|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **S. No.** | **Particulars** | **Activity** | **Expected completion date** | **Status** |
|  | Land | Land Procurement | Dec-24 | EMD + 1st instalment paid; 2nd instalment due |
| Land Development | Jun-23 | Scheduled |
|  | Building & Civil Works | Appointment of Architect/Civil contractor/developer | Apr-23 | Scheduled |
| Building Plan Preparation | May-23 | Scheduled |
| Building Plan Sanction | May-23 | Scheduled |
| Building & Civil Works completion | Sep-27 | Scheduled |
|  | Plant & Machinery | Finalization of P&M suppliers | N/A | N/A |
| Orders to P&M suppliers | N/A | N/A |
| Arrival of P&M | N/A | N/A |
| Installation of P&M | N/A | N/A |
| Utility Installation | N/A | N/A |
|  | Statutory Approvals, registrations & NOCs |  | Dec-23 | Scheduled |
|  | Finishing & Trail Run |  | Feb-28 | Scheduled |
|  | Commercial Operation Date |  | June-28 | Scheduled |