File No.: VIS (2023-24)-PL-687-588-909		       	        		         Dated: 15.02.2024

TECHNO-ECONOMIC

VIABILITY STUDY REPORT

OF

FERRO ALLOYS MANUFACTURING UNIT

(6MVA SUBMERGED ELECTRIC ARC FURNACE, 8100 MT/ANNUM)

SITUATED AT

NEAR IIL, SIDCO PHASE-1, INDUSTRIAL GROWTH CENTRE, SAMBA, JAMMU & KASHMIR, 184121

OWNERS/ PROMOTERS

M/S SHREE MAA CHINTPURNI FERRO ALLOYS PVT LTD

REPORT PREPARED FOR

1ST FLOOR, KJ 13, KAVI NAGAR, PUNJAB NATIONAL BANK, MID CORPORATE CENTRE, GHAZIABAD, 201002

**Important - In case of any query/ issue or escalation you may please contact Incident Manager Valuers@rkassociates.org. We will appreciate your feedback in order to improve our services.

NOTE: As per IBA Guidelines please provide your feedback on the report within 15 days of its submission after which report will be considered to be correct

IMPORTANT NOTICE

COPYRIGHT FORMAT: This report is prepared on the copyright format of R. K. Associates Valuers & Techno Engineering Consultants (P) Ltd. (R. K. Associates) to serve our clients with the best possible information and analysis to facilitate them to take rational business decisions. Legally no one can copy or distribute this format without prior approval from R. K. Associates. It is meant only for the advisory/ reference purpose for the organization/s as mentioned on the cover page of this report. Distribution or use of this format or report or any of its content/ information/ data by any organization or individual other than R.K Associates will be seen as an unlawful act and necessary legal action can be taken against the defaulters.

This report is intended for the sole use of the intended recipient/s and contains material that is STRICTLY CONFIDENTIAL AND PRIVATE.

DEFECT LIABILITY PERIOD: In case of any query/ issue or escalation you may please contact Incident Manager at valuers@rkassociates.org. Though adequate care has been taken while preparing this report as per its scope, but still we can’t rule out typing, human errors, over sightedness of any information or any other mistakes. Therefore, the concerned organization is advised to satisfy themselves that the report is complete & satisfactory in all respect. Intimation regarding any discrepancy shall be brought into our notice immediately. If no intimation is received within 15 (Fifteen) days in writing from the date of issuance of the report, to rectify these timely, then it will be considered that the report is complete in all respect and has been accepted by the client up to their satisfaction & use and further to which R.K Associates shall not be held responsible in any manner.

Part N: R. K. Associates Important Disclaimer and Remarks are integral part of this report and Feasibility assessment is subject to this section. Reader of the report is advised to read all the points mentioned in these sections carefully.

| TABLE OF CONTENTS |  |  |
| --- | --- | --- |
| SECTIONS | PARTICULARS | PAGE NO. |
| Part A | Report Summary | 4 |
| Part B | INTRODUCTION |  |
|  | - About the Report | 6 |
|  | - Executive summary | 6 |
|  | - Purpose of the Report | 9 |
|  | - Scope of the Report | 9 |
|  | - Methodology/ Model Adopted | 9 |
|  | - Data Information received from | 10 |
|  | - Documents/ Data Referred | 10 |
| Part C | Company Profile |  |
|  | - Company Overview | 11 |
|  | - Proposed Shareholding Pattern | 12 |
|  | - Promoters/Directors Profile | 12 |
| Part D | Proposed Unit’s Infrastructure Details |  |
|  | - Proposed Plant Location | 15 |
|  | - Location Map | 15 |
|  | - Layout Plan | 16 |
|  | - Land Details | 17 |
|  | - Site pictures | 18 |
|  | - Building & Civil Works | 23 |
|  | - Plant and Machinery/ Equipment details | 24 |
|  | - Utilities | 26 |
|  | - Pollution Prevention & Control | 26 |
| Part E | Project Technical details |  |
|  | - Manufacturing Process | 28 |
|  | - Basic Architecture: Flow Chart Of The Ferro Alloy Plant | 31 |
|  | - Technological Assessment | 31 |
|  | - Raw Material Analysis | 35 |
|  | - Manpower | 36 |
|  | - Selling, General & Distribution Plant | 37 |
| Part F | Product Profile |  |
|  | - Product Details | 38 |
|  | - Product Pics | 41 |
|  | - Pricing Strategy | 42 |
|  | - Expected Clientele | 43 |
| Part G | Industry Overview & Analysis | 45 |
| Part H | SWOT Analysis | 49 |
| Part I | Project Cost and Means of Finance | 51 |
| Part J | Project Schedule | 53 |
| Part K | Statutory Approvals ¦ Licences ¦ NOC | 55 |
| Part L | Company’s Financial Feasibility | 57 |
| Part M | Conclusion | 74 |
| Part N | Disclaimer ¦ Remarks | 76 |
|  | References | 80-82 |

| PART A | REPORT SUMMARY |
| --- | --- |

| S. No. | PARTICULAR | DESCRIPTION |
| --- | --- | --- |
|  | Name of the Company: | M/s Shree Maa Chintpurni Ferro Alloys Pvt Ltd |
|  | Registered Address: | Flat No-19, G/F, Block -D-1, Vasant Kunj, Pkt-E-2, Near Sultangarhi CNG Pump, Delhi-110070. |
|  | Project Name | M/s Shree Maa Chintpurni Ferro Alloys Pvt. Ltd. |
|  | Project Location: | Near IIL, SIDCO Phase-1, Industrial Growth Centre, Samba, Jammu & Kashmir, 184121 |
|  | Project Type: | Ferro Alloys Manufacturing Unit [8100 MT/Annum] |
|  | Project Industry: | Iron & Steel Industry (Manufacturing) |
|  | Product Type / Deliverables: | Ferro Silicon, Silico Manganese, Ferro Chrome, Ferro Manganese, Pig Iron, and Calcium Carbide |
|  | Report Prepared for Organization: | 1ST Floor, KJ 13, Kavi Nagar, Punjab National Bank, Mid Corporate Centre, Ghaziabad, 201002. |
|  | TEV Consultant Firm: | M/s. R.K Associates Valuers & Techno Engineering Consultants (P) Ltd. |
|  | Report type: | Techno-Economic Viability Report |
|  | Purpose of the Report: | To assess Project’s Technical, Economical & Commercial Viability for the purpose of seeking external financial assistance to start a green field Project. |
|  | Scope of the Report: | To assess, evaluate & comment on Technical, Economical & Commercial Viability of the Project as per data information provided by the client, independent Industry research and data/ information available on public domain. |
|  | Date of Report: | 15th February, 2024 |
|  | Documents referred for the Project: | - PROJECT INITIATION DOCUMENTS: - Project Report - Financial Projections of the Project - Project proposed Schedule - Statutory Approval Details - Layout and Master Plan - PROCUREMENT DOCUMENTS: - List of Plant & Machinery along with acquisition costs for the same - Major Existing Customer Line - List of Expected Raw material Supplier - Process Flow Chart - Sanction/proposed map of the sites - Lease/Sale deeds of the Land - STATUTORY APPROVALS, LICENCES & NOCs - MSME UDYAM Registration Certificate - Pollution Control Certificates - Factory Permission Certificate |
|  | Means of Finance: | Equity & Debt (D/E Ratio 1.38) |
|  | Key Financial Indicators: | Key Indicators; Value. Average DSCR; 2.02. Maximum DSCR; 2.89. Average EBITDA Margin; 16.51%. Avg. PAT Margin; 6.35%. Promoters' Contribution; 41.93%. |

Note: Above financial indicators are based on the financial projections provided by the firm and assessment and analysis of the same done by us.

| PART B | INTRODUCTION |
| --- | --- |

- ABOUT THE REPORT: This is a Techno Economic Viability Study Report of the proposed Ferro Alloys manufacturing unit (Capacity: 8100 MT/annum) at Near IIL, SIDCO Phase-1, Industrial Growth Centre, Samba, Jammu & Kashmir, 184121 setup by the company named M/s Shree Maa Chintpurni Ferro Alloys Private Limited.

- EXECUTIVE SUMMARY: M/S Shree Maa Chintpurni Ferro Alloys Pvt. Ltd. has proposed to set up a Greenfield project at IGC Samba, Phase-I in Jammu & Kashmir, to manufacture Ferro Silicon, Silico Manganese, Ferro Chrome, Ferro Manganese, Pig Iron and Calcium Carbide etc. The proposed manufacturing facility will be having a total capacity of 8100 MT/annum & proposed to be setup with total investment of INR 3,099.90 Lakhs.

As per the certificate of incorporation shared by the client/company, M/S Shree Maa Chintpurni Ferro Alloys Pvt. Ltd. was established on 10th December 2021 under the company’s act, 2013 for manufacturing of Ferro Alloys.

Ferro Silicon is an essential raw material used in the production of steel and cast iron.  Similarly, Silico Manganese, an alloy composed of silicon, manganese, and iron, is widely used in the steel industry for enhancing the strength and durability of steel. Both Ferro Silicon and Silico Manganese have significant applications in the construction, automotive, and infrastructure sectors.

Ferro Chrome, another crucial alloy, is primarily used in the production of stainless steel. Ferro Manganese, on the other hand, acts as a deoxidizer and alloying element in steel production, enhancing the hardness, toughness, and wear resistance of steel products. Pig Iron, an intermediate product obtained during the smelting of iron ore, serves as a key raw material for steel production. Calcium Carbide, a chemical compound, is primarily used in the production of acetylene gas, which finds applications in welding, cutting, and chemical synthesis processes.

To contribute to the growing demand of Ferro alloys in the steel industry promoters of the company led by Mr. Rama Nand Modi and Mr. Rakesh Kumar Modi who come from a business family and possess extensive experience in this line of business, has conceived this Project.

As per the details came on record during this assignment and discussion with the company proponents, both Mr. Rama Nand Modi and Mr. Rakesh Kumar Modi, are brothers in relation. Mr. Rakesh Kumar Modi, is the owner of a Proprietorship Firm named M/s Shree Om Gas & Chemicals and the elder brother Mr. Rama Nand Modi supports his brother in expanding the trading business. M/s Shree Om Gas & Chemicals is in trading of Calcium Carbide, Ferro Silicon and Industrial Gas from more than 30 years having turnover of approx. Rs. 96.35 Cr. In FY 2022-23.

As informed by them, through their trading business, the promoters have established a strong network of suppliers, customers, and industry contacts. For the new Project, promoters existing network in the industry can be leveraged for sourcing raw materials, securing sales contracts, and establishing strategic partnerships. Their existing relationships and reputation in the industry will facilitate smooth operations and market penetration. As per ITR filing details shared by the client/company, below table is showing the historical performance of the existing trading business owned by the promoters:

| Historical Financial Position of M/s Shree Om Gas & Chemicals |  |  |  |
| --- | --- | --- | --- |
| Particular (Crore) | Assessment Year 2021-22 | Assessment Year 2022-23 | Assessment Year 2023-24 |
| Total Income | 37.69 Cr | 96.35 Cr | 98.95 Cr |
| PAT | 0.41 Cr | 1.06 Cr | 1.02 Cr |
| Total Assets | 6.35 Cr | 8.81 Cr | 16.74 |

As per the historical analysis of existing trading business of the promoters/directors, it seems that they have decided to reap out the opportunity of higher demand of Ferro alloys in the market and decided to be having the presence in the industry by manufacturing Ferro Alloys at their own facility along with existing trading business, considering the rapid growth in the existing business and contribute more towards supply chain.

As per information provided by the client, the proposed project will be established with a capacity of 8100 metric tons per annum by installing the Submerged Electric Arc Furnace at the manufacturing facility.

The unit will require a connected power load of 6 MVA and approximately 15000 litres of water per day for various processes, sanitation, and drinking purposes. The necessary power supply will be obtained from the local power distribution department, while water will be sourced from the existing water supply in the area.

| Proposed Unit’s Installed Capacity (MT/Annum) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Particulars | Ferro Silicon | Silicon Manganese | Ferro Chrome | Ferro Manganese | Pig Iron | Calcium Carbide |
| Capacity MT/Hour | 0.63 | 0.25 | 0.25 | 0.43 | 0.45 | 0.25 |
| Running Hrs. | 12.00 | 12.00 | 12.00 | 12.00 | 12.00 | 12.00 |
| Prod's per day in Pieces | 7.50 | 3.00 | 3.00 | 5.10 | 5.40 | 3.00 |
| No. of days/month | 25.00 | 25.00 | 25.00 | 25.00 | 25.00 | 25.00 |
| No. of days/in year | 300.00 | 300.00 | 300.00 | 300.00 | 300.00 | 300.00 |
| Total Production Capacity | 2250.00 | 900.00 | 900.00 | 1530.00 | 1620.00 | 900.00 |
| Total Production Capacity |  |  | 8100 Metric Ton per Annum |  |  |  |

The proposed project cost is estimated at cost Rs. 3099.90 Lacs, which is proposed to be financed through a debt-equity ratio of 1.38. The project cost will be financed through a bank term loan of Rs. 1800.00 Lacs for Plant & Machinery and promoter contribution of Rs. 1299.90 Lacs. Working capital requirements will be met through a WC loan of Rs. 350.00 Lacs.

| PROJECT COST |  |
| --- | --- |
| PARTICULARS | TOTAL (INR Lakhs) |
| Land | 77.00 |
| Building | 300.00 |
| Plant And Machinery | 2,158.11 |
| Misc. Fixed Assets | 274.68 |
| Pre-Operative Expenses | 57.00 |
| IDC | 113.75 |
| Working Capital Margin | 119.36 |
| TOTAL | INR 3,099.90 Lakhs |

As per lease deed shared by the client/company, Company has procured a leased land spanning 8 Kanal for the proposed manufacturing facility at IGC SAMBA, PHASE-I, Jammu & Kashmir. Land development work has been completed by the company as also found during the site inspection by our team. As per data/information provided to us, company has obtained some Statutory Approvals/NOC’s such as PUC, DIC, Sanctioned Map approval, SIDCO etc. from the respective authorities (Refer the section Statutory Approval Section in the later part of the report).

For the purpose of the Project implementation company is in discussion with ADS associates for the implementation of submerged Arc Furnace. Mr.Arun Kumar and Associates has prepared the design plan of the unit. Company is also proposing to engage M/s Virendera Construction Co., Samba for civil construction. For Plant & Machinery, company has taken quotations from various vendors & suppliers, however these are not yet finalised. No finalised work orders have been provided to us by the client.

Currently, the manufacturing facility is under construction. Pre-Engineering Building (PEB)/ MS structure’s construction work is in progress at the site as per the approved/sanctioned map along with the construction of proposed 6 MVA submerged electric arc furnace (Kindly refer the site pictures captured during the survey attached in the later section of the report). The company has planned to achieve the C.O.D by 31st March 2025.

Further, Punjab National Bank, MCC Ghaziabad has appointed R.K. associates to assess the Techno-Economic Viability of the proposed Ferro Alloy manufacturing facility at IGC SAMBA, PHASE-I, Jammu & Kashmir.

- PURPOSE OF THE REPORT: To assess Project’s Technical and Financial Feasibility for lender’s requirement.

- SCOPE OF THE REPORT: To only assess, evaluate & comment on Technical & Financial Feasibility of the restructuring proposal of the company as per the information provided by the company.

NOTES:

- Scrutiny about the company, its background, reputation, credibility, credit worthiness is out-of-scope of this report.

- This report is only an opinion in respect to Technical and Financial Feasibility of the project as per the future Projections provided by the firm and independent analysis done by us and doesn’t contains any recommendations including taking decision on the loan exposure.

- Any verification of the documents/ information from originals/ source is out-of-scope of this report.

- Any review of the existing business of the promoters is out of scope of this report.

- Detailed cost estimation or detailed cost vetting is out of scope of the project.

- METHODOLOGY/ MODEL ADOPTED:

- Data/ Information collection.

- Review of Data/ Information collected related to TEV study.

- Independent review & assessment of technology used and financial projections provided by the company.

- Projections of Revenue, P&L, Balance Sheet, Working Capital Schedule, Depreciation Schedule, Loan Schedule as per the inputs given by the company and assessed by us

- Calculation of key financial indicators and ratio analysis including DSCR.

- Report compilation and Final conclusion.

- DATA/ INFORMATION RECEIVED FROM:  Data/ Information received from:

| Person from Whom Data Obtained |  |
| --- | --- |
| Particulars | Details |
| Name | Mr. Keshav Modi |
| Company | M/s Shree Maa Chintpurni Ferro Alloys Pvt Ltd |
| Email Address | Keshav.modi@yahoo.com |
| Contact No. | 9811860046 |

- DOCUMENTS / DATA REFFERED:

- Detailed Project Report

- Financial Projections for next 7 Years.

- Brief history and description of the company.

- Production flow chart, Product profile, Pricing Strategy etc.

- List of Raw Material Suppliers.

- Selling, Marketing & Distribution Plan of the Company.

- List of expected customers of the company.

- List of Plant and Machinery along with their acquisition cost.

- Historical Financials of the existing trading firm.

- Layout Plan.

- Certificates of Statutory approvals/NOC’s.

- Survey Report conducted at the site.

| PART C | COMPANY PROFILE |
| --- | --- |

- COMPANY OVERVIEW:

As per certificate of incorporation shared by the client/company, M/s. Shree Maa Chintpurni Ferro Alloys Pvt Ltd is an unlisted public company incorporated on 10 December, 2021. It is classified as a public limited company and is located in Samba, Jammu and Kashmir. As per MOA, the company will carry on in India and elsewhere the trade or business or manufacturing, buying, selling, importing, exporting, purchasing otherwise dealing in Ferro Silicon, Ferro alloys, Ferro-Chrome, Ferro manganese and other ferrous substances and metals of every description and grades and other alloys.

The Corporate Identification Number (CIN) of the company is U27101DL2021PTC391084. The registered office is Flat No-19, G/F, Block -D-1, Vasant Kunj, Pkt-E-2, Near Sultangarhi CNG Pump, Delhi-110070. INDIA. The company has Two directors names Mr. Rama Nand Modi (DIN: 09431445) and Mr. Rakesh Kumar Modi (DIN: 09431446). The company is registered as MSME shown below:

In this company, promoters has proposed Ferro Alloys manufacturing unit to manufacture Ferro Silicon, Silico Manganese, Ferro Chrome, Ferro Manganese, Pig Iron and Calcium Carbide etc.

- SHAREHOLDING DETAILS: As per Memorandum of Association shared by the client/company, Both the Promoters/Directors is having 50-50% shareholding in the company as listed in the table below:

| Shareholding Details |  |  |
| --- | --- | --- |
| Particular | Amount (INR) |  |
| Authorized Share Capital | INR 50, 00,000 (5, 00,000 Equity share 10 Rs. each) |  |
| Paid Up Capital | INR 1,00,000 |  |
| Name of the Shareholder | No. of Equity Shares | % Holding |
| Mr. Ramanand Modi | 5000 | 50% |
| Mr. Rakesh Kumar Modi | 5000 | 50% |
| Total | 10,000 | 100 |

Source: Data/Information provided by the Company

- KEY PROMOTERS/DIRECTORS PROFILE:

The project is backed by experienced promoters, Mr. Rama Nand Modi and Mr. Rakesh Kumar Modi, who are actively engaged in the Ferro alloys industry from last few decades. Their expertise and extensive knowledge in the field have been instrumental in establishing a reputable business in Ghaziabad, Uttar Pradesh.

Their existing concern is a proprietorship concern in the name and style of M/s Shree Om Gas & Chemicals incepted in 1997. Mr. Rakesh Kumar Modi operates from its registered office at L 594 GT Road near Pawan Cinema in Ghaziabad. The company holds a valid GST number, with the GST registration details being 09ABWPK2162L1Z1.

As informed to us, promoters are already actively involved in the business of importing Ferro Alloys and Calcium Carbide from various countries such as Bhutan, China, Malaysia, Turkey, and domestic sourcing as well. They have established a strong presence in the market and caters to customers across different parts of India.

As per data/information shared by the client/company, some of the major existing customers in this domain are as follows:

| Existing Customer Details |  |  |
| --- | --- | --- |
| S. No. | Buyer's Name | Address |
| 1 | Shree Jagdish Impex Pvt Ltd | Shed No.53 Akshar Industrial Park Near Ramol, Hatijan Circle G.I.D.C. Phase - 4, Vatva Ahemadabad |
| 2 | Shri Narsingh Micro Alloys Private Limited | Shed - 84, 583, 32, 91 Axar Indl. Estate B/H Amba, Estate Vinzol Patiya Vatva G.I.D.C, Ahmedabad |
| 3 | Jai Balaji Industries Ltd (Unit - Iii) | Vill.Banskopa P.O. Rajbandh, Durgapur |
| 4 | Jamipol Limited | Namdih Road, Burmamines, Jamshedpur |
| 5 | Sadashiv Alloys | Vill. Sounti Opp. Desh Bhagat Collage, Amloh Road Mandi Gobindgarh |
| 6 | Indegenous Greenworld Private Limited | G.S. Road, 15th Vile, Byrnihat, Barni, Kamrup Metropolitan |
| 7 | Hariaksh Industries Pvt Ltd | Siddha Weston Unit No.204, 2nd Floor 9 Weston Street, Kolkata |
| 8 | Brg Iron & Steel Co Pvt Ltd | Works :- Nh 42 Kurunti Motanga, Dhenkanal Odisha |
| 9 | Shanti Satya Alloys | Near Prince Dhaba, Ring Road -2, Gogaon, Raipur |
| 10 | Namoh Alloys | Godown No. H-5 Munisuvrat Compound Phase - 1, Vill. Rehnal Bhiwandi, Distt. Thane |
| 11 | Bindal Stainless Private Limited | Dhaula Kuan Paonta Sahib Village Rampur Mazri, Sirmaur |

As informed to us, promoters through their trading business, have established a strong network of suppliers, customers, and industry contacts. This network can be leveraged for sourcing raw materials, securing sales contracts, and establishing strategic partnerships.

Deep understanding of the Ferro alloys market, including demand and supply dynamics, customer requirements, and pricing trends and extensive experience in trading Ferro Silicon has given them insights into the industry's nuances and challenges.

| - Directors/Promoters Details |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Name | DIN | Age | Address | Designation | Contact Details |
| Mr. Rama Nand Modi | 09431445 | 64 Years | R/O KJ-117, Kavi Nagar, Ghaziabad-201001 | Director | 9311697227, modiramanand6@gmail.com |
| Mr. Rakesh Kumar Modi | 09431446 | 62 Years | R/O B-61, Patel Nagarii, Ghaziabad-201001 | Director | 9311172353, shreeomgasandchemicals@rediffmail.com |
| - Education & Experience |  |  |  |  |  |
| Mr. Rama Nand Modi | - Appointed as Director on 10th Dec 2021. - As per data/information shared by the client, Mr. Rama Nand Modi is a post Graduate and having an industrial/professional experience of 35 Years. He has been actively engaged in the Ferro alloys industry for over two decades. - He has rich experience in the business of importing Ferro Alloys and Calcium Carbide from various countries such as Bhutan, China, Malaysia, Turkey, and domestic sourcing as well. |  |  |  |  |
| Mr. Rakesh Kumar Modi | - Appointed as Director on 10th Dec 2021. - As per data/information shared by the client, Mr. Rakesh Kumar Modi is a post Graduate and having an industrial/professional experience of 30 Years. He has been actively engaged in the Ferro alloys industry for over two decades. - He is the owner of the firm Shree Om Gas & Chemicals (Proprietorship Firm) and doing trade business of Calcium Carbide, Ferro Silicon and Industrial Gas for a 35 year old in this firm with his elder brother Mr. Rama Nand Modi. |  |  |  |  |

Source: Data/ Information provided by the Company

| PART D | PLANT INFRASTRUCTURE DETAILS |
| --- | --- |

- PLANT LOCATION: The proposed manufacturing facility is located in SIDCO Industrial Area Centre, Samba, Jammu & Kashmir, Pahse-1, 184121,  which is spread over an area of 8 Kanal (43,203 Sq. Ft.) as per the lease deed provided to us by the company. Industrial Growth Centre (IGC), Samba, Phase-I is a strategic location, since it is nearby to target markets in Punjab, Haryana, and other areas. Details of adjoining properties and Connectivity, found during the site visit described in the below tables:

| Location | Adjoining Property |
| --- | --- |
| East | Connecting Road ~40 ft. wide |
| West | Anu Products Ltd. & Other plants |
| North | Aegis Infrastructure |
| South | Connecting Road ~40 ft. wide |

| Connectivity Details of the Proposed Location |  |
| --- | --- |
| Connectivity | Details |
| Rail | Samba Railway Station – ~6 km away |
| Airport | Jammu Airport - ~35 km away |
| Road | NE-5 & NE-5A Delhi Jammu Expressway (Under Construction) |

- LOCATION MAP:

- Google Map Location: Project location is 32°33'35.1" North and 75°05'45.0" East in SIDCO Industrial Area Centre, Samba, Jammu & Kashmir, Pahse-1 and the location as per the Google map has been attached below:

- Google Layout Plan: Demarcation of the land with measurement on the Google map is as shown in the below picture:

- LAYOUT PLAN: As per data/information shared by the client/Company, the approved layout plan for the proposed site has been attached below:

- LAND DETAILS:

As per lease deed shared by the client/company and verified during Survey, Company has procured a leased land spanning 8 Kanal (43,203 Sq. Ft.) for the proposed manufacturing facility at SIDCO Industrial Area Centre IGC Samba, Phase-I, Jammu & Kashmir, 184121. The land is registered in the name of M/s. Shree Maa Chintpurni Ferro Alloys Private Limited.

The Lease deed was executed on 15th April 2023 by and between, The J & K State Industrial Development Corporation Limited, Samba through its manager estates SIDCO, IGC, Samba and M/s Shree Maa Chintpurni Ferro Alloys Pvt Ltd through its director Mr. Rakesh Kumar Modi and Mr. Ramanand Modi Ghaziabad, UP for setting up an Industrial unit for manufacturing of Ferro Alloys at SIDCO, IGC, Samba.

Whereas, earlier M/s Jai Durga Cement Pvt Ltd was allotted/ leased out 8 Kanal of land at at SIDCO, IGC, Samba Phase 1. Since they were no more interested to run the unit due to unavoidable circumstances, surrendered the lease hold right in favour of M/s Shree Maa Chintpurni Ferro Alloys Pvt Ltd on 1st April 2023 for a period of initial 40 years, who agreed and consented to take over the leased premises subject to the terms and conditions as shall be laid down by the lessor and according consented vide its order no. SIDCO/ROJ/23/95 dated 14th March 2023.

The lease period can be further renewed for a period of 33 years at the option of lessor provided that maximum period of lease shall in no circumstance exceed 73 years on mutually agreed term & conditions. Lease rentals shall be payable by the lessee from the lease execution date.

| Land Details As per Sale/Lease Deed |  |  |
| --- | --- | --- |
| S. No. | Particular | Details |
|  | Property ID | 259744 |
|  | Type of Land | Agriculture – Non-Irrigated Land |
|  | Village Name | Bela Samba, Samba, Samba |
|  | Property Attributes | Plot/Flat Number: Phase-1 SIDCO IGC Samba |
|  | Property Description | Land Area: 8 KANAL |
|  | Document Execution Date | 15th April 2023 |
|  | Lessor | The J & K State Industrial Development Corporation, Samba through its manager estates by authorised representative Sh. Jagjeet Singh (Asstt. Manager) |
|  | Lessee | M/s Shree Maa Chintpurni Ferro Alloys Pvt Ltd through its director Mr. Rakesh Kumar Modi and Mr. Ramanand Modi Ghaziabad, UP. |
|  | Property Rates | INR 13,86,000 /- Kanal |
|  | Market Value | INR 1,10,88,000 /- |
|  | Lease/Rent | Considerable Amount: INR 11,32,800 |

As per the lease agreement, the company shall pay @20% of the current land premium in advance i.e. INR 60,000 /- per kanal as transfer fees along with applicable GST (Not-Refundable) and also pay 3 year of ground rent in advance with GST (Adjustable) & 3 years of maintenance Charges in advance with GST (Adjustable) to the lessor.

The rent and maintenance charge will always be paid by the lessee in future in the first week of every commencing/financial year in advance. In case of failure in the rent and maintenance payment, company will be liable to pay a 20% per annum interest rate on the defaulted sum from the date of default.

Thus the company has paid INR 11,32,800/- as 20% of current premium including GST (Non Refundable) and 3 year’s advance lease rental including GST & 3 year’s advance maintenance charges including GST (adjustable). The lease rentals will be escalated by 5% after every 5 years.

During the site visit the land area has been checked and cross-verified through the lease deed and we found that the land is an industrial land. Land development work has been completed and the subject land is demarcated with boundary wall till the survey date. Submerged arc furnace and its structure work was in progress on site.

- PHTOGRAPHS OF THE PROJECT:

- BUILDING & CIVIL WORKS:

As per approved site map by authority (M.C. Samba), the total covered area of the plant with its civil structures admeasures to about ~16,733.72 Sq. Ft. (Covered Shed Area 16,055 Sq. Ft + Security 678.72 Sq. Ft.).

The master plan for the proposed use of site, has been prepared in accordance with the requirements of the project with due considerations of the requirements of machines and equipment’s, the facilities and user amenities required. Open area would be ~26,469.28 Sq. Ft. As per quotations provided by the client, the total cost of Building & Civil Works is shown as INR 193.91 Lakhs excluding 18% GST, including Coal & Cock Shed, Milscale, Boundary wall, Road Work, Other civil structure work for only labour cost. Material cost estimation was not given to us. Therefore we have made our independent assessment for working out the estimated civil construction cost which ranges from Rs.2.8 crores to Rs.3.2 crores, as worked out below:

| Details of Building & Civil Works along with Estimated Cost |  |  |  |
| --- | --- | --- | --- |
| Building | Area | Per Unit Cost | Total Cost Lakhs |
| Furnace Area | 13000 Sq. Ft. | 1400 | 182.00 |
| Pump House | 900 Sq. Ft. | 1200 | 10.80 |
| Raw Material Yard | 2700 Sq. Ft. | 750 | 20.25 |
| Front Office | 430 Sq. Ft. | 1200 | 5.16 |
| Front Store | 270 Sq. Ft. | 1100 | 2.97 |
| Coal Shed, Coke Shed, Milscale | 3724 Sq. Ft. | 750 | 27.93 |
| Boundary Wall |  | 200000 | 2.00 |
| Road Work | 2323 Sq. Mtr. | 1503 | 34.91 |
| Other civil structure work | lumpsum | Lumpsum | 10.00 |
| Total |  |  | 296.02 |
| Add: Architect Fees | @ 1% |  | 2.96 |
| Grand Total :- |  |  | ~INR 300.00 Lakhs |
| - Above cost is a general estimate without BOQ, specifications. - As per specifications, material brand, cost may change. - In Boundary wall, cost of only restoration and maintenance is considered as boundary wall already exists on site. |  |  |  |

As per site visit as on 6th Feb 2024, currently, the manufacturing facility is found under construction. MS structure’s construction work is in the progress at the site as per the approved/sanctioned map along with the construction of proposed submerged electric arc furnace. Presently one old office, temple and boundary wall exists on site. However as per information given by the promoters, existing office will be demolished.

- PLANT AND MACHINERY DETAILS: As per the details provided to us, for the purpose of Project implementation, company has decided to appoint Kerala based Ferro Alloys & mini steel plants technology supplier ADS Associates as a technical consultant for fabrication, erection and commissioning of 6MVA Submerged Electric Arc Furnace at the site. However word order or agreement with ADS Associates was not provided to us. The details of Plant and Machinery along with their costs etc. are given in below table. Cost of Plant & Machinery has been worked out on the basis of quotations received from respective machine suppliers.

| Details & Cost Of Plant & Machinery |  |  |
| --- | --- | --- |
| S. No | Particulars | Amount (INR Lakhs) |
| 1 | FURNACE BUILDING |  |
|  | a) Steel - ISMB, ISMC, ISMA & Plates | 210.00 |
|  | b) G.C sheet | 20.00 |
| 2 | Refractories |  |
|  | High Alumina Bricks - STD | 8.12 |
|  | High Alumina Bricks - E/A | 9.82 |
|  | IS8 Bricks | 7.85 |
|  | High Alumina Mortar | 0.08 |
|  | IS8 Mortar | 0.20 |
|  | a) Silicon carbide bricks | 6.00 |
|  | b) Tamping paste | 72.00 |
|  | c) Carbon paste | 17.00 |
|  | d) Air blower | 1.05 |
| 3 | PUMP HOUSE |  |
|  | a) Cooling Tower | 5.30 |
|  | b) Softener plant | 14.05 |
|  | c) Bore well | 2.00 |
| 4 | ELECTRICAL |  |
|  | a) Furnace transformer - 6500 KVA, 11000/60-100-140 | 151.00 |
|  | b) Furnace control panels | 27.20 |
|  | c) Insulation items - Mica tubes, washer, sheets, Syndanio, FRP bushes | 8.13 |
|  | d) VCB Breaker - 4 No | 25.60 |
| 5 | e) Auxiliary transformer - 1500 KVA, 11KV/440V | 18.59 |
|  | g) Transformer | 115.00 |
|  | 66/11 KV SINGLE BAY SWITCH YARD including Step down transformer | 154.00 |
|  | f) LA, AB switches, disc & pin |  |
|  | insulator & fittings | 5.27 |
|  | g) Capacitor bank | 28.02 |
|  | h) Battery Charger | 2.10 |
|  | i) XLP cable 11 KV | 5.00 |
|  | j) LT cable (all cables) | 8.00 |
| 6 | HYDRAULIC POWER PACK |  |
|  | (Power pack, cylinders, hose pipes etc.) | 27.03 |
| 7 | COPPER ITEMS |  |
|  | a) Copper pipe | 94.08 |
|  | b) Flexible cable | 39.27 |
|  | c) Contact pad | 42.84 |
|  | f) Flexible plate | 2.31 |
| 8 | CONSUMABLES - welding rods, Oxygen, LPG & etc. | 17.52 |
| 9 | MONORAIL - 3 Nos | 12.00 |
| 10 | OVER HEAD CRANE - 7.5 ton | 26.80 |
| 11 | COMPRESSOR | 6.48 |
| 12 | GENERATOR - 125 KVA | 12.50 |
| 13 | CONSULTANCY | 11.00 |
| 14 | FABRICATION & ERECTION(Furnace) | 70.00 |
| 15 | MISLENIUS - Cranes, Hydra, JCB & etc. | 55.00 |
| 16 | CIVIL WORK |  |
|  | a) All structure foundation |  |
|  | b) Furnace shell foundation |  |
|  | c) Ground & first floor concreting |  |
|  | d) Pump room & water tank |  |
|  | Total | 45.00 |
| 19 | STAINLESS STEEL - Flanges, plates& Strips | 6.70 |
| 20 | PRODUCTION EQUIPMENT - Stocker Car (Fork lift), lancing pipes, MS rods, | 13.90 |
| 21 | TIPPER / DUMPER/TRUCK | 163.63 |
| 22 | TRACTOR (1 no) | 12.57 |
| 23 | JCB (4X) | 27.94 |
| 24 | Machinery Item | 25.00 |
|  | GRAND TOTAL (RS IN LAKH) | 1,632.95 |
|  | Add : 12% Loading, Unloading , Erection etc. | 195.95 |
|  | Add : GST @ 18% | 329.20 |
| Grand Total |  | INR 2,158.11 Lakhs |

As per our tertiary research and information given by various suppliers the cost of major machinery is found to be in range with the market trends as per limited technical details available at this point of time. However, the cost of such highly technical Plant & Machinery can’t be exact and may vary because of brand name, technical specification, capacity, passage of time and other factors. During the site visit, we found that the construction of only one submerged electric arc Furnace has started.

- UTILITIES:

- ELECTRICITY: The electricity requirement for the plant will depends according to requirement. The electricity consumption for 8100 MTPA Ferro Alloy plant mainly ranges between 5500 KVA to 6000 KVA. Out of 6,000 KVA approx. 5,400 KVA i.e. 90% will be plant load factor and ~10% will be used for auxiliary consumption.

As per power load sanction approval shared by the client, a 6000 KVA power load connection has been sanctioned in favour of M/s MCFAPL by Jammu Power distribution corporation Ltd. The applied load shall be accommodated at 66KV level through 66KV IGC-I Samba line emanating from 2X50 MVA, 132/66 KV Grid Station Samba-I, subject to creation of client’s new dedicated 66/11/0.4KV, 8MVA sub station and creation of 66kv tap line along with HT/LT network.

- WATER: Water is required at different stages of production process. The water requirement is fulfilled by the Municipal water supply and submersible available within the plant premises. As per informed by the client, Water is required for manufacturing process, washing, drinking and sanitation purposes. 15000 Litre of water daily will be sufficient for the purpose of the project.

- TRANSPORTATION: The unit is to be set up in the area just 10-15 Km from National Highway which is well connected by metaled road as such no transport problems are envisaged.

- ENVIRONMENTAL POLLUTION PREVENTION AND CONTROL:

J & K Pollution control committee has provided Consent to Establish (Fresh) under Section 25/26 of the Water(Prevention & Control Pollution) Act, 1974 and under section 21 of the Air (Prevention & Control of Pollution) Act, 1981, as amended is granted in favour of M/s Shree Maa Chintpurni Ferro Alloys Private Limited Phase I, IGC SAMBA, Samba, 184121 Samba South, Samba (registered with DIC vide registration No: 01ABHCS4736JlZB date: 01105/2023) for a period July 2024 for ORANGE category of unit as per revised classification of industrial sector to manufacture 4500 Metric Tonnes/Year Of Ferro Silicon & Calcium Carbide. Any change / enhancement in production capacity, process, raw materials etc. shall have to be intimated to the Committee and the unit holder has to apply afresh for the same

COMPLIANCE UNDER WATER ACT:

- Standards of discharge for Sewage disposal: Sewage Treatment - The unit holder has to install and maintain continuous operation of a comprehensive treatment system as is warranted with reference to effluent quality and operate and maintain the same continuously so as to achieve the quality to treated effluent to the following standards before disposal:

| Parameters | Range | Cone. in mg/l except for pH |
| --- | --- | --- |
| PH | between | 6 to 9 |
| Suspended Solids | Not to exceed | 100 |
| BOD (3 days at 27 degree Celsius) | not to exceed | 30 |

- All the Waste water/Trade effluent shall be treated as per norms to meet the environment standards of EP Act 1986.

- Water consumption: The daily quantity of water consumption shall not exceed 02 KLD.

As per data/information provided by the client, promoters of the proposed project has undergone a comprehensive environmental impact assessment to identify potential environmental risks and develop appropriate mitigation strategies.

| PART E | PLANT TECHNICAL DETAILS |
| --- | --- |

- MANUFACTURING PROCESS:

The company has proposed to manufacture 5 types of Ferro Alloys viz. Ferro Silicon, Silico Manganese, Ferro Chrome, Ferro Manganese, Pig Iron, and Calcium Carbide. The major stages involved in the production of Ferro Alloys are as below:

- FERRO SILICON: The manufacturing process of Ferro Silicon involves the following steps:

- RAW MATERIAL PREPARATION: – This step includes the testing of the Raw material for determining the quality of the material to find its composition in order to find out, if it is matching the defined standards. The primary raw materials for Ferro Silicon production are silica (SiO2) and iron ore. These materials are carefully selected and prepared for the smelting process.

- SMELTING – The prepared silica and iron ore are mixed together in precise proportions and charged into a submerged arc furnace. The furnace operates at high temperatures, typically around 1800-2000°C. An electric current is passed through the electrodes to generate heat, melting the materials.

- ALLOY FORMATION: In the smelting process, the iron in the iron ore combines with the silicon from the silica to form Ferro Silicon alloy. The silicon content in Ferro Silicon can vary, typically ranging from 15% to 90%.

- COOLING AND CRUSHING: Once the alloy is formed, it is poured into moulds or casted into various shapes. The resulting solid Ferro Silicon is then cooled and crushed into different size fractions, depending on the specific requirements of the customers.

- SILICO MANGANESE: The manufacturing process Silico Manganese involves the following steps:

- RAW MATERIAL PREPARATION: The main raw materials for Silico Manganese production are manganese ore, silica, and high-carbon ferromanganese. These materials are carefully selected and prepared for the smelting process.

- SMELTING: The prepared manganese ore, silica, and high-carbon ferromanganese are mixed together in precise proportions and charged into a submerged arc furnace. The furnace operates at high temperatures, typically around 1600-1650°C. An electric current is passed through the electrodes to generate heat, melting the materials.

- ALLOY FORMATION: In the smelting process, the manganese in the manganese ore combines with the silicon from the silica to form Silico Manganese alloy. The silicon content in Silico Manganese can vary, typically ranging from 10% to 30%.

- COOLING AND CRUSHING: Once the alloy is formed, it is poured into moulds or casted into various shapes. The resulting solid Silico Manganese is then cooled and crushed into different size fractions, depending on the specific requirements of the customers.

- FERRO CHROME: The manufacturing process of Ferro Chrome involves the following steps:

- RAW MATERIAL PREPARATION: The main raw materials for Ferro Chrome production are chrome ore, silica, and carbonaceous reducing agents such as coal or coke. These materials are carefully selected and prepared for the smelting process.

- SMELTING: The prepared chrome ore, silica, and carbonaceous reducing agents are mixed together in precise proportions and charged into a submerged arc furnace. The furnace operates at high temperatures, typically around 1700-1900°C. An electric current is passed through the electrodes to generate heat, melting the materials.

- ALLOY FORMATION: In the smelting process, the chrome in the chrome ore combines with the silicon from the silica and carbon from the reducing agents to form Ferro Chrome alloy. The chromium content in Ferro Chrome can vary, typically ranging from 50% to 70%.

- COOLING AND CRUSHING: Once the alloy is formed, it is poured into moulds or casted into various shapes. The resulting solid Ferro Chrome is then cooled and crushed into different size fractions, depending on the specific requirements of the customers.

- FERRO MANGANESE: The manufacturing process of Ferro Manganese involves the following steps:

- RAW MATERIAL PREPARATION: The main raw materials for Ferro Manganese production are manganese ore, silica, and carbonaceous reducing agents such as coal or coke. These materials are carefully selected and prepared for the smelting process.

- SMELTING: The prepared manganese ore, silica, and carbonaceous reducing agents are mixed together in precise proportions and charged into a submerged arc furnace. The furnace operates at high temperatures, typically around 1600-1650°C. An electric current is passed through the electrodes to generate heat, melting the materials.

- ALLOY FORMATION: In the smelting process, the manganese in the manganese ore combines with the carbon from the reducing agents to form Ferro Manganese alloy. The manganese content in Ferro Manganese can vary, typically ranging from 60% to 80%.

- COOLING AND CRUSHING: Once the alloy is formed, it is poured into moulds or casted into various shapes. The resulting solid Ferro Manganese is then cooled and crushed into different size fractions, depending on the specific requirements of the customers.

- PIG IRON: The manufacturing process of Pig Iron involves the following steps:

- RAW MATERIAL PREPARATION: The main raw materials for Pig Iron production are iron ore, coke (fuel), and limestone. These materials are carefully selected and prepared for the smelting process.

- SMELTING: The prepared iron ore, coke, and limestone are mixed together in precise proportions and charged into a blast furnace. The furnace operates at high temperatures, typically around 1500-1600°C. Air is blown into the furnace to provide the oxygen necessary for the combustion of coke, resulting in the reduction of iron ore to iron.

- PIG IRON FORMATION: In the smelting process, the iron ore is reduced to molten iron, which is then tapped from the furnace and collected in a vessel known as a "pig bed" or "pig casting machine." The resulting product is called Pig Iron due to its shape resembling piglets.

- COOLING AND PROCESSING: The molten Pig Iron is cooled and solidified into solid blocks or ingots for further processing. The Pig Iron can be further refined and processed to produce various steel products.

- CALCIUM CARBIDE: The manufacturing process of Calcium Carbide involves the following steps:

- RAW MATERIAL PREPARATION: The primary raw materials for Calcium Carbide production are lime (calcium oxide) and coke (carbonaceous material). These materials are carefully selected and prepared for the reaction process.

- REACTION: The lime and coke are mixed together in a submerged arc furnace and subjected to extremely high temperatures, typically around 2000-2200°C. The intense heat causes a chemical reaction known as the electric-arc reaction, where calcium oxide reacts with carbon to form Calcium Carbide.

- COOLING AND SOLIDIFICATION: After the reaction, the molten Calcium Carbide is poured into moulds or casted into various shapes, where it solidifies into solid blocks or granules.

- CRUSHING AND PACKAGING: The solid Calcium Carbide is then crushed into smaller size fractions, depending on the specific application requirements. It is then packaged and prepared for distribution and use.

- PROCESS FLOW CHART:

- TECHNOLOGICAL ASSESSMENT:

- USED/PROPOSED TECHNOLOGY: The company has proposed to commission the 6 MVA Submerged Arc Furnace (SAF).  The SAF is a much better qualified unit to produce ferro-alloys with regards to temperature control and adjustment to different reduction potentials. Over time, an independent ferro-alloy industry established which meets today’s permanently increasing demands of the steel industry. The majority of ferro-alloys are produced by pyrometallurgical smelting taking place in submerged arc furnaces.

Ferro-alloys are normally produced in a Sub merged electric arc furnace, in which electrical energy is converted to heat energy by applying AC voltage between electrodes, submerged into charges. Heat is mainly produced due to resistance of charge, whereas heat by arc is avoided. Heat generated by electric current through the arc. Ferro-alloy Furnace components are mainly subdivided into three groups:

  - Power supply equipment

  - Controlling equipment

  - Main furnace

THE PROCESS OPERATION: The blended raw materials are charged to the Sub Merged Electric Arc furnace. In the furnace three carbon electrodes are partially submerged in the charge, which are supported by hydraulic cylinders for upward and down ward movements for to maintain electric load. Coke or Coal is used for reduction of Ore. The chemical reaction starts at a temperature of 1600 - 1700ºc. In the reaction zone of the furnace the ore react with the reductants and after reaction, a mixture trickles down and gets collected at the bottom of the furnace crucible.

The impurities present in the form of molten slag are separated at the time of taping. In continuous operation, power is applied uninterruptedly and furnaces has a constant power input. Charging is done in small batches and metal is Tapped periodically. Ferro Silicon, Ferro-chrome, Ferro-manganese, Silico Manganese, Calcium Carbide are examples for this.

Each furnace requires definite operating condition i.e. a relationship between furnace, electrical characteristics (rating, current, voltage, secondary power transmission circuit, electrode position) to provide maximum furnace productivity with minimum consumption per ton of alloy. Electrical power required in ferro-alloy furnace for ore smelting is 3-phase power (EHT).

- LATEST/MODERN TECHNOLOGY:

Some of the recent plants have incorporated latest technologies to use both lumps as well as fines after necessary beneficiation and agglomeration. Also they have installed effective pollution control measures in the form of bag filters for gas cleaning after waste heat recovery.

Although the basic technique of ferro alloy production in submerged arc electric furnace has not undergone any major change, the design, the size, automation and control features of ferro alloy furnaces have undergone substantial changes in the recent past in order to meet the changing raw materials conditions and to achieve higher productivity, and better economy of operation and conservation of energy. There are some well-known processes, which have been developed and adopted on large scale elsewhere in the world.

Outo Kumpu Process from Finland: In this process pellets are made from chrome ore fines/concentrates and are preheated and fed to the furnace in cold or hot condition along with other charge materials. In this process the power consumption for smelting is brought down by about 25%. A flow sheet of this process is given here below:

This process has been adopted by Tisco at their Bamnipal plant in India. Because of several problems in filtration after wet grinding and in the pellet sintering shaft furnaces supplied to them earlier instead of sinter belt being provided now, the plant could not be operated with full capacity. Now they are using pellets along with briquettes after installing a briquetting plant to achieve full production capacity.

SRC process (Showa Denko, Japan): In this process pellets made from chrome ore fines are pre-reduced in solid state and are fed to submerged arc furnaces in hot condition. Depending on the extent of pre-reduction of the chromium oxide in pellets obtained in the rotary kilns which utilizes the heat of the furnace exhaust gases, the specific power consumption can be reduced to 50% of the normal.

In the emperical R&D work on pelletisation of high-grade chrome ore fines, about 1500 tonnes of sintered pellets of chrome ore fines were produced and fed to furnace using 80% of the ore requirement in the form of these pellets. Results were encouraging. Very stable and smooth furnace operation was achieved with very good flame distribution over the whole surface area of the charge in furnace. The height of the flames was found to be very small, say few inches compared to few feet otherwise, particularly in the center of the furnace.

It was further observed that fumes had extremely low content of flue dust. The specific power for smelting was lower by about 12% and the fixed carbon requirement was also lower by about 10%. Further studies are being made in this regard to use sintered pellets on regular basis.

Considering the technological developments all Fe Cr furnaces should use baked pellets made from concentrates. Also they should be covered furnaces of minimum 30 MVA and cogeneration of power using furnace gas must be done to make the process more economical and conserve the energy. Chrome ores are mostly friable in nature and necessitate some form of agglomeration before being charged into the furnace along with other raw materials. Most of the chrome alloy producers in India have adopted the briquetting process towards agglomeration of fines.

- TECHNOLOGICAL ASSESSMENT:

Since the end of the 1950s, SAF have been equipped with electrode controllers. Today’s advanced submerged arc furnaces make use of software controllers. The DC application for submerged arc furnace technology shows world-wide an increasing market share in niche areas especially in some ferro-alloys, slag cleaning and TiO2 production units. Nevertheless, the majority of submerged arc furnaces are and will remain AC-technology-based.

Originally, the alloying metals required for upgrading steel were exclusively produced in special blast furnaces which results in a pig iron consisting of small to medium contents of silicon, chromium and manganese. Type of the melting and metallurgical equilibrium determined the carbon content of these alloys. The submerged arc furnace is a much better qualified unit to produce ferro alloys with regard to temperature control and adjustment to different reduction potentials. Over the time an independent ferro alloy industry established which meets today’s permanently increasing demands of the steel industry.

The majority of ferro alloys is produced by pyrometallurgical smelting taking place in submerged arc furnaces. Other attempts regarding the hydrometallurgical production of ferro alloys such as high pressurized acid leaching processes for nickel production do so far not show the predicted economical and technical benefits. The strong competitiveness of submerged arc furnaces in this sector was mainly achieved by the installation of advanced high power smelting units.

Thus as per the above technical analysis, M/s Shree Maa Chintpurni Ferro Alloys Pvt Ltd has proposed to set up the project with Submerged Electric Arc  Furnace (SAF) technology which is a going on, recognized and trending in the market at present. It can be commented positively that the plant will be running smoothly and technology & specification of the plant are matching with the need to run the plant smoothly and achieve the economies of scale.

- RAW MATERIAL:

- RAW MATERIAL USED: The raw materials to be used in the manufacturing process of Ferro Silicon, Silico Manganese, Ferro Chrome, Ferro Manganese, Pig Iron, and Calcium Carbide by M/s Shree Maa Chintpurni Ferro Alloys Pvt. Ltd. include:

| S. No. | Product | Major Raw Material Used |
| --- | --- | --- |
|  | Ferro Silicon | The primary raw materials for Ferro Silicon production are silica (SiO2) and iron ore. These materials are carefully selected and prepared for the smelting process. |
|  | Silico Manganese | The main raw materials for Silico Manganese production are manganese ore, silica, and high-carbon ferromanganese |
|  | Ferro Chrome | The main raw materials for Ferro Chrome production are chrome ore, silica, and carbonaceous reducing agents such as coal or coke. These materials are carefully selected and prepared for the smelting process. |
|  | Ferro Manganese | The main raw materials for Ferro Manganese production are manganese ore, silica, and carbonaceous reducing agents such as coal or coke. |
|  | Pig Iron | The main raw materials for Pig Iron production are iron ore, coke (fuel), and limestone. These materials are carefully selected and prepared for the smelting process. |
|  | Calcium Carbide | The primary raw materials for Calcium Carbide production are lime (calcium oxide) and coke (carbonaceous material). |

Quartz: Quartz is a primary raw material used in the production of Ferro Silicon. It is a crystalline form of silicon dioxide (SiO2) and provides the essential silicon component in the alloy.

Coke/Coal: Coke or coal is used as a reducing agent in the production of Ferro Silicon. It provides carbon necessary for the reduction of silicon oxide present in quartz.

Lime: Lime, in the form of calcium oxide (CaO), is used in the manufacturing process of Calcium Carbide. It reacts with carbonaceous materials to produce calcium carbide, which is then used for various applications.

Carbonaceous Materials: Carbonaceous materials, such as petroleum coke or anthracite coal, are required for the production of Calcium Carbide. These materials provide the necessary carbon for the reaction with lime to form calcium carbide.

Electricity: Electricity is an essential utility required for various stages of the manufacturing process, including heating and smelting operations. It is used to generate the high temperatures necessary for the production of Ferro Silicon and Calcium Carbide.

- RAW MATERIAL SUPPLY ANALYSIS: As per data information provided by the client, the promoters have established a strong network of suppliers, customers through their existing trading business. This network can be leveraged for sourcing raw materials, securing sales contracts, and establishing strategic partnerships. Their existing relationships in the industry will facilitate smooth operations and market penetration.

Also the project is situated in IGC Samba, Phase-I, which provides easy access to target markets in Punjab, Haryana, and other areas. Below table shows the details of few raw material supplier, by whom the company will procure the raw material:

| Raw Material for Production of Ferro Silicon |  |  |
| --- | --- | --- |
| S. No. | Supplier name | Raw Material |
| 1 | Mr. Malaram Ji - M/s Jesnath Charrcoal | Charcoal |
| 2 | Mr. Harbhajan - M/s Durga Traders | Charcoal |
| 3 | M/s Maa Sharda Traders | Coal |
| 4 | M/s Balaji Trading Company | Quartz |
| 5 | Ganpati Mines | Quartz |

- MANPOWER: As per the details provided by the company officials, in estimating the manpower requirement, a proper ratio between the administrative, managerial, supervisory and shop foor staff has been maintained with a view to affording proper industrial and professional management at various levels. The basic structure of the manpower will require the following kind of resources to opearte the plant 24*7 for 300 days a year:

| S. No. | Designation | No. Of Persons | Total | Salary (Per month) |
| --- | --- | --- | --- | --- |
| 1 | Manager | 3 | 35000 | 105000.00 |
| 2 | Assistant Manager | 5 | 30000 | 150000.00 |
| 3 | Supervisor | 5 | 25000 | 125000.00 |
| 4 | Skilled Labour/Operators | 12 | 20000 | 240000.00 |
| 5 | Semi - Skilled labour2 | 12 | 15000 | 180000.00 |
| 6 | Unskilled labour | 75 | 8000 | 600000.00 |
| 7 | Accountant / Computer Assistant | 4 | 15000 | 60000.00 |
| 8 | Security Guard | 4 | 12000 | 48000.00 |
|  | Total | 120 |  | 15,08,000.00 |
| Add fringe benefits @ 10% |  |  |  | 1,50,800.00 |
| Grand Total :- |  |  |  | INR 16,58,800.00 |

- SELLING, MARKETING & DISTRIBUTION PLAN:

Mr. Rama Nand Modi and Mr. Rakesh Kumar Modi, with their existing experience in the ferro alloy trading business and understanding of the market dynamics, coupled with their established business network, provide a competitive advantage for the project. They are supplying ~10,000 to 15,000 MT of ferro alloys through their trading business in the market. The project will be getting the synergies from the existing customer base along with new customers emerging due to growing demand.

Further, the project's location in IGC SAMBA, Jammu, offers strategic advantages for exporting ferro alloys. Being close to Punjab, Haryana, and other target areas, the unit can easily access local markets. With years of experience in trading business, the company aims to shift focus towards manufacturing to target larger companies such as NTPC, JSW, and TATA.

| PART F | PRODUCT PROFILE |
| --- | --- |

- PRODUCT DETAILS: The company the proposed to manufacture Ferro Silicon, Silico Manganese, Ferro Chrome, Ferro Manganese, Pig Iron, and Calcium Carbide. These products have significant applications in the steel, construction, and manufacturing industries. The installed capacity of the proposed Unit will be 8100 MTs per annum. Proposed product’s profile along with Capacity and applicabilty are mentioned in the below table:

| S. No. | Product’s Name | Proposed Production | Product Profile |
| --- | --- | --- | --- |
|  | Ferro Silicon | 2250 MTPA | - Ferro silicon is an alloy composed of iron and silicon, with silicon content ranging from 15% to 90%. It is widely used in the steel industry as a deoxidizer and an alloying element. - The production of Ferro silicon involves smelting a mixture of silica and iron in a submerged arc furnace. The resulting alloy is then cooled, crushed, and sorted into different size fractions. - Ferro silicon has several important properties that make it a valuable additive in steel production. It improves the strength, hardness, and corrosion resistance of steel, making it suitable for various applications. It is commonly used in the manufacturing of stainless steel, carbon steel, and cast iron. - Additionally, Ferro silicon is used in the production of silicon steel, which is vital for electrical transformer cores due to its low electrical conductivity and high magnetic permeability. - The demand for Ferro silicon is directly proportional to the growth of the steel industry. |
|  | Silico Manganese | - MTPA | - Silico Manganese is an alloy composed of silicon (Si) and manganese (Mn) with varying ratios. The silicon content typically ranges from 15% to 90%, while the manganese content ranges from 10% to 30%. It may also contain small amounts of other elements. - Silico Manganese is produced by smelting a combination of high-grade manganese ore, quartz, and fluxes in a submerged arc furnace. The molten alloy is then cooled, solidified, and crushed into different size fractions. - Silico Manganese is used as an additive in steel production. It enhances the strength, toughness, and workability of steel, making it suitable for construction, automotive, and infrastructure applications. It also helps in deoxidizing and desulfurizing the molten steel, improving its quality and performance. |
|  | Ferro Chrome | 900 MTPA | - Ferro Chrome is an alloy composed of chromium (Cr) and iron (Fe) with varying ratios. The chromium content typically ranges from 50% to 70%, while iron and other elements are present in smaller amounts. - Ferro Chrome is produced by smelting chromite ore, coke or coal, and fluxes in a submerged arc furnace. The resulting alloy is then cooled, crushed, and screened into different size fractions. - Ferro Chrome is primarily used as an additive in stainless steel production. It imparts corrosion resistance, high-temperature strength, and aesthetic appeal to stainless steel products. - It finds applications in automotive components, kitchenware, architectural structures, and other industries where stainless-steel properties are desired. |
|  | Ferro Manganese | 1530 MTPA | - Ferro Manganese is an alloy composed of manganese (Mn) and iron (Fe) with varying ratios. The manganese content typically ranges from 60% to 80%, while iron and trace impurities are present in smaller amounts. - Ferro Manganese is produced by smelting a combination of high-grade manganese ore, iron ore, and fluxes in a submerged arc furnace. The molten alloy is then cooled, solidified, and crushed into different size fractions. - Ferro Manganese is used as an additive in steel production. It improves the hardness, toughness, and wear resistance of steel, making it suitable for construction, automotive, and other applications. It also acts as a deoxidizer, reducing the oxygen content in the molten steel and enhancing its quality. |
|  | Pig Iron | - A | - Pig Iron is an intermediate product obtained during the smelting of iron ore in a blast furnace. It contains a high percentage of iron (typically around 92-94%), along with carbon (around 3- 4%), and smaller amounts of silicon, manganese, sulphur, and phosphorus. - Pig Iron is produced by melting iron ore, coke, and limestone in a blast furnace. The molten iron is then cast into moulds or cooled and solidified for further processing. - Pig Iron serves as a key raw material for the production of steel and cast iron. It can be further processed to produce various types of cast iron products, including pipes, fittings, automotive parts, and structural components. |
|  | Calcium Carbide | 900 MTPA | - Calcium carbide is a chemical compound with the formula CaC2. It is produced through the reaction of lime (CaO) and coke (carbon) in a submerged arc furnace. Calcium carbide is primarily used in the production of acetylene gas, which has various industrial applications. - Acetylene gas is generated by adding water to calcium carbide, resulting in the release of acetylene gas and calcium hydroxide. Acetylene gas is widely used as a fuel in oxy-acetylene welding and cutting, providing a high-temperature flame. It is also utilized in the manufacturing of plastics, solvents, and various organic compounds. - The demand for calcium carbide is mainly driven by the construction and manufacturing Industries. The construction sector uses acetylene gas for welding and cutting purposes, while the manufacturing sector utilizes it as a raw material for various chemical processes. As these industries continue to grow, the demand for calcium carbide remains steady. |

- PRODUCTS MANUFACTURED AT MANUFACTURING FACILITY:

Source - Pics obtained from the Public Domain

- PRICING STRATEGY:

Pricing of the products are taken on the average basis of last 12 month pricing trends in the market shown in the below table:

| Last 12 Month Pricing Trends (INR) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Particular | FERRO SILICON | SILICON MANGANESE | FERRO CHROME | FERRO MANGANESE | PIG IRON | CALCIUM CARBIDE |
| Jan-23 | 105000 | 70000 | 85000 | 70000 | 30000 | 40000 |
| Feb-23 | 108000 | 78000 | 90000 | 80000 | 35000 | 45000 |
| Mar-23 | 125000 | 82000 | 95000 | 85000 | 40000 | 50000 |
| Apr-23 | 135000 | 87000 | 110000 | 88000 | 45000 | 55000 |
| May-23 | 155000 | 88000 | 115000 | 90000 | 50000 | 60000 |
| Jun-23 | 170000 | 89000 | 125000 | 95000 | 55000 | 65000 |
| Jul-23 | 180000 | 90000 | 130000 | 100000 | 60000 | 70000 |
| Aug-23 | 155000 | 86000 | 125000 | 90000 | 51000 | 60000 |
| Sep-23 | 140000 | 84000 | 120000 | 85000 | 50000 | 55000 |
| Oct-23 | 122000 | 79000 | 115000 | 80000 | 40000 | 48000 |
| Nov-23 | 120000 | 76000 | 110000 | 75000 | 35000 | 40000 |
| Dec-23 | 105000 | 75000 | 100000 | 70000 | 25000 | 36000 |
| AVERAGE | 135000 | 82000 | 110000 | 84000 | 43000 | 52000 |

As per data/information provided by the client and tertiary research done by us, we have considered the selling price as average of last 12 months as per shown in the table above during the projected period.

The selling price of the proposed products also varies depending upon grade, specifications & quality and may variate according to price volatility with respect to Geo-political aspects, Demand & Supply and other factors. As per our tertiary research and data/information available in the public domain we found that the prices are in the range and trends of the market at present.

- CUSTOMER BASE: The project is situated in IGC Samba, Phase-I, which provides easy access to target markets in Punjab, Haryana, and other areas.

Further, the promoters are having existing customer base as they are in the trade business of same products from long time. To meet the market demand, promoters have planned to manufacture 8100 MTPA at their own manufacturing facility to boost the supply along with existing trading as these products have significant applications in the steel, construction, and manufacturing industries. As per details shared by the client, below table shows the details of few existing buyers of the company:

| Existing Customer Details |  |  |  |
| --- | --- | --- | --- |
| S. No. | Buyer's Name | Address | Buying Annually MT |
| 1 | Shree Jagdish Impex Pvt Ltd | Shed No.53 Akshar Industrial Park Near Ramol, Hatijan Circle G.I.D.C. Phase - 4, Vatva Ahemadabad | 1820 |
| 2 | Shri Narsingh Micro Alloys Private Limited | Shed - 84, 583, 32, 91 Axar Indl. Estate B/H Amba, Estate Vinzol Patiya Vatva G.I.D.C, Ahmedabad | 1610 |
| 3 | Jai Balaji Industries Ltd (Unit - Iii) | Vill.Banskopa P.O. Rajbandh, Durgapur | 1400 |
| 4 | Jamipol Limited | Namdih Road, Burmamines, Jamshedpur | 1550 |
| 5 | Sadashiv Alloys | Vill. Sounti Opp. Desh Bhagat Collage, Amloh Road Mandi Gobindgarh | 1460 |
| 6 | Indegenous Greenworld Private Limited | G.S. Road, 15th Vile, Byrnihat, Barni, Kamrup Metropolitan | 1450 |
| 7 | Hariaksh Industries Pvt Ltd | Siddha Weston Unit No.204, 2nd Floor 9 Weston Street, Kolkata | 1560 |
| 8 | Brg Iron & Steel Co Pvt Ltd | Works :- Nh 42 Kurunti Motanga, Dhenkanal Odisha | 1310 |
| 9 | Shanti Satya Alloys | Near Prince Dhaba, Ring Road -2, Gogaon, Raipur | 1440 |
| 10 | Namoh Alloys | Godown No. H-5 Munisuvrat Compound Phase - 1, Vill. Rehnal Bhiwandi, Distt. Thane | 1450 |
| Total |  |  | 15,050 MT |

| PART G | INDUSTRY OVERVIEW & ANALYSIS |
| --- | --- |

- INTRODUCTION:

Ferroalloys, alloys of iron with one or more other elements added to steel melts, are used to impart distinctive qualities to steel or to serve important functions during steel refining, such as control of inclusions, DE oxidation, and desulfurization. Ferroalloys are used in lesser amounts to produce cast iron and nonferrous alloys. Ferroalloys can be divided into bulk ferroalloys and noble ferroalloys (also called special or specialty ferroalloys).

The global Ferro Alloys market was valued at USD 66890 million in 2022 and is anticipated to reach USD 87320 million by 2029, witnessing a CAGR of 3.8 percent during the forecast period 2023-2029.

- MARKET SIZE:

India is the second-largest steel producer globally, the steel industry has experienced significant growth, averaging a 6% annual growth rate between 2016 and 2021. This growth trajectory highlights a consistent and rising demand for Ferro Alloys in the country. India's Ferro Alloy industry plays a crucial role in meeting this demand, accounting for nearly 10% of the world's production with a capacity of 5.15 million tons. Additionally, the industry actively engages in export activities, contributing to the country's foreign exchange earnings.

| Capacity of Ferroalloys Industry in India |  |
| --- | --- |
| Ferroalloys | Installed capacity (In tonnes per annum) |
| Total | 5150000 |
| Bulk Ferro alloys | 5100000 |
| Manganese alloys | 3160000 |
| Chrome alloys | 1690000 |
| Ferrosilicon | 250000 |
| Noble Ferro alloys | 50000 |

Source: Indian Ferro alloys Producers' Association (IFAPA), Mumbai.

The market and demand for Ferro Silicon, Silico Manganese, Ferro Chrome, Ferro Manganese, Pig Iron, and Calcium Carbide are closely linked to the growth of the steel industry and its related sectors. Ferro Silicon, widely used as a deoxidizer and alloying element in steel production, experiences a consistent demand due to the increasing need for high-quality steel in construction and automotive sectors. The market for Ferro Silicon is projected to reach a value of USD 11.34 billion by 2026, with an expected growth rate of 4.3% from 2021 to 2026, according to industry reports.

Similarly, Silico Manganese, used as an additive in steel production to enhance strength and workability, witnesses a rising demand driven by the steel industry's growth and the need for high-quality steel in construction and infrastructure sectors. The global Silico Manganese market is projected to reach USD 16.6 billion by 2026, with a compound annual growth rate of 5.2% from 2021 to 2026, as per market research.

Ferro Chrome, a vital alloying element in stainless steel production, benefits from the increasing demand for stainless steel products in sectors such as automotive, construction, and household appliances. The growth of the stainless-steel industry contributes to the demand for Ferro Chrome, which plays a crucial role in providing corrosion resistance and aesthetic appeal.

The demand for Ferro Manganese, used as a deoxidizer and alloying element in steel production, aligns with the growth of the steel industry and the need for specialty steel alloys. The construction, automotive, and manufacturing sectors drive the demand for Ferro Manganese, which enhances hardness, toughness, and wear resistance in steel products.

Pig Iron, serving as a vital raw material for steel production, experiences demand based on the growth of the steel industry. As construction, automotive, and manufacturing sectors expand, the demand for Pig Iron rises due to its further processing into various cast iron products.

Calcium Carbide, primarily used for the production of acetylene gas, finds demand in welding, cutting, and industrial processes. The construction, manufacturing, and metal fabrication sectors drive the demand for Calcium Carbide, as acetylene gas is essential in these industries.

In conclusion, the market and demand for Ferro Silicon, Silico Manganese, Ferro Chrome, Ferro Manganese, Pig Iron, and Calcium Carbide are closely tied to the growth of the steel industry and its related sectors.

- POWER: Electrical energy is one of the major inputs in production of Ferro Alloys. Though the generation cost of power is not high in India, the Power Tariff borne by the Industry is high, because of cross-subsidization to Agricultural Sector, Low Plant Load Factor of old thermal plants and High T & D losses. Electricity Duty, which varies widely from State to State, creates additional burden for the Industry. Though power Reforms are on, the impact of this development on long-term prices, specifically power intensive consumers, such as Ferro Alloy producers, is difficult to assess, since the electricity market still seems to be in a state of flux. Captive Power generation may hold the key, though capitally intensive.

- LOGISTICS: The Industry produces over 2.5 million tonnes of Ferro Alloys annually. To produce one tonne of Ferro Alloys it requires nearly 4 tonnes of Raw Material, viz., Ore, Quartzite, Coke, Charcoal, Limestone and Carbon Paste, etc. Nearly 1.4 tonnes of such raw materials are moved by Railway wagons for one tonne of Ferro Alloy Production. This means that the industry consumes over 3.5 million tonnes of raw materials, which are transported by rail every year. The Industry has been experiencing shortage of wagons for transporting raw materials so road transport becomes necessary. Freight element is very high, thus reducing competitiveness of the Industry. Poor infrastructure facilities at Port also lead to berthing delays for ships and take longer loading time

- CHALLENGES TO THE FERRO ALLOY INDUSTRY:

Ferro alloys industry in India has never been globally competitive, despite its rich ore deposits and low-cost manpower, essentially due to:

- Insufficient availability and high cost of electric power

- Increasing ores and reductants cost

- Non-availability of low ash, low phos. Coking coal in the country for the production of desired coke with low ash, and low phos. Contents, making import of such coke at a high cost imperative.

- High-cost and insufficient infrastructural facilities (both road and rail) for rapid transportation of ore from mines to plants.

- Stiff competition from producers and exporters of Ferro alloys in other countries like South Africa, Kazakhstan, China, Russia, Mexico, Australia etc. due to global trade agreements which has made drastic reduction in customs duty on imports necessary.

- Wide fluctuations in the International price of Ferro alloys depending on demand versus supply.

To overcome these challenges plus adhering to stringent pollution control norms innovations are inevitable in the process technology, and plant equipment size & design, along with frequent changes in product mix, to be more cost-effective

- FUTURE OUTLOOK: It’s no secret that the steel sector in India is one of the fastest growing, in-demand and robust sectors. While the pandemic and global export/import circumstances did cause the sector to slow down for a while, recent development is bringing the sector back to its glory. Today, the Indian steel industry ranks second in global production

India's Steel consumption has grown over 11% to 119 million tonnes in FY 2023 from 105 million tonnes in FY 2022. The expected growth momentum to continue with the emphasis of developing the infrastructure of the country by Prime Minster, this is reasonable to expect the steel consumption including exports will be around 132 million tonnes to 135 million tonnes in FY 2024.

Government has introduced several initiatives to boost steel production in India and reach 300 MT in production by 2030. It has removed the 15% export taxes, and working towards removing technology, logistics and infrastructure bottlenecks.

An INR 10 lakh crore capital expenditure plan was announced. The goal of this plan is to focus on domestically produced steel to make the nation self-reliant. The plan would also position India as a leading manufacturing hub and gradually scale the steel sector’s contribution to India’s GDP from its current 2% to 5%. As a raw material, the demand for steel has been steadily rising. Though there are often concerns about price hike and environmental factor, the benefits and applications of the metal are too many.

The market and demand for Ferro Silicon, Silico Manganese, Ferro Chrome, Ferro Manganese, Pig Iron, and Calcium Carbide are closely linked to the growth of the steel industry and its related sectors.

| PART H | SWOT ANALYSIS |
| --- | --- |

| SWOT ANALYSIS |  |
| --- | --- |
| STRENGTHS | - Strategic Location: The project is situated in IGC Samba, Phase-I, which provides easy access to target markets in Punjab, Haryana, and other areas. - Experienced Management: The project is led by directors Mr. Rama Nand Modi and Mr. Rakesh Kumar Modi, who are having experience and knowledge of the Ferro Alloys industry through the existing trading business of the proposed products. - Growing Demand: With the steel industry witnessing growth, there is a consistent demand for Ferro Alloys which is expected to grow at a CAGR of ~5% in the upcoming years. - Government Support: The project will be entitled to avail incentives as provided in the Jammu and Kashmir Industrial Policy 2021 as per Jammu and Kashmir Industrial Policy 2021-30 (Reference: Administrative Council Decision No.46/7/2021 dated 09.04.2021, Government Order No: 117 IND of 2021) dated 19th April 2021. - Synergy: Promoters are already supplying ~15,050 MT of Ferro Alloys through the existing trading business. Thus the proposed project will get the synergies from the existing customer base as well as suppliers. |
| WEAKNESSES | - Market Competition: The Ferro Alloy industry in India is competitive, and the project will need to differentiate itself and maintain competitive 4P (Price, Place, Promotion, Production) to capture market share. - Infrastructure Requirements: The project's power load and water consumption are significant, and ensuring uninterrupted power supply and adequate water resources may pose challenges. - Import Dependency of Manganese base Ferro Alloys: A structural disadvantage for the domestic manganese-based Ferro alloy industry is its import dependence on high-grade manganese ore. An increase in domestic production of high-grade Mn ore remains crucial to give a sustainable competitive edge to the domestic Ferro alloy industry over its global peers. |
| OPPORTUNITIES | - Increasing Steel Production: As the steel industry is expanding, there will be an organic demand for Ferro Alloys presenting opportunities for the project to capture a larger market share. - Export Potential: The Indian Ferro Alloy industry has the potential to export its products. The project can explore export opportunities, expanding its customer base and revenue streams. - Technological Advancements: Embracing technological advancements in manufacturing processes and adopting innovative techniques can enhance productivity and efficiency, giving the project a competitive edge. - Government Support: The project can benefit from government initiatives and policies aimed at promoting the steel industry and supporting domestic manufacturing. |
| THREATS | - Fluctuating Raw Material Prices: Volatility in the prices of raw materials, such as metal, coal, and steam coal, can impact the project's profitability and margins. - Regulatory Compliance: Adhering to various regulations and obtaining necessary permits, including those related to electricity, pollution, and water, can be time consuming and may pose challenges. - Economic Factors: Changes in economic conditions, such as inflation, interest rates, or market downturns, can affect the demand for Ferro Alloy products. We found that the project is highly sensitive with respect to revenue fluctuations. - Environmental Concerns: The project may face stricter environmental norms in future, and any non-compliance or negative environmental perception may impact Project operations and even lead to closure. - Manufacturing Experience: Promoters are having experience of trading business, however entering into manufacturing may explore new multidimensional challenges. |

| PART I | PROJECT COST AND MEANS OF FINANCE |
| --- | --- |

As per data/information shared by the client, below are the details of Total project Cost (TPC) and means of finance of the proposed Ferro Alloy Manufacturing Unit:

| Total Project Cost |  |
| --- | --- |
| Particulars | Total (INR Lakh) |
| Land | 77.00 |
| Building | 300.00 |
| Plant And Machinery | 2,158.11 |
| Misc. Fixed Assets | 274.68 |
| Pre-Operative Expenses | 57.00 |
| IDC | 113.75 |
| Working Capital Margin | 119.36 |
| Total | INR 3,099.90 Lakhs |

| Details Of Pre-Operative Expenses |  |
| --- | --- |
| Particulars | Amount (INR Lakhs ) |
| Establishment Expenses | 3.50 |
| Travelling | 2.75 |
| Printing, Stationery, Postage, Telephone etc. | 0.75 |
| Report Preparation Fees | 0.50 |
| Other misc. expenses including fees payable to consultants and authorities | 4.50 |
| Security deposit | 45.00 |
| Total | INR 57.00 Lakhs |

| Means Of Finance |  |
| --- | --- |
| Particular | Total (INR Lakh) |
| Paid Up Capital | 500.00 |
| Promoters Fund | 799.90 |
| Term Loan P&M | 1,800.00 |
| Term Loan Building | - |
| Total | INR 3,099.90 Lakhs |

Notes:

- 8 Kanal (43,203 Sq. Ft.) of Land has been taken from the J&K Industrial development Corporation Limited on the lease basis for 44 years. Company has paid 20% of land premium along with 3 months of advance lease rent & maintenance charges including GST, which comes to ~INR 77.00 Lakhs including ~7 Lakhs for land development and other charges.

- As per quotation of the Building and civil works shared by the client, cost will be INR 193.63 Lakhs including 12% applicable GST. The quotation is only of labour rate, whereas material rate is not specified. Therefore to calculate the complete construction cost, we have made a general assessment based on plinth area rates. As per our calculation the cost may vary from Rs.2.8 crores to Rs.3.2 crores, further depending upon the quality of construction and other factors as finalised with the contractor, the range variation is mainly due to the unavailability of BOQ and estimate to determine the quality/specification of material to be used which is yet to be finalized.

- As per discussion with the consultant and quotations shared by the client, the Plant and Machinery cost will be INR 2158.11 Lakhs including 18% applicable GST & 12% erection, loading, unloading charges. Cost appears to be inline as per our tertiary research for the machines and Project cost for which we could gather from public domain. However there is no fixed cost for any such project and may vary in the range depending upon the brand & configuration.

- As per information available on J&K Power Corporation Limited website, company is supposed to pay INR 3.00 Crore as Bank Guarantee to take the electricity connection for which company will be giving INR 45 Lakhs to the bank as security deposit against BG.

- Preliminary & Pre-Operative Expenses has been taken as lump sum based on the time period of construction and estimate of company’s resources involvement during this time in supervision & monitoring of the construction as INR 57.00 Lakhs including 45 Lakhs security deposit against Bank Guarantee.

- Interest during Construction will be paid from March 2024 by the company @ 10%.

| PART J | PROJECT SCHEDULE |
| --- | --- |

Below is the tabulated presentation of the status of the project showing expected duration shared by the project manager of the company. The project is expected to be complete soon.

| S. No. | Particulars | Activity | Expected completion date | Status |
| --- | --- | --- | --- | --- |
|  | Land | Land Procurement | 15th April 2023 | As per lease deed Completed |
|  |  | Land Development | June 2023 | Completed |
|  | Sanction of Rupee Term Loan | Sanction of Rupee Term Loan | 10th March 2024 | Pending |
|  | Building & Civil Works | Appointment of Architect | April 2023 | Completed |
|  |  | Building Plan Preparation | May 2023 | Completed |
|  |  | Building Plan Sanction | 10th July 2023 | Completed |
|  |  | Appointment of Civil contractor/ developer | October 2023 | Completed |
|  |  | Building & Civil Works completion | August 2024 | Started |
|  | Plant & Machinery | Finalization of P&M suppliers | September 2024 | Completed |
|  |  | Orders to P&M suppliers | September 2024 | WIP |
|  |  | Arrival of P&M | November 2024 | Pending |
|  |  | Installation of P&M | December 2024 | Pending |
|  |  | Utility Installation | Jan 2025 | Pending |
|  | Statutory Approvals, registrations & NOCs | From the respective authorities | 15th March 2025 | Most of the Pre-operational NOC’s has been taken by the company. |
|  | Finishing & Trail Run | Informed by client | 15th March 2025 | Pending |
|  | Commercial Operation Date | Informed by client | 31st March 2025 | Pending |

Notes:

- Schedule has been made based on current status as per feasibility to achieve different milestones.

- Achievement of Milestone will depend on sanction of term loan as per proposed timeline.

- As per this timeline, expected COD will be 31st March 2025.

| PART K | STATUTORY APPROVALS ¦ LICENCES ¦ NOC |
| --- | --- |

Following major approvals are required. However the list are not exhaustive and State / district Authorities may be approached for further clearances required (if any):

| S. No. | REQUIRED APPROVALS | REFERENCE NO./ DATE | STATUS (Approved/ Applied For/ Pending) |
| --- | --- | --- | --- |
|  | Certificate of Firm Registration Ministry of Corporate Affairs, Government of India | 10th December 2021 | Approved |
|  | GST & PAN | 01ABHCS4736JIZB, ABHCS4736J, | Approved |
|  | District Industries Centre (J&K) Office of the General Manager District Industries Samba | 8th May 2023 DICS/1788-PROV/306 | Approved |
|  | Land conversion to Industrial/Non agriculture | N/A | Not Applicable since it is a leased land allotted by SIDCO. In lease deed type of land mentioned is Agriculture Non-Irrigated Land. |
|  | Registration of Factories under The Factories Act, 1948 Department of Labour and Employment, Government of J&K | NA | Apply in due course |
|  | Building and civil works Plan Sanction Approval Concerned local development authority | Permission No. SIDCO/ BPC/ 1914 Dated: 10th August, 2023 | Approved |
|  | Provisional Fire NOC (pre sanction) Fire Services Department | NA | Apply in due course |
|  | Fire NOC (on completion) Fire Services Department | NA | Apply in due course |
|  | Power Load Sanction J&K Power Distribution Corporation Limited | Office Order No. CEJ/ TS/145 of 2023 dated: 30th Aug 2023 | Approved (Security & fees pending) |
|  | Consent to establish (under Water Act & Air Act) J&K State Pollution Committee | Consent No. PCC/digital/23013798321 dated: 28th July 2023 | Approved for 4,500 MTPA Silicon & Calcium Carbide and Furnace section is permitted for 5,400 Nm^3/hour with the height of 30 meters. Refer Note 4 below. |
|  | Permission for extraction of ground water | NA | Apply in due course |
|  | Udyam Registration Certificate (MSME) Ministry of MSME | UDYAM-DL-10-0045806 | Approved |

Observation Notes:

- As per discussion with the client, company has taken the approval of map.

- According to DIC approval, Company is permitted to manufacture Ferro Silicon and Calcium Carbide only at present. Company is required to apply for a fresh DIC approval for manufacturing other proposed products.

- As per power sanction approval, 6000KVA power load has been sanctioned to the company.

- As per pollution control certificate/NOC, Company is permitted to manufacture only 4,500 MTPA Silicon & Calcium Carbide and Furnace section is permitted for 5,400 Nm^3/hour with the height of 30 meters at present. (Ref: Consent No.:- PCC/digita1l23013798321 dated 28/07/2023). To operate at a larger scale i.e. 8,100 MTPA, company is required to apply for a fresh pollution approval.

- Rest approvals are pending and will be applied in due course as per above schedule.

- Above is the only illustration of the major approvals sought or to be sought by the company. It should not be construed as the exhaustive list and in case any approval is missed to be mentioned then it is the sole responsibility of the company to keep the unit compliant with the necessary statutory approvals/ NOCs.

| PART L | COMPANY’S FINANCIAL FEASIBILITY |
| --- | --- |

- PROJECTIONS OF THE FIRM: The projections of the proposed manufacturing unit are done for next 7 years period from FY 2025-26 to 2031-32 based on the expected COD and loan tenor are elaborated below:

- PROJECTED PROFIT & LOSS ACCOUNT:

(INR Lakhs)

| Particulars | Mar-26 | Mar-27 | Mar-28 | Mar-29 | Mar-30 | Mar-31 | Mar-32 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Gross Sales : |  |  |  |  |  |  |  |
| Domestic sales | 4329.18 | 5050.71 | 5772.24 | 6133.01 | 6133.01 | 6133.01 | 6133.01 |
| Less Excise duty | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| Net sales | 4329.18 | 5050.71 | 5772.24 | 6133.01 | 6133.01 | 6133.01 | 6133.01 |
| Cost of Sales : |  |  |  |  |  |  |  |
| Raw materials (including stores and other items used in the process of manufacture) |  |  |  |  |  |  |  |
| (a) Imported. | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| (b) Indigenous Consumable | 2067.52 | 2412.11 | 2756.70 | 2928.99 | 2928.99 | 2928.99 | 2928.99 |
| Other Spares |  |  |  |  |  |  |  |
| (a) Imported Freight/Loading | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| (b) Indigenous | 127.93 | 149.26 | 170.58 | 181.24 | 181.24 | 181.24 | 181.24 |
| Power & fuel | 1002.36 | 1170.08 | 1338.00 | 1422.43 | 1423.25 | 1424.06 | 1424.89 |
| Direct labour | 199.06 | 218.96 | 240.86 | 264.94 | 291.44 | 320.58 | 352.64 |
| Lease Rentals/Other Expenses | 86.58 | 101.01 | 115.44 | 122.66 | 183.99 | 183.99 | 183.99 |
| Depreciation | 411.36 | 351.22 | 299.94 | 256.21 | 218.92 | 187.11 | 159.96 |
| SUB-TOTAL | 3,894.82 | 4,402.64 | 4,921.52 | 5,176.48 | 5,227.83 | 5,225.98 | 5,231.71 |
| Add :Opening stocks-in-process | 0.00 | 34.46 | 40.20 | 45.94 | 48.82 | 48.82 | 48.82 |
| Sub Total | 3,894.82 | 4,437.10 | 4,961.72 | 5,222.43 | 5,276.64 | 5,274.79 | 5,280.53 |
| Deduct: Closing stocks-in-process | 34.46 | 40.20 | 45.94 | 48.82 | 48.82 | 48.82 | 48.82 |
| Cost of Production | 3,860.36 | 4,396.90 | 4,915.77 | 5,173.61 | 5,227.83 | 5,225.98 | 5,231.71 |
| Add : Opening Stock of finished goods | 0.00 | 102.94 | 117.25 | 131.09 | 137.96 | 139.41 | 139.36 |
| Sub Total | 3,860.36 | 4,499.84 | 5,033.02 | 5,304.70 | 5,365.79 | 5,365.38 | 5,371.07 |
| Deduct closing stock of finished goods | 102.94 | 117.25 | 131.09 | 137.96 | 139.41 | 139.36 | 139.51 |
| SUB-TOTAL (Total cost of Sales) | 3,757.42 | 4,382.59 | 4,901.94 | 5,166.73 | 5,226.38 | 5,226.03 | 5,231.56 |
| Selling General & Administrative Expenses | 129.88 | 151.52 | 173.17 | 183.99 | 183.99 | 183.99 | 183.99 |
| SUB TOTAL | 3,887.29 | 4,534.11 | 5,075.10 | 5,350.73 | 5,410.37 | 5,410.02 | 5,415.55 |
| Operating profit before interest | 441.89 | 516.60 | 697.14 | 782.28 | 722.63 | 722.99 | 717.46 |
| Interest | 213.75 | 200.75 | 180.00 | 153.25 | 120.50 | 84.50 | 51.25 |
| Operating profit after interest. | 228.14 | 315.85 | 517.14 | 629.03 | 602.13 | 638.49 | 666.21 |
| Preliminary Exp. w/o | 2.40 | 2.40 | 2.40 | 2.40 | 2.40 | 0.00 | 0.00 |
| Profit before tax/loss | 225.74 | 313.45 | 514.74 | 626.63 | 599.73 | 638.49 | 666.21 |
| Current Taxes | 62.80 | 87.20 | 143.20 | 174.33 | 166.85 | 177.63 | 185.34 |
| Net profit/loss | 162.94 | 226.25 | 371.54 | 452.30 | 432.89 | 460.86 | 480.87 |
| Retained profit | 162.94 | 226.25 | 371.54 | 452.30 | 432.89 | 460.86 | 480.87 |

- PROJECTED BALANCE SHEET:

(INR Lakhs)

| Particular | Mar-26 | Mar-27 | Mar-28 | Mar-29 | Mar-30 | Mar-31 | Mar-32 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Current Liabilities |  |  |  |  |  |  |  |
| Short-Term Bank Borrowings | 350.00 | 350.00 | 350.00 | 350.00 | 350.00 | 350.00 | 350.00 |
| Sub Total (A) | 350.00 | 350.00 | 350.00 | 350.00 | 350.00 | 350.00 | 350.00 |
| Sundry Creditor | 86.15 | 100.50 | 114.86 | 122.04 | 122.04 | 122.04 | 122.04 |
| Other Creditors | 8.07 | 8.07 | 8.07 | 8.07 | 8.07 | 8.07 | 8.07 |
| Provisions (Due Within 1 Year) | 180.00 | 240.00 | 300.00 | 360.00 | 360.00 | 300.00 | 0.00 |
| Sub Total (B) | 274.22 | 348.57 | 422.93 | 490.11 | 490.11 | 430.11 | 130.11 |
| Total Current Liabilities | 624.22 | 698.57 | 772.93 | 840.11 | 840.11 | 780.11 | 480.11 |
| Non-Current Liabilities |  |  |  |  |  |  |  |
| Mach. T/L | 1,560.00 | 1,320.00 | 1,020.00 | 660.00 | 300.00 | - | - |
| Total Term Liabilities | 1560.00 | 1320.00 | 1020.00 | 660.00 | 300.00 | 0.00 | 0.00 |
| Total Outside Liabilities | 2184.22 | 2018.57 | 1792.93 | 1500.11 | 1140.11 | 780.11 | 480.11 |
| Net Worth |  |  |  |  |  |  |  |
| Ordinary Share Capital | 500.00 | 500.00 | 500.00 | 500.00 | 500.00 | 500.00 | 500.00 |
| Promoters Fund | 799.90 | 799.90 | 799.90 | 799.90 | 799.90 | 799.90 | 799.90 |
| S. Plus(+) Or Deficit(-) | 162.94 | 389.18 | 760.72 | 1,213.02 | 1,645.91 | 2,106.77 | 2,587.64 |
| Net Worth | 1,462.83 | 1,689.08 | 2,060.62 | 2,512.92 | 2,945.80 | 3,406.67 | 3,887.53 |
| Shareholder's Equity & Liabilities. | 3,647.05 | 3,707.65 | 3,853.55 | 4,013.03 | 4,085.92 | 4,186.78 | 4,367.64 |
| Current Assets |  |  |  |  |  |  |  |
| Cash And Bank Balances | 117.80 | 125.42 | 132.76 | 134.89 | 136.81 | 138.54 | 140.09 |
| (I) Receivables | 721.53 | 841.79 | 962.04 | 1022.17 | 1022.17 | 1022.17 | 1022.17 |
| Inventory : |  |  |  |  |  |  |  |
| (I) Raw Materials |  |  |  |  |  |  |  |
| (A) Imported. | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| (B) Indigenous | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| Ii) Stock In Process | 34.46 | 40.20 | 45.94 | 48.82 | 48.82 | 48.82 | 48.82 |
| Iii) Finished Goods | 102.94 | 117.25 | 131.09 | 137.96 | 139.41 | 139.36 | 139.51 |
| Loan & Advances | 50.00 | 50.00 | 50.00 | 50.00 | 50.00 | 50.00 | 50.00 |
| Other Current Assets (Preliminary Expenses) | 63.14 | 327.03 | 625.69 | 969.38 | 1257.82 | 1544.11 | 1883.24 |
| Total Current Assets | 1089.87 | 1501.69 | 1947.52 | 2363.22 | 2655.02 | 2942.99 | 3283.83 |
| Fixed Assets |  |  |  |  |  |  |  |
| Gross Block (Land & Building Machinery, Work-In-Progress) | 2,923.54 | 2,512.18 | 2,160.96 | 1,861.03 | 1,604.81 | 1,385.89 | 1,198.78 |
| Depreciation | 411.36 | 351.22 | 299.94 | 256.21 | 218.92 | 187.11 | 159.96 |
| Net Block | 2,512.18 | 2,160.96 | 1,861.03 | 1,604.81 | 1,385.89 | 1,198.78 | 1,038.82 |
| Security deposit | 45.00 | 45.00 | 45.00 | 45.00 | 45.00 | 45.00 | 45.00 |
| Total Assets | 3,647.05 | 3,707.65 | 3,853.55 | 4,013.03 | 4,085.92 | 4,186.78 | 4,367.64 |

- KEY FINANCIAL RATIO:

| Particulars | Mar-26 | Mar-27 | Mar-28 | Mar-29 | Mar-30 | Mar-31 | Mar-32 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Total Revenue | 4329.18 | 5050.71 | 5772.24 | 6133.01 | 6133.01 | 6133.01 | 6133.01 |
| EBITDA | 853.24 | 867.81 | 997.07 | 1038.49 | 941.55 | 910.10 | 877.42 |
| EBIT | 441.89 | 516.60 | 697.14 | 782.28 | 722.63 | 722.99 | 717.46 |
| PAT | 162.94 | 226.25 | 371.54 | 452.30 | 432.89 | 460.86 | 480.87 |
| Current Ratio | 1.75 | 2.15 | 2.52 | 2.81 | 3.16 | 3.77 | 6.84 |
| EBITDA Margin % | 19.71% | 17.18% | 17.27% | 16.93% | 15.35% | 14.84% | 14.31% |
| EBIT Margin % | 10.21% | 10.23% | 12.08% | 12.76% | 11.78% | 11.79% | 11.70% |
| PAT Margin % | 3.76% | 4.48% | 6.44% | 7.37% | 7.06% | 7.51% | 7.84% |
| Revenue Growth Rate | 0.00% | 16.67% | 14.29% | 6.25% | 0.00% | 0.00% | 0.00% |

Note: EBITDA Margins, EBIT Margins and Net profit margins are positive during the estimated period. Net profit margins have increased from 3.76% in FY 2026 to 7.84% in FY 2032. Revenue growth rate is constant post FY 2029 due to uniform capacity utilization during the forecasted period.

- GRAPHICAL REPRESENTATION OF KEY RATIOS:

- REVENUE BUILD-UP:

| KEY INPUT CONSIDERED |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Particulars | Ferro Silicon | Silicon Manganese | Ferro Chrome | Ferro Manganese | Pig Iron | Calcium Carbide |
| Product Mix | 50% | 10% | 10% | 10% | 10% | 10% |
| Capacity MT/Hour | 0.63 | 0.25 | 0.25 | 0.43 | 0.45 | 0.25 |
| Running Hrs. (Production) | 12.00 | 12.00 | 12.00 | 12.00 | 12.00 | 12.00 |
| Prod's per day in (MT) | 7.50 | 3.00 | 3.00 | 5.10 | 5.40 | 3.00 |
| No. of days/month | 25.00 | 25.00 | 25.00 | 25.00 | 25.00 | 25.00 |
| No. of days/in year | 300.00 | 300.00 | 300.00 | 300.00 | 300.00 | 300.00 |
| Production Capacity in Year | 2250.00 | 900.00 | 900.00 | 1530.00 | 1620.00 | 900.00 |
| Total Production Capacity | 2250.00 | 900.00 | 900.00 | 1530.00 | 1620.00 | 900.00 |
| Total Production Capacity | 8100.00 MTPA |  |  |  |  |  |

| AT 100% Capacity | Ferro Silicon | Silicon Manganese | Ferro Chrome | Ferro Manganese | Pig Iron | Calcium Carbide |
| --- | --- | --- | --- | --- | --- | --- |
| Total Production In Year | 2250.00 | 900.00 | 900.00 | 1530.00 | 1620.00 | 900.00 |
| Average Rate Per Mt (In Rs.) | 135000.00 | 82000.00 | 110000.0 | 84000.00 | 43000.00 | 52000.00 |
| Projected Sales Per Year (In Lacs) | 3037.50 | 738.00 | 990.00 | 1285.20 | 696.60 | 468.00 |
| Total Projected Sales | INR 7215.30 Lakhs |  |  |  |  |  |

| Particulars | Mar-26 | Mar-27 | Mar-28 | Mar-29 | Mar-30 | Mar-31 | Mar-32 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Capacity | 60% | 70.0% | 80.0% | 85% | 85% | 85% | 85% |
| Revenue @100% | 7215.3 | 7215.3 | 7215.3 | 7215.3 | 7215.3 | 7215.3 | 7215.3 |
| Total Revenue @ Capacity Utilization | 4329.18 | 5050.71 | 5772.24 | 6133.01 | 6133.01 | 6133.01 | 6133.01 |

- ESTIMATED KEY FINANCIAL METRICS:

DEBT SERVICE COVERAGE RATIO (DSCR)

| PARTICULARS | Mar-26 | Mar-27 | Mar-28 | Mar-29 | Mar-30 | Mar-31 | Mar-32 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Funds Available For Servicing Debts: |  |  |  |  |  |  |  |
| Net Profit After Tax | 162.94 | 226.25 | 371.54 | 452.30 | 432.89 | 460.86 | 480.87 |
| Depreciation+ Prel. Exp. Written off | 413.76 | 353.62 | 302.34 | 258.61 | 221.32 | 187.11 | 159.96 |
| Interest on Mach. T/L | 178.75 | 165.75 | 145.00 | 118.25 | 85.50 | 49.50 | 16.25 |
| Interest on Working Capital | 35.00 | 35.00 | 35.00 | 35.00 | 35.00 | 35.00 | 35.00 |
| TOTAL (A) | 790.44 | 780.61 | 853.88 | 864.17 | 774.71 | 732.47 | 692.08 |
| Debts To Be Serviced: |  |  |  |  |  |  |  |
| REPAYMENT OF MACH. T/L | 60.00 | 180.00 | 240.00 | 300.00 | 360.00 | 360.00 | 300.00 |
| Interest on new term loan | 178.75 | 165.75 | 145.00 | 118.25 | 85.50 | 49.50 | 16.25 |
| Interest on Working Capital | 35.00 | 35.00 | 35.00 | 35.00 | 35.00 | 35.00 | 35.00 |
| TOTAL (B) | 273.75 | 380.75 | 420.00 | 453.25 | 480.50 | 444.50 | 351.25 |
| D.S.C.R. (A/B) | 2.89 | 2.05 | 2.03 | 1.91 | 1.61 | 1.65 | 1.97 |
| AVERAGE D.S.C.R | 2.02 |  |  |  |  |  |  |

- SENSITIVITY ANALYSIS OF DSCR:

DSCR IF REVENUE DECREASED BY 10%

| Particulars | Mar-26 | Mar-27 | Mar-28 | Mar-29 | Mar-30 | Mar-31 | Mar-32 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Funds Available For Servicing Debts: |  |  |  |  |  |  |  |
| Net Profit After Tax | -128.00 | -112.85 | -15.99 | 40.58 | 25.50 | 53.60 | 73.60 |
| Depreciation + Prel. Exp. Written Off | 413.76 | 353.62 | 302.34 | 258.61 | 221.32 | 187.11 | 159.96 |
| Interest On Mach. T/L | 178.75 | 165.75 | 145.00 | 118.25 | 85.50 | 49.50 | 16.25 |
| Interest On Working Capital | 35.00 | 35.00 | 35.00 | 35.00 | 35.00 | 35.00 | 35.00 |
| Total (A) | 499.50 | 441.51 | 466.34 | 452.44 | 367.32 | 325.20 | 284.82 |
| Debts To Be Serviced: |  |  |  |  |  |  |  |
| Repayment Of Mach. T/L | 60.00 | 180.00 | 240.00 | 300.00 | 360.00 | 360.00 | 300.00 |
| Interest On New Term Loan | 178.75 | 165.75 | 145.00 | 118.25 | 85.50 | 49.50 | 16.25 |
| Interest On Working Capital | 35.00 | 35.00 | 35.00 | 35.00 | 35.00 | 35.00 | 35.00 |
| Total (B) | 273.75 | 380.75 | 420.00 | 453.25 | 480.50 | 444.50 | 351.25 |
| D.S.C.R. (A/B) | 1.82 | 1.16 | 1.11 | 1.00 | 0.76 | 0.73 | 0.81 |
| Average D.S.C.R | 1.06 |  |  |  |  |  |  |

DSCR IF COST OF RAW MATERIAL INCREASED BY 10%

| Particulars | Mar-26 | Mar-27 | Mar-28 | Mar-29 | Mar-30 | Mar-31 | Mar-32 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Funds Available For Servicing Debts: |  |  |  |  |  |  |  |
| Net Profit After Tax | 17.20 | 49.80 | 169.67 | 237.21 | 217.25 | 245.22 | 265.22 |
| Depreciation+ Prel. Exp. Written off | 413.76 | 353.62 | 302.34 | 258.61 | 221.32 | 187.11 | 159.96 |
| Interest on Mach. T/L | 178.75 | 165.75 | 145.00 | 118.25 | 85.50 | 49.50 | 16.25 |
| Interest on Working Capital | 35.00 | 35.00 | 35.00 | 35.00 | 35.00 | 35.00 | 35.00 |
| TOTAL (A) | 644.71 | 604.17 | 652.01 | 649.07 | 559.07 | 516.83 | 476.44 |
| Debts To Be Serviced: |  |  |  |  |  |  |  |
| Repayment OF MACH. T/L | 60.00 | 180.00 | 240.00 | 300.00 | 360.00 | 360.00 | 300.00 |
| Interest on new term loan | 178.75 | 165.75 | 145.00 | 118.25 | 85.50 | 49.50 | 16.25 |
| Interest on Working Capital | 35.00 | 35.00 | 35.00 | 35.00 | 35.00 | 35.00 | 35.00 |
| TOTAL (B) | 273.75 | 380.75 | 420.00 | 453.25 | 480.50 | 444.50 | 351.25 |
| D.S.C.R. (A/B) | 2.36 | 1.59 | 1.55 | 1.43 | 1.16 | 1.16 | 1.36 |
| Average D.S.C.R | 1.52 |  |  |  |  |  |  |

DSCR IF TERM LOAN’S INTEREST RATE INCREASED BY 2%

| Particulars | Mar-26 | Mar-27 | Mar-28 | Mar-29 | Mar-30 | Mar-31 | Mar-32 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Net Profit After Tax | 134.82 | 200.28 | 348.87 | 433.75 | 419.28 | 452.63 | 477.59 |
| Depreciation+ Prel. Exp. Written off | 417.04 | 356.42 | 304.74 | 260.66 | 223.07 | 188.60 | 161.24 |
| Interest on Mach. T/L | 214.50 | 198.90 | 174.00 | 141.90 | 102.60 | 59.40 | 19.50 |
| Interest on Working Capital | 35.00 | 35.00 | 35.00 | 35.00 | 35.00 | 35.00 | 35.00 |
| TOTAL (A) | 801.37 | 790.60 | 862.60 | 871.31 | 779.95 | 735.63 | 693.34 |
| Repayment OF MACH. T/L | 60.00 | 180.00 | 240.00 | 300.00 | 360.00 | 360.00 | 300.00 |
| Interest on new term loan | 214.50 | 198.90 | 174.00 | 141.90 | 102.60 | 59.40 | 19.50 |
| Interest on Working Capital | 35.00 | 35.00 | 35.00 | 35.00 | 35.00 | 35.00 | 35.00 |
| TOTAL (B) | 309.50 | 413.90 | 449.00 | 476.90 | 497.60 | 454.40 | 354.50 |
| D.S.C.R. (A/B) | 2.59 | 1.91 | 1.92 | 1.83 | 1.57 | 1.62 | 1.96 |
| Average DSCR | 1.91 |  |  |  |  |  |  |

- NPV, IRR AND PAYBACK PERIOD OF THE PROJECT:

| Calculation of NPV& IRR |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Particulars | Mar-24 | Mar-25 | Mar-26 | Mar-27 | Mar-28 | Mar-29 | Mar-30 | Mar-31 | Mar-32 |
| EBIT | 0.00 | 0.00 | 441.89 | 516.60 | 697.14 | 782.28 | 722.63 | 722.99 | 717.46 |
| NOPAT | 0.00 | 0.00 | 318.96 | 372.88 | 503.19 | 564.65 | 521.60 | 521.85 | 517.86 |
| Depreciation | 0.00 | 0.00 | 411.36 | 351.22 | 299.94 | 256.21 | 218.92 | 187.11 | 159.96 |
| CAPEX | 302.50 | 2621.0 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| Investment in WC | 0.00 | 0.00 | 772.78 | 125.95 | 125.48 | 62.70 | 1.45 | -0.05 | 0.15 |
| FCFF | -302.50 | -2621.0 | -42.47 | 598.15 | 677.65 | 758.17 | 739.07 | 709.01 | 677.67 |
| IRR | 10.79% |  |  |  |  |  |  |  |  |
| Discount rate | 12% Nifty 50 Returns (CAGR) in the Last 10 Years |  |  |  |  |  |  |  |  |
| Growth rate | 1% (Expected Terminal Growth Rate) |  |  |  |  |  |  |  |  |
| Period | 0 | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 |
| Discount Factor | 1.00 | 0.89 | 0.80 | 0.71 | 0.64 | 0.57 | 0.51 | 0.45 | 0.40 |
| PV of FCF | -302.50 | -2340.2 | -33.86 | 425.75 | 430.66 | 430.20 | 374.44 | 320.72 | 273.70 |
| Terminal Value |  |  |  |  |  |  |  |  | 6222.2 |
| PV of TV |  |  |  |  |  |  |  |  | 2513.0 |
| PV (FCFF+TV) | -302.50 | -2340.2 | -33.86 | 425.75 | 430.66 | 430.20 | 374.44 | 320.72 | 2786.7 |
| NPV | INR 2091.96 Lakhs |  |  |  |  |  |  |  |  |

| Payback Period of the Project |  |  |
| --- | --- | --- |
| Year | Cash Accrual | Accumulated Cash Accrual |
| Mar-26 | 576.69 | 576.69 |
| Mar-27 | 579.86 | 1156.55 |
| Mar-28 | 673.88 | 1830.43 |
| Mar-29 | 710.92 | 2541.34 |
| Mar-30 | 654.21 | 3195.55 |
| Mar-31 | 647.97 | 3843.52 |
| Mar-32 | 640.83 | 4484.35 |
| Total | 4484.35 |  |
| Total Project Cost | INR 3099.90 Lakhs |  |
| Payback Period | 4.15 Years |  |

Thus, the project will be having a payback period of 4.15 years and NPV & IRR of the project as on COD will INR 2091.96 Lakhs & 10.79% respectively, which indicates worthiness of the project.

- BREAK-EVEN (SALES) ANALYSIS:

| Particulars | Mar-26 | Mar-27 | Mar-28 | Mar-29 | Mar-30 | Mar-31 | Mar-32 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Sales Receipts | 4,329.18 | 5,050.71 | 5,772.24 | 6,133.01 | 6,133.01 | 6,133.01 | 6,133.0 |
| Variable Costs: |  |  |  |  |  |  |  |
| Raw Material | 2,067.52 | 2,412.11 | 2,756.70 | 2,928.99 | 2,928.99 | 2,928.99 | 2,928.99 |
| Other Spares | 127.93 | 149.26 | 170.58 | 181.24 | 181.24 | 181.24 | 181.24 |
| Power & Fuel | 1,002.36 | 1,170.08 | 1,338.00 | 1,422.43 | 1,423.25 | 1,424.06 | 1,424.89 |
| Interest On CC | 35.00 | 35.00 | 35.00 | 35.00 | 35.00 | 35.00 | 35.00 |
| Direct Wages | 199.06 | 218.96 | 240.86 | 264.94 | 291.44 | 320.58 | 352.64 |
| Sales Expenses@ 60% | 77.93 | 90.91 | 103.90 | 110.39 | 110.39 | 110.39 | 110.39 |
| Other Manf. Exp. | 86.58 | 101.01 | 115.44 | 122.66 | 183.99 | 183.99 | 183.99 |
| Change In Inventory | -137.40 | -20.05 | -19.58 | -9.75 | -1.45 | 0.05 | -0.15 |
| Total Variable Costs | 3,458.99 | 4,157.29 | 4,740.90 | 5,055.92 | 5,152.85 | 5,184.31 | 5,216.9 |
| Surplus (A-B) | 870.19 | 893.42 | 1,031.34 | 1,077.09 | 980.15 | 948.69 | 916.02 |
| Fixed Costs: |  |  |  |  |  |  |  |
| Intt. On Term Loan | 178.75 | 165.75 | 145.00 | 118.25 | 85.50 | 49.50 | 16.25 |
| Intt. On Cc | 35.00 | 35.00 | 35.00 | 35.00 | 35.00 | 35.00 | 35.00 |
| Depreciation | 411.36 | 351.22 | 299.94 | 256.21 | 218.92 | 187.11 | 159.96 |
| Sales Expenses @40% | 51.95 | 60.61 | 69.27 | 73.60 | 73.60 | 73.60 | 73.60 |
| Total Of Fixed Costs | 677.06 | 612.57 | 549.21 | 483.06 | 413.02 | 345.20 | 284.81 |
| Break Even Point At Utilized Capacity | 77.81% | 68.57% | 53.25% | 44.85% | 42.14% | 36.39% | 31.09% |
| Cash Break Even Point | 34.12% | 33.32% | 28.20% | 25.16% | 24.31% | 21.32% | 18.45% |

- TERM LOAN INPUTS:

| Term Loan Repayment Inputs |  |
| --- | --- |
| Amount of Term Loan | 1,800.00 |
| Rate of Interest | 10.00% |
| SCOD (Scheduled Commercial Operation Date) | Apr-25 |
| Disbursal Start Date | Mar-24 |
| Repayment Start Date | Oct-25 |
| Repayment Period (Years) | 7 |
| Total Monthly Instalments | 78 |
| Moratorium from first drawl (Months) | 18 |
| Moratorium Period (Excluding disbursement period) Months | 6 |
| Door to Door Tenure (Months) | 84 |
| Number of Months a year | 12 |

- WORKING CAPITAL REQUIREMENT:

| Particular | Mar-26 | Mar-27 | Mar-28 | Mar-29 | Mar-30 | Mar-31 | Mar-32 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Net Working Capital | 772.78 | 898.73 | 1,024.21 | 1,086.91 | 1,088.35 | 1,088.30 | 1,088.45 |
| Working Capital Margin | 193.20 | 224.68 | 256.05 | 271.73 | 272.09 | 272.08 | 272.11 |
| Working Capital Loan Requirement | 579.59 | 674.05 | 768.16 | 815.18 | 816.26 | 816.23 | 816.34 |
| Working Capital approved by bank | 350.00 | 350.00 | 350.00 | 350.00 | 350.00 | 350.00 | 350.00 |

- KEY ASSUMPTIONS & BASIS:

| S. No. | Item | Assumptions and Basis |
| --- | --- | --- |
|  | General | - The projections of the firm are done for the period from FY 2026 to FY 2032, 7 years, to cover the term loan period as per the industry best practices. It is assumed that the plant will be achieving COD on 31st March 2025. - We have considered both Revenue & cost based model (top to bottom approach) while making the future financial projections. - Revenue and expense modelling has been done based on the capacity utilization during the respective year except for the raw material which is considered based on raw material ratio and its price in the market. |
|  | Revenue Build up | - Total income for the financial years during the forecasted period will be generating from selling of Ferro Silicon, Silico Manganese, Ferro Chrome, Ferro Manganese, Pig Iron, and Calcium Carbide (Product Mix: 50:10:10:10:10:10) - The plant is assumed to be operational for 300 days for 24 hours (12 Production hours) annually as per industry practice. - Below table shows the Revenue of the company @100% capacity utilization: Production @100% Capacity. Products; Price /MT; Annual Quantity MT; Amount (INR Lakhs). Ferro Silicon; 135000; 2250; 3075.50. Silico Manganese; 82000; 900; 738. Ferro Chrome; 110000; 900; 990. Ferro Manganese; 84000; 1530; 1285.20. Pig Iron; 43000; 1620; 696.60. Calcium Carbide; 52000; 900; 468.00. Total; 8100 MT; INR 7215.30 Lakhs. - Thus the company is expected to generate INR 4329.18 Lakhs (@ 60% Capacity Utilization) in the initial year. Further it is expected to increase up to INR 6885.00 Lakhs till FY 2032. - Based on the forecasting, the company is achieving an average revenue growth rate of ~6% Y-o-Y basis which is also in line to current industrial & economic trends. |
|  | Pricing (Average Price Per Unit) | - Prices of the Ferro Alloys has been considered on the basis of average of price trends of last 12 months as shown in the below table: Products; Unit prices (INR Per MT). Ferro Silicon; 135000. Silico Manganese; 82000. Ferro Chrome; 110000. Ferro Manganese; 84000. Pig Iron; 43000. Calcium Carbide; 52000. - As per our tertiary research and data/information available in the public domain, we found that the price of Ferro Silicon ranges from INR 1,10,000 to 2,00,000 per MT in the market. Similarly Ferro Chrome ranges from INR 81,000 to 2, 65,000 per MT depending on the low or high carbon. Pig Iron ranges from INR 40,000 to 90,000 per MT depending on specification. - However the price of the Ferro Alloys is volatile with respect to the various market factors such as Demand & Supply, Specification, Raw Material Cost Variances and Other Production Costs. - Thus, justifiably average price has been considered during the forecasted periods considering the micro and macro-economic factors as per the facts came in front of us during the course of assignment, which is reasonable and on conservative side. |
|  | Capacity Utilization | - The proposed manufacturing unit will be installed with a Design capacity of 8100 MT Per Annum (27 MT/Day), which is assumed to be operating at 60%, 70%, 80% and 85% in the upcoming years starting from COD. - We have considered the capacity utilisation at constant at 85% from FY 2029 onwards. - As per information data/information provided by the client, they are selling ~15500 MT per annum of Ferro Alloys through their existing trading business. Now, promoters have decided to manufacture these Ferro at their own proposed manufacturing facility. - Thus to start the capacity utilization from 60% i.e. `5000-6000 MT is reasonable and on conservative side to keep a mark-up for operation settling down period, future market & economic risks in the Project. |
|  | Capital Expenditure | - As per the lease deed provided by the client, 8 Kanal (43,203 Sq. Ft.) land for the proposed manufacturing facility has been taken at SIDCO Industrial Area Centre IGC Samba, Phase-I, Jammu & Kashmir, 184121. The total cost of the land is ~INR 77 Lakhs including INR 7 Lakhs for land development work. - As per our calculation the cost of Building & Civil work may vary from Rs.2.8 crores to Rs.3.2 crores, further depending upon the quality of construction and other factors as finalised with the contractor, the range variation is mainly due to the unavailability of BOQ and estimate to determine the quality/specification of material to be used which is yet to be finalized. - Thus for the purpose of the projections, Building & Civil work is assumed at ~INR 300.00 Lakhs including boundary wall, Road Work and other civil construction work & 1% of architect fees. As per the sanctioned map prepared by Architect Arun Kumar & Associates, total Built-up area (Shed) would be 16733.72 Sq. Ft. including covered shed area (16,055 Sq. Ft.) and Security Room (678.72 Sq. ft.). - As per the quotations shared by the client, overall Plant & Machinery will be costing INR 2158.11 Lakhs including 18% GST and 12% travelling & other expenses. ADS Associates will be the consultant for commissioning the Submerged Electric Arc Furnace (AC) capacity of 6MVA. - Capital expenditure also include miscellaneous fixed assets such as Furniture & Fixture, Electricals including Panel and wiring, Firefighting Equipment/Fire Hydrant, Pollution Control, Laboratory Equipment cost around INR 274.68 lakhs. Thus the total project expenditure will INR 2994.29 Lakhs including preliminary and pre-operative expenses and IDC. - As per our tertiary research and information given by various suppliers the cost of major machinery is found to be in range with the market trends as per limited technical details available at this point of time. However, the cost of such highly technical Plant & Machinery can’t be exact and may vary because of brand name, technical specification, capacity, passage of time and other factors. |
|  | Expenses | - As per data/information provided by the client/company, the present project will be using the following combination of Raw Materials as per Feed stock analysis and different grades & specification outputs required by the customers. Total Cost of the Raw Material @ 100% Capacity has been shown in the below table: Raw Material; Quantity Per MT; Rate Per MT; Total Cost/MT; Amount INR Lakhs. FERRO SILICON (2250 MT). Quartz; 1.80; 2250; 4050. Mil Scale; 0.40; 7000; 2800. Charcoal; 0.86; 28000; 24080. LMC; 0.32; 23000; 7360. Miscellaneous; 1.00; 9334; 9334. Total; 47624.00; 1071.54. Silicon Manganese (900 MT). Mn Ore Moil 37; 1.20; 14000; 16800. Mn Ore JK 36; 0.48; 12500; 6000. Roungta 34; 0.52; 11000; 5720. Qaurtz; 0.07; 2100; 147. Steam Coal (45Fc); 0.55; 9000; 4950. Peral Coke (59Fc); 0.40; 19000; 7600. Miscellaneous; 1.00; 3632; 3632. Total; 44849; 403.64. Ferro Chrome (900 MT). Chrome Concentrate (50-52); 2.20; 20000; 44000. Chrome Concentrate (40-44); 0.25; 18000; 4500. LAM Coke; 0.37; 24000; 8880. Steam Coal; 0.33; 10000; 3300. Bauxite; 0.02; 5000; 100. Quartz; 0.15; 2100; 315. Miscellaneous; 1.00; 4066; 4066. Total; 65161; 586.45. Ferro Manganese (1530 MT). Mn Ore Moil 47; 1.03; 24000; 24720. Mn Ore Imp 44; 1.03; 22000; 22660. Steam Coal (43Fc); 0.32; 9000; 2880. Peral Coke (58Fc); 0.38; 19000; 7220. Miscellaneous; 1.00; 3221; 3221. Total; 60701; 928.73. Pig Iron (Pig Iron 1620 MT). Mill Scale; 0.60; 6200; 3720. Iron Ore Fines (Fe55%); 1.05; 3000; 3150. Lime Stone; 0.30; 1000; 300. Dolomite; 0.20; 1000; 200. Quarts; 0.12; 2100; 252. Steam Coal (42-45%); 0.40; 9000; 3600. Peral Coke; 0.30; 19000; 5700. Miscellaneous; 1.00; 1547; 1547. Total; 18469; 299.20. Calcium Carbide (900 MT). Lime; 1.00; 3000; 3000. Charcoal; 0.70; 13500; 9450. Miscellaneous; 1.00; 4919; 4919. Total; 17369; 156.32. Grand Total; 3445.87. As per tertiary research done by us, we found that the prices of raw materials considered during the forecasted period are in the line with market trends, however the prices volatile with respect to various micro & macro conditions and variate with respect to the grades & specification in the market. - The Company has taken 6000 KVA power load connection from JPDCL. The estimated annual consumption of the power will be 5400 KVA @ 90% utilisation factor. As per information available on JK power corporation ltd website, the applicable per unit charges will INR 3.80 per Kwh i.e. INR 3800 Per MVA. - Company will be having 120 employees initially. A 10% fringe benefit and escalation of 10% has been taken on y-o-y basis during the forecasted period. - Other Manufacturing Expenses has been considered at 2% of the total sales. - Trade Payable days, Trade Receivable days has been considered 15 and 60 days respectively. |
|  | Term Loan | - As per discussion with the client, company will apply for a term loan of INR 1800.00 Lakhs from the total project cost of INR 2994.29 Lakhs for the proposed Ferro Alloys manufacturing unit. - The tenure of the loan will be 7 years in which first 6 months will be considered as moratorium period from the date of COD. Interest rate has been considered as 10% as per discussion with the banker. - Also the loan repayment period will be from Oct 2026 till March 2032. - As per working capital schedule, the company will be required a Cash Credit Limit of INR 350.00 Lakhs. |

Key Findings:

      - DSCR, is coming more than 1 during the loan repayment period.

      - DSCR is much sensitive with respect to revenue fluctuations, Y-o-Y basis DSCR comes to less than in the few later years, if revenue is decreased by 10%, however, the average DSCR of the project stands at greater than 1.

      - If the cost of raw material increases by 10% & interest rate increased by 2%, the average DSCR is still more than 1 during the forecasted period. Thus, we found that the DSCR is less sensitive with respect to upside fluctuation of 10% in the raw material cost & 2% upside fluctuation in the interest rate.

      - Average DSCR, EBIDTA margin, EBIT margin is 2.02, 16.51%, and 11.65% respectively during the estimated period.

      - The company is having a positive NPV and IRR as on COD, of INR 2091.96 Lakhs and 10.79% respectively at the base case while it varies with changes in the assumptions & micro and macro-economic trends considered as on date.

      - Based on the above key financial ratios of the proposed Project during the forecasted period shows that the project appears financially viable if the Project Company & promoters are able to maintain assumed capacity utilization, revenue and can contain cost as assumed above in the calculation.

| PART M | CONCLUSION |
| --- | --- |

Based on the technological, economical and market analysis done above, various assumptions of sectoral trends taken, product pricing to be adopted by the company, the Project appears to be Techno-commercially viable subject to the risks, threats, weaknesses, limitations of the product as detailed previously.

As per financial projections for the estimated period, average DSCR, EBITDA Margin and EBIT Margin of the project are 2.02, 16.51% and 11.51% respectively, where higher DSCR is the indicator of the project capability to pay out its outstanding debt and EBITDA margin shows the capability of the project to generate the operating profits over the forecasted period. Also the project is having the payback period of 4.15 Years in the line with sectoral trends.

The proposed Ferro Alloys manufacturing facility is having a positive NPV and IRR as INR 2091.96 Lakhs and 10.79% respectively as the industry is expectedly growing at a CAGR of ~5% during the forecasted period. While future projections may change in the upcoming years due to various socio-economic factors impacting the operation, managerial, financial efficiency and economies of scale of the project.

While it would be depending on the management’s capability in future that how efficiently company adopts marketing and advertisement strategy, supply chain and carry out inventory & resource management to achieve higher profitability. After considering the  foreseen demand of the Ferro Alloys domestically and globally,  various initiatives taken by government, financial analysis of the project based on the assumptions taken over the projected period, it appears reasonable to comment that the proposed project is “Technically and Economically” Viable subject to the current factors & assumptions considered. However achieving these projections in the upcoming years is solely dependent on the sincerity and efforts of the management and various micro and macroeconomic & industry situation.

We have tried our level best to analyse the Project techno-economic feasibility of the Project based on the Industry research, Project information and various futuristic assumption taken within the limitations and challenges came in front of us. However achieving the financial milestones depends on the ability, sincerity and efforts of the company, promoters and its key management to maintain the projected revenue level Y-o-Y basis keeping the fact in mind that the project is found sensitive with respect to the down side fluctuation in the revenue.

| Declaration | - The undersigned does not have any direct/indirect interest in the above property. - The information furnished herein is true and correct to the best of our knowledge, logical and scientific assumptions. - This TEV Report is carried out by our Financial Analyst team on the request from PNB, MCC, Ghaziabad, 201002 - Meeting of Financial projections will be subject to subject to the market & economy stability factors, judicious business operations and proper & timely implementation of its process & product re-engineering & improvements plans for achieving high productivity, efficiency and achieving cost saving benefits. - We have submitted TEV report to the Client. |  |  |
| --- | --- | --- | --- |
| Name & Address of consultant company |  |  | Signature of the authorized person |
| M/s. R.K. Associates Valuer & Techno Engineering Consultants Pvt. Ltd. D-39, 2nd Floor. Sector-2, Noida- 201301 |  |  |  |
| Enclosed Documents |  | Disclaimer & Remarks 76-79 |  |
| Number of Pages in the Report |  | 82 |  |
| Financial Analyst Team worked on the report |  | PREPARED BY: Mr. Gaurav Kumar |  |
|  |  | REVIEWED BY: Mr. Rachit Gupta |  |

For R.K Associates Valuer & Techno				Place:	Noida

Engineering Consultants (P) Ltd.			       	                          Date:   15/02/2024

(Authorized Signatory)

| PART N | DISCLAIMER ¦ REMARKS |
| --- | --- |

      - No employee or member of R.K Associates has any direct/ indirect interest in the Project.

      - This report is prepared based on the copies of the documents/ information which the Bank/ Company has provided to us out of the standard checklist of documents sought from them and further based on our assumptions and limiting conditions. The client/owner and its management/representatives warranted to us that the information they supplied was complete, accurate and true and correct to the best of their knowledge. All such information provided to us has been relied upon in good faith and we have assumed that it is true and correct in all respect. I/We shall not be liable for any loss, damages, cost or expenses arising from fraudulent acts, misrepresentations, or wilful default on part of the owner, company, its directors, employee, representative or agents. Verification or cross checking of the documents provided to us from the originals or from any Govt. departments/ Record of Registrar has not been done at our end since this is beyond the scope of our work. If at any time in future, it is found or came to our knowledge that misrepresentation of facts or incomplete or distorted information has been provided to us then this report shall automatically become null & void.

      - Legal aspects for e.g. investigation of title, ownership rights, lien, charge, mortgage, lease, sanctioned maps, verification of documents, etc. have not been done at our end and same has to be taken care by legal expert/ Advocate. It is assumed that the concerned Lender/ Financial Institution has satisfied them with the authenticity of the documents, information given to us and for which the legal verification has been already taken and cleared by the competent Advocate before requesting for this report. I/ We assume no responsibility for the legal matters including, but not limited to, legal or title concerns.

      - This report is a general analysis of the project based on the scope mentioned in the report. This is not an Audit report, Design document, DPR or Techno feasibility study. All the information gathered is based on the facts seen on the site during survey, verbal discussion & documentary evidence provided by the client and is believed that information given by the company is true best of their knowledge.

      - This Techno Economic-Viability study is prepared based on certain futuristic assumption which are intra dependent on economic, market and sectorial growth condition in future and socio-economic, socio-political condition at macro and micro level.

      - Meeting of assumption and financial ratio will entirely depend on the sincerity and efforts of the company, promoters and its key managerial performance.

      - All observations mentioned in the report is only based on the visual observation and the documents/ data/ information provided by the client. No mechanical/ technical tests, measurements or any design review have been performed or carried out from our side during Project assessment.

      - This report has been diligently prepared by our techno-financial team to the best of their ability. However, it is important to note that the recommendations provided in this Techno Economic Viability (TEV) assessment do not imply an endorsement, validation, or certification of the accuracy or completeness of the disclosed information by the involved stakeholders. Furthermore, we do not claim or endorse that the opinions presented herein are the sole best course of action for decision-makers to follow. There may exist additional approaches and inputs that have not been covered within this report or fall outside the scope of this report.

      - Bank/FII should ONLY take this report as an Advisory document from the Financial/ Chartered Engineering firm and its specifically advised to the creditor to cross verifies the original documents for the facts mentioned in the report which can be availed from the borrowing company directly.

      - In case of any default in loans or the credit facility extended to the borrowing company, R.K Associates shall not be held responsible for whatsoever reason may be and any request for seeking any explanation from the employee/s of R.K Associates will not be entertained at any instance or situation.

      - The documents, information, data provided to us during the course of this assessment by the client are reviewed only up to the extent required in relation to the scope of the work. No document has been reviewed beyond the scope of the work.

      - This report only contains general assessment & opinion as per the scope of work evaluated as per the information given in the copy of documents, information, data provided to us and/ and confirmed by the owner/ owner representative to us at site which has been relied upon in good faith. It doesn’t contain any other recommendations of any sort including but not limited to express of any opinion on the suitability or otherwise of entering into any transaction with the borrower.

      - We have relied on data from third party, external sources & information available on public domain also to conclude this report. These sources are believed to be reliable and therefore, we assume no liability for the truth or accuracy of any data, opinions or estimates furnished by others that have been used in this analysis. Where we have relied on data, opinions or estimates from external sources, reasonable care has been taken to ensure that such data has been correctly extracted from those sources and /or reproduced in its proper form and context, however still we can’t vouch its authenticity, correctness or accuracy.

      - This Report is prepared by our competent technical team which includes Engineers and financial experts & analysts.

      - This is just an opinion report and doesn’t hold any binding on anyone. It is requested from the concerned Financial Institution which is using this report for taking financial decision on the project that they should consider all the different associated relevant & related factors also before taking any business decision based on the content of this report.

      - All Pages of the report including annexure are signed and stamped from our office. In case any paper in the report is without stamp & signature then this should not be considered a valid paper issued from this office.

      - Though adequate care has been taken while preparing this report as per its scope, but still we can’t rule out typing, human errors, over sightedness of any information or any other mistakes. Therefore, the concerned organization is advised to satisfy themselves that the report is complete & satisfactory in all respect. Intimation regarding any discrepancy shall be brought into our notice immediately. If no intimation is received within 15 (Fifteen) days in writing from the date of issuance of the report, to rectify these timely, then it shall be considered that the report is complete in all respect and has been accepted by the client up to their satisfaction & use and further to which R.K Associates shall not be held responsible in any manner.

      - Defect Liability Period is 15 DAYS. We request the concerned authorized reader of this report to check the contents, data and calculations in the report within this period and intimate us in writing if any corrections are required or in case of any other concern with the contents or opinion mentioned in the report. Corrections only related to typographical, calculation, spelling mistakes, incorrect data/ figures/ statement will be entertained within the defect liability period. Any new changes for any additional information in already approved report will be regarded as additional work for which additional fees may be charged. No request for any illegitimate change in regard to any facts & figures will be entertained.

      - R.K Associates encourages its customers to give feedback or inform concerns over its services through proper channel at valuers@rkassociates.org in writing within 15 days of report delivery. After this period no concern/ complaint/ proceedings in connection with the Techno- Economic Viability Study Services will be entertained due to possible change in situation and condition of the subject Project.

      - Our Data retention policy is of ONE YEAR. After this period, we remove all the concerned records related to the assignment from our repository. No clarification or query can be answered after this period due to unavailability of the data.

      - This Techno Economic Viability Study report is governed by our (1) Internal Policies, Processes & Standard Operating Procedures, (2) Information/ Data/ Inputs given to us by the client and (3) Information/ Data/ Facts given to us by our field/ office technical team. Management of R.K Associates never gives acceptance to any unethical or unprofessional practice which may affect fair, correct & impartial assessment and which is against any prevailing law. In case of any indication of any negligence, default, incorrect, misleading, misrepresentation or distortion of facts in the report then it is the responsibility of the user of this report to immediately or at least within the defect liability period bring all such act into notice of R.K Associates management so that corrective measures can be taken instantly.

      - R.K Associates never releases any report doing alterations or modifications from pen. In case any information/ figure of this report is found altered with pen then this report will automatically become null & void.

      - If this report is prepared for the matter under litigation in any Indian court, no official or employee of R.K Associates will be under any obligation to give in person appearance in the court as a testimony. For any explanation or clarification, only written reply can be submitted on payment of charges by the plaintiff or respondent which will be 10% of the original fees charged where minimum charges will be Rs. 15,000/.