Production Linked Incentive (PLI) Scheme for White Goods (Air Conditioners and LED Lights)

SITE VISIT REPORT

Rexxam Dixon Electronics Private Limited

OVERVIEW

| # | Particulars | Details |
| --- | --- | --- |
| 1 | Application No. | PLIWG/20210914/021 |
| 2 | Name of the Manufacturing Company (Applicant/ its Subsidiary) | Rexxam Dixon Electronics Private Limited (Applicant) |
| 3 | Address of Plant | B-18, Phase-2, Noida -201305 (Uttar Pradesh) |
| 4 | a) Target Segment b) Investment Category | AC (Low Value Intermediaries) Normal Investment |
| 5 | Eligible Products Manufactured | - Control Assemblies for IDU or ODU or Remotes |
| 6 | Gestation Period | 1st April’2021 to 31st March’2023 |
| 7 | a) Total Committed Investment b) Cumulative Threshold investment up to 31.03.2023 c) Actual investment for FY21-23 d) Eligible investment up to 31.03.2023 | a) INR 51 Cr. b) INR 10 Cr. c) INR 24.46 Cr. d) INR 22.07 Cr. |
| 8 | GSTIN | 09AAICD4991L1ZY |
| 9 | SEZ/ non-SEZ | Non-SEZ |
| 10 | Greenfield /Brownfield | Greenfield |
| 11 | Status of availability of land | Privately Leased Premises Valid from 01.04.2022 to 31.03.2036 |
| 12 | Land Area | 1,950 sq mtr |
| 9 | Date of Site Visit | 25th July’2024 |
| 10 | Purpose of Visit | Physical Verification of investment of FY 2021-23 |
| 11 | PMA’s Officials who visited the site | - Mr. Vishal Sahrawat, Senior Associate Technical - Mrs. Neha Gupta, Associate |
| 12 | DPIIT Officials who visited the site if any | - NA |
| 13 | Applicant’s Officials met during Site Visit | - Mr Harcharan Singh, DGM, Harcharan.singh@dixoninfo.com, +91-9760135544 - Mr Ritik Jain, AGM, Ritik.jain@dixoninfo.com +91-9311242256 |

PROJECT LOCATION 1

2.1	Snapshot of Location on Map

GPS Location: 28.536278015746717, 77.40985797766956

Satellite View:

Regular View:

2.2	Picture of Entry Gate displaying name & address of Unit with GPA location with Company official and PMA official:

Factory Layout:

Basement:

Ground Floor:

1st Floor:

Second Floor:

Third Floor:

2.3	Investment (01/04/2021 to 31/03/2023)

Investment reported by the Applicant, at this location, is as follows:

| # | Asset Head | Amount (₹ Cr.) |
| --- | --- | --- |
| 1 | Plant, Machinery & Equipment (PME) | 20.59 |
| 2 | Associated Utilities (AU) | 1.38 |
| 3. | Tool, dies, Moulds, jigs, fixtures | 0.09 |
| 4. | Tool Room investment, if any | - |
| 5 | Research & Development (R&D) | - |
| 6. | Transfer of Technology (ToT) | - |
|  | Total | 22.07 |

2.4 	Verification of Investment:

Following is the list of assets verified physically on site:

| # | Machine/ Asset Name | Model No. | Serial No. | FAR no. | Name of Seller/ Manufacturer | Invoice# | Invoice date | Invoice Value (₹) | Amount Capitalized (₹) | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Pick & Place With Accessories (FUJI NXTIII) | NXTIII | SD0106513, SD0106514, SD0106515 | 5000000 | NMTRONICS (INDIA) PVT LTD | NSEZG23012 | 19.09.2022 | 3,29,84,550 | 3,29,84,550 | Running |
| 2 | Pick & Place With Accessories (FUJI NXTIII) | NXTIII | SD0108496, SD0108497, SD0108498 | 5000068 | NMTRONICS (INDIA) PVT LTD | NSEZG23024 | 23.01.2023 | 3,73,76,876 | 3,73,76,876 | Running |
| 3 | Solder Print Inspection System (3D SPI) | SP-700 | R460104 | 5000009 | REXXAM CO., LTD. | G3220323-01 | 23.03.2022 | 36,94,860 | 37,07,357 | Running |
| 4 | 500KVA DG Set | KTAA19-G10 | 22070396 | 6000022 | JAKSON LTD | 1P0522100475 | 29.07.2022 | 28,00,000 | 28,00,000 | Running |
| 5 | 500KVA DG Set | KTAA19-G10 | 22100730 | 6000023 | JAKSON LTD | 1P0522100862 | 27.10.2022 | 28,00,000 | 28,00,000 | Running |
| 6 | CRIMPING TOOL | YRS-490 |  | 14000011 | REXXAM CO., LTD. | J232170-EX | 13.02.2023 | 67,146 | 77,460 | Running |
|  | Total |  |  |  |  |  |  | 7,97,23,432 | 7,97,46,243 |  |

| Exterior Building |  |
| --- | --- |
| SMT Line - 1 SMT Line - 1 | SMT Line - 2 SMT Line - 2 |
| MI Line - 1 MI Line - 1 | MI Line - 2 MI Line - 2 |

2.5	Products being manufactured at the Unit: Control Assemblies for IDU or ODU or Remotes

2.5.1	Eligible Products being manufactured at the unit are as follows: (As per Company)

| # | Name of Eligible Product | HSN Code |
| --- | --- | --- |
| 1 | Control Assemblies for IDU or ODU or Remotes | 84159000 |

Sample photo of each of the eligible products mentioned above:

| AC-PCB | AC-PCB |
| --- | --- |
| AC-PCB | AC-PCB |

2.5.2	Approved Eligible Products not being manufactured at the unit are as follows:

| # | Name of Eligible Product | Remarks, if any |
| --- | --- | --- |
| NA |  |  |

2.5.3	Whether any of the above eligible products is being planned to be manufactured during the year, if yes, please mention below:

------------------------------------------------------NA---------------------------------------------------

2.5.4 Non-Eligible Products being manufactured at the unit are as follows:

------------------------------------------------------NA---------------------------------------------------

2.6	Present manufacturing operations for Eligible products:

Manufacturing Process Flow Diagram (MPFD):

Simple flow chart

2.7	Employment (As Per Company)

Employment (as on 31.3.24) (as per QRR): 403

Employment present at the time of Visit: About 430 persons

| # | Item | Particulars |
| --- | --- | --- |
| 1 | Working hours per day | 16 hrs. |
| 2 | Working days p.a. | 301 |
| 3 | No. of shifts in a day | 2 |
| 4 | Installed Capacity Product wise (As Per Company) | P1 – 3.86 Mn PCBA per annum |
| 5 | Actual Production (As Per Company) | P1 – 3.08 Mn PCBA (Sales Quantity – FY 23-24) |

3.	Insurance

| i) | Name of the Insurance Company | HDFC Ergo |
| --- | --- | --- |
| ii) | Policy No. | 2999206357934900000 |
| iii) | Policy Amount | INR 218 crs (Includes Stock for INR 175 crs) |
| iv) | Policy Issue Date | 23rd April’2024 |
| v) | Policy Expiry Date | 31/03/2025 |
| vi) | Period of Insurance | 01/04/2024 to 31/03/2025 |
| vii) | Status of Policy | Active |

4.	OTHER OBSERVATIONS, if any

- This Site Visit report is prepared based on discussion with company officials and written submission made by the Applicant.

- Further, visual observations during the visit have been considered.

- The undersigned visited the aforementioned location(s) of the Applicant, and the status of land/ building and project implementation is as mentioned in the report above.

- Applicant categorised Utilities equipment in P&M in FAR, category changed to Associated Utilities of value Rs. 1.38 Cr.

- Computer hardware (laptops and printers) is included in associated utilities but is related to office use. This investment is considered ineligible for Rs. 0.22 crore.

- According to the company, they only manufacture controllers for IDUs and ODUs for Daikin, with no captive consumption, as Rexxam sells directly to customers.

- Applicant purchased machineries valued at Rs. 6 Cr. from Rexxam company, Japan, which is a major shareholder (60%) in Rexxam Dixon Electronics Pvt Ltd (Joint Venture)

| Name | Vishal Sahrawat | Name | Ritik Jain |
| --- | --- | --- | --- |
| Designation | Sr. Associate Technical | Designation | AGM |
|  | IFCI Ltd | Plant | B-18, Phase-II, Noida |

Date: