| Particular | Status till the date of Survey |
| --- | --- |
| Shed Work | Shed work has been completed and currently is in use. |
| Boundar wall | Wall has been casted and plaster work is due |
| Digester & mixer | Structure work has been completed |
| Admin block | Super structure has been completed and finishing work is in progress |
|  | Found at site, installed |

| Particular | Status till the date of Survey |
| --- | --- |
|  | Shed work has been completed and currently is in use. |
| Boundar wall | Wall has been casted and plaster work is due |
| Digester & mixer | Structure work has been completed |
| Admin block | Super structure has been completed and finishing work is in progress |