M/s Ashiyana Institute of Medical Science LLP was incorporated on March 22, 2023, as a Limited Liability Partnership (LLP) under the provisions of the Ministry of Corporate Affairs (MCA). The firm is registered with the Registrar of Companies, Jaipur, under LLP Registration No. ACA-3314.

The LLP is promoted by Mr. Ashish Bholaram Agarwal and Mrs. Sheetal Ashish Agarwal, both of whom possess extensive experience in the healthcare industry, as per the profiles shared and publicly available information.

The partnership firm is registered at its official address: 17-C, Old Fatehpura, Udaipur City, Udaipur, Girwa, Rajasthan, India – 313001. As per the partnership deed, the total capital contribution to the LLP stands at ₹20,00,000.

M/s Ashiyana Institute of Medical Science LLP aims to establish a comprehensive multi-specialty healthcare facility to address the growing medical needs of the region. The facility will offer a wide range of general and specialized medical services, ensuring accessibility and quality healthcare for the local population.

village Bhuwana, Tehsil-Badgaon, District Udaipur (Rajasthan) in Arazi No. 3860, 3896, 3898, 3899-3901, 3904, 3909-3917; Bhuwana, Udaipur

Plot No. 2-A, having total area of ​​25345.00 sq. ft., situated in revenue village Bhuwana, tehsil Badgaon, district Udaipur (Rajasthan), plot No. 3860, 3896 m., 3898 m., 3899 to 3901, 3904, 3909 to 3917

Survey Checklist

Dear Atul,

Please go through the survey checklist below and let me know if you want to add something:

Please find the list of points/task to be covered during the site visit of " M/S Ashiyana Institute of Medical Science LLP" for the purpose of TEV study:

1.    Current Status of the Project/construction.

2.    Cross check the structure with the sanctioned plan.

3.    Demarcation, Site Pictures, Site Coordinates

4.    Check if construction is done using local mason/ labours or contract given to a contractor.

5.    If construction is done by contractor, then agreement and work order are the same.

6.    Check Construction cost per Sq. feet/ Sq. Meter coming for the Project.

7.    Copy of Architecture agreement for Architectural design Service

9.    Check nearby whereabouts and available amenities.

10.  Present Land Rate in the area.

11.  Govt. Subsidies available on the Project if any

12. No of beds available in hospital with category with rate and No. of OT’s available

13. Kind of Services offered by the hospital (OPD/admission/Surgeries etc) and Category of Rooms for admission

14. Rate of Services offered (OPD/consultancy/surgeries etc)

15. Floor wise details of facilities

16.Nearby hospital/competitors and rate of the services of the same withing 3 km of the proposed hospital

17. Approx. Population of the Area where hospital is constructed and standard of living

18. Cost incurred till now in the project and remaining amount to be incurred

19. expected COD date and working days of hospital as mentioned in CMA 330 days

20. In future any partnership with any brand.

21. Marketing Strategy.

22.  BOQ (Build order Quantity)

23.  Availability of Civil amenities and its distance from the location. Such as –

a.       Road

b.       Water

c.       Bus stop

d.       Railway station

e.       Highway

f.        Airport

g.       Habitation

h.       Shopping Complex

24.     Distance from the site location to famous places.

25.     Is the location found apt for opening hospital ?

26.     Status of utilities road, water, electricity, firefighting etc.

27.     Collect a clear copy of the site plan.

28.     Enquire about the initial cost of the project vs the current estimated cost of completion (IN INR)

20.        Complete brochure for the project.

Kindly go through the details about the proposed hospital before going for a site visit. And put your best efforts to get answers to all the queries mentioned above.

Data/information shared by the client till now are attached herewith for your perusal

That the land converted for hospital purpose from self-earned income, owned and possessed by the seller, first party, Plot No. 2-A, having total area of ​​25345.00 sq. ft., situated in revenue village Bhuwana, tehsil Badgaon, district Udaipur (Rajasthan), plot No. 3860, 3896 m., 3898 m., 3899 to 3901, 3904, 3909 to 3917. The said land has been converted from agricultural to agricultural for hospital purpose.

2. That the above mentioned sold plot was earlier allotted by Nagar Vikas Pranayas in the name of the seller first party through allotment letter No.: F.11 () Regin-I/Bhuwana/P. No.2-A/2023/1144 dated 25.01.2023. And the said plot was issued lease deed (freehold) No.: 1264 dated 20.02.2023 for the use of re-allocated plots under the provisions of section 90 'B' of Rajasthan Land Revenue Act, 1956, which has been registered in the Sub-Registrar's Office, First Udaipur on 25.02.2023, which was registered in book number 1, volume number 1752, page number 35, serial number 202303102104486. And additionally, it was pasted on pages 429 to 435 of book number 1, volume number 4851. Accordingly, I, the first party, have full right and authority to transfer, transfer, etc., the said plot, whose neighbourhood is as follows:-

East

As per site plan

West

As per site plan

Answer

As per site plan

South

As per site plan

(According to the spot it is situated on a 60 feet wide road.)

Plot No. 2-A situated in the middle of the above four neighbourhoods, having a total area of ​​25345.00 sq. ft., is being sold to you, the second party, by this sale deed.

3.

4.

That since the first party seller needed money for a legitimate purchase, the above described plot no. 2-A having area 25345.00 sq. feet has been sold along with outer and inner rights, proprietary interests and surcharges for Rs. 3,51,00,000/- in exchange for bill three crore fifty one lakh rupees only and actual physical possession has been handed over at the spot. From today you, the second party buyer, instead of the first party seller, should become the full owner and occupy the above described plot along with all rights and use it as per your wish.

That the first party seller has received the entire above mentioned sale price of Rs. 3,51,00,000/- i.e. three crore fifty one lakh rupees only, in the following manner:-

Check no.

dated

bank name

Amount

145651

31.03.2023

Central Bank of

India

49,00,000/-

145652

31.03.2023

Central Bank of

India

49,00,000/-

145653

31.03.2023

Central Bank of

India

49,00,000/-

145654

31.03.2023

Central Bank of

India

49,00,000/-

145655

31.03.2023

Central Bank of

India

49,00,000/-

145660

31.03.2023

Central Bank of

India

49,00,000/-

145657

31.03.2023

Central Bank of

India

49,00,000/-

145658

31.03.2023

Central Bank of

India

4,49,000/

145659

tds 1

Percentage to be deposited by buyer

3,51,000/-

grand total

3,51,00,000/-

As per above, the first party seller is no longer required to take any consideration for the sale price. The first party seller will acknowledge receipt of the money in front of the Registrar.

If the cheques mentioned in the above mentioned table are not presented in the bank within the stipulated time limit then in such a situation the entire responsibility of the dishonoured cheque will be of the second party buyer and the said sale deed will be considered automatically cancelled.

5. That whatever right and authority the first party seller has regarding the ownership of the above mentioned sold plot, all those rights have been transferred to you, the second party buyer, from today. Now the first party seller has no right or ownership in the said sold plot.

6. That the above mentioned sold plot has not been mortgaged, pledged or given as a gift to any other person, bank or institution before today. And if any kind of loan, burden or charge is found on the above mentioned sold plot till the date of registration, then the entire responsibility of its payment will be of the first party only.

7. That in future the seller or his successors shall not be able to raise any objection regarding this plot.

8. That the above described sold plot along with all the rights, pali-doli, trees, offerings, easements, all rights and ownership have been sold by you to the second party, hence you, the second party may use the above described sold plot in whatever manner you wish.

9. That the first party has not made any kind of agreement with anyone else regarding the above mentioned sold plot, nor has any loan been taken on it, nor has any kind of document or writing been made regarding its encumbrances or restrictions.

respectively..5

If in future any writing comes to light in this regard then it shall be considered and deemed to be cancelled as compared to this deed.

10. That if you, the second party buyer, leases, gifts, bequeaths or donates the above mentioned sold plot to any other person or places any kind of burden on it or transfers it or gets any construction done on it, then the first party will not have any objection.

11. That the said authorized signatory has been appointed by the LLP in the resolution passed in its board meeting dated 25.3.2023 as the authorized signatory to get the possession of the above mentioned plot by registering it. On the same basis, Mr. Ashish Agarwal has signed this sale deed.

12. That the map of the above described sold plot is attached with this sale deed, which is shown in red colour in the attached map and the attached map is an integral part of this sale deed.

13. That the buyer the second party has accepted to purchase the above mentioned plot in the condition it is in after seeing and understanding it on the spot and also after seeing and understanding all the documents relating to the plot in every respect and after measuring it on the spot and being fully agreeable and satisfied with the same.

That the seller has handed over the original documents (allotment letter, receipt of money deposited, registered lease along with map) related to the ownership of the above mentioned sold plot to the buyer and from today the buyer has become the full owner of this sold plot.

15. That the expenses of stamp and registration etc. have been borne by the second party buyer. And if any expenses have to be paid in future, then the second party buyer will pay it.

Map Site Plan Converted Plot No. 2-A for Hospital Purpose Revenue Village Bhuwana, Tehsil Badgaon District Udaipur (Raj.)

Arazi number 3860, 3896 m., 3898 m., 3899 to 3901, 3904, 3909 to 3917

Seller :-

Mrs. Shanta Devi wife of Shri Shantilal Maru, age adult, resident of 13-14, Bhanbagh, New Fatehpura, Udaipur (Raj.)

Buyer:-

ASHIYANA INSTITUTE OF MEDICAL SCIENCE LLP Registered Office 17-C, Old Fatehpura, Udaipur (Raj.) Through Authorized Signatory Mr. Ashish Agarwal S/o Mr. Bholaram Ji Agarwal, Age Major, Resident Main Road, Fatehpura Udaipur (Raj.)

| S NO. | Description of Building | Total Floor Area | Rate per Sq. Ft. | Estimated Cost (in Lacs) |
| --- | --- | --- | --- | --- |
| (1) | (2) | (3) | (4) | (5) |
|  | Ground Floor |  |  |  |
| 1 | Radiology/Emergency/Dental Clinic | 8651 | 1400 | 121.11 |
|  | Pharmacy/Waiting Area/Café - 2 |  |  |  |
|  | (RCC roofing, stone/Brick |  |  |  |
|  | lime masonary construction |  |  |  |
|  | Stone flooring wooden joinery, Adequate electric fitting) |  |  |  |
|  | First floor |  |  |  |
| 2 | Out Patient Department (OPD - 8) | 11504 | 1400 | 161.06 |
|  | (RCC Column, Angle iron trusses on |  |  |  |
|  | Cement Blocks/Brick walls A.C. |  |  |  |
|  | Sheet roofing & Stone flooring) |  |  |  |
|  | Second floor |  |  |  |
| 3 | Lab/Gynic Department With OperationTheatre | 11008 | 1400 | 154.11 |
|  | (RCC roofing, stone/Brick |  |  |  |
|  | lime masonary construction |  |  |  |
|  | Stone flooring wooden joinery, |  |  |  |
|  | Adequate electric fitting) |  |  |  |
|  | Third floor |  |  |  |
| 4 | Operation Theatre - 4/Cath Lab/Cardic Ccu | 11008 | 1400 | 154.11 |
|  | (RCC roofing, stone/Brick |  |  |  |
|  | lime masonary construction |  |  |  |
|  | Stone flooring wooden joinery, |  |  |  |
|  | Adequate electric fitting) |  |  |  |
|  | Fourth floor |  |  |  |
| 5 | Intensive Care Unit - 7 Bed/Canteen/Blood Bank | 11008 | 1400 | 154.11 |
|  | (RCC Column, Angle iron trusses on |  |  |  |
|  | Cement Blocks/Brick walls A.C. |  |  |  |
|  | Sheet roofing & Stone flooring) |  |  |  |
|  | Fifth floor |  |  |  |
| 6 | Ward - Male - 2, Female - 2/Private Room - 7 | 10436 | 1400 | 146.10 |
|  | (RCC roofing, stone/Brick |  |  |  |
|  | lime masonary construction |  |  |  |
|  | Stone flooring wooden joinery, |  |  |  |
|  | Adequate electric fitting) |  |  |  |
|  | Sixth floor |  |  |  |
| 7 | Private Room - 16 | 10436 | 1400 | 146.10 |
|  | (RCC roofing, stone/Brick |  |  |  |
|  | lime masonary construction |  |  |  |
|  | Stone flooring wooden joinery, |  |  |  |
|  | Adequate electric fitting) |  |  |  |
|  | Seventh floor |  |  |  |
| 8 | Private Room - 16 | 10436 | 1400 | 146.10 |
|  | (RCC roofing, stone/Brick |  |  |  |
|  | lime masonary construction |  |  |  |
|  | Stone flooring wooden joinery, |  |  |  |
|  | Adequate electric fitting) |  |  |  |
| 9 | Mumty | 1028 | 1400 | 14.39 |
|  | a small structure that is constructed on the roof of a building, at the top of a staircase, in a way to shield the staircase from the weather. |  |  |  |
|  | (RCC roofing, stone/Brick |  |  |  |
|  | lime masonary construction |  |  |  |
|  | Stone flooring wooden joinery, |  |  |  |
|  | Adequate electric fitting) |  |  |  |
|  | Basement 1 |  |  |  |
| 10 | Parking | 20139 | 1100 | 221.53 |
|  | Basement 2 |  |  |  |
| 11 | Parking | 20139 | 1100 | 221.53 |
|  | A | 125793 |  | 1640 |
|  | Total Building | 125793 |  | 1640 |

| Description of Building |  | Total Floor Area | Rate per | Estimated Cost |
| --- | --- | --- | --- | --- |
|  |  |  | Sq. Ft. | (in Lacs) |
| (1) | (2) | (3) | (4) | (5) |
|  | Ground Floor |  |  |  |
| 1 | Radiology/Emergency/Dental Clinic | 8651 | 1400 | 121.11 |
|  | Pharmacy/Waiting Area/Café - 2 |  |  |  |
|  | (RCC roofing, stone/Brick |  |  |  |
|  | lime masonary construction |  |  |  |
|  | Stone flooring wooden joinery, Adequate electric fitting) |  |  |  |
|  | First floor |  |  |  |
| 2 | Out Patient Department (OPD - 8) | 11504 | 1400 | 161.06 |
|  | (RCC Column, Angle iron trusses on |  |  |  |
|  | Cement Blocks/Brick walls A.C. |  |  |  |
|  | Sheet roofing & Stone flooring) |  |  |  |
|  | Second floor |  |  |  |
| 3 | Lab/Gynic Department With OperationTheatre | 11008 | 1400 | 154.11 |
|  | (RCC roofing, stone/Brick |  |  |  |
|  | lime masonary construction |  |  |  |
|  | Stone flooring wooden joinery, |  |  |  |
|  | Adequate electric fitting) |  |  |  |
|  | Third floor |  |  |  |
| 4 | Operation Theatre - 4/Cath Lab/Cardic Ccu | 11008 | 1400 | 154.11 |
|  | (RCC roofing, stone/Brick |  |  |  |
|  | lime masonary construction |  |  |  |
|  | Stone flooring wooden joinery, |  |  |  |
|  | Adequate electric fitting) |  |  |  |
|  | Fourth floor |  |  |  |
| 5 | Intensive Care Unit - 7 Bed/Canteen/Blood Bank | 11008 | 1400 | 154.11 |
|  | (RCC Column, Angle iron trusses on |  |  |  |
|  | Cement Blocks/Brick walls A.C. |  |  |  |
|  | Sheet roofing & Stone flooring) |  |  |  |
|  | Fifth floor |  |  |  |
| 6 | Ward - Male - 2, Female - 2/Private Room - 7 | 10436 | 1400 | 146.10 |
|  | (RCC roofing, stone/Brick |  |  |  |
|  | lime masonary construction |  |  |  |
|  | Stone flooring wooden joinery, |  |  |  |
|  | Adequate electric fitting) |  |  |  |
|  | Sixth floor |  |  |  |
| 7 | Private Room - 16 | 10436 | 1400 | 146.10 |
|  | (RCC roofing, stone/Brick |  |  |  |
|  | lime masonary construction |  |  |  |
|  | Stone flooring wooden joinery, |  |  |  |
|  | Adequate electric fitting) |  |  |  |
|  | Seventh floor |  |  |  |
| 8 | Private Room - 16 | 10436 | 1400 | 146.10 |
|  | (RCC roofing, stone/Brick |  |  |  |
|  | lime masonary construction |  |  |  |
|  | Stone flooring wooden joinery, |  |  |  |
|  | Adequate electric fitting) |  |  |  |
| 9 | Mumty | 1028 | 1400 | 14.39 |
|  | a small structure that is constructed on the roof of a building, at the top of a staircase, in a way to shield the staircase from the weather. |  |  |  |
|  | (RCC roofing, stone/Brick |  |  |  |
|  | lime masonary construction |  |  |  |
|  | Stone flooring wooden joinery, |  |  |  |
|  | Adequate electric fitting) |  |  |  |
|  | Basement 1 |  |  |  |
| 10 | Parking | 20139 | 1100 | 221.53 |
|  | Basement 2 |  |  |  |
| 11 | Parking | 20139 | 1100 | 221.53 |
|  | A | 125793 |  | 1640 |
|  | Total Building | 125793 |  | 1640 |

Industry research

nd ..

Read more at:
https://health.economictimes.indiatimes.com/news/industry/indias-healthcare-sector-reflects-12-59-per-cent-growth-in-2024-25india-marks-world-health-day-with-achievements-in-healthcare-advancements-reflects-12-59-per-cent-growth-in-2024-25/109109151

India's healthcare sector has demonstrated significant growth and development, underscored by a 12.59% increase in the Union Health Ministry's budget allocation for 2024-2025, totaling ₹90,658.63 crore. This rise reflects the government's commitment to enhancing healthcare infrastructure and services across the nation.

Since 2016, the Indian healthcare industry has maintained a robust compound annual growth rate (CAGR) of approximately 22%. The hospital market, valued at USD 98.98 billion in 2023, is projected to grow at a CAGR of 8.0%, reaching USD 193.59 billion by 2032. Concurrently, the telemedicine sector is expected to reach USD 5.4 billion by 2025, with an impressive CAGR of 31%. Artificial intelligence applications in healthcare are also anticipated to expand at an annual rate of 45% by 2024, indicating a significant shift towards technology-driven solutions.

In a move to bolster healthcare accessibility, Prime Minister Narendra Modi inaugurated five new All India Institute of Medical Sciences (AIIMS) in Rajkot (Gujarat), Bathinda (Punjab), Raebareli (Uttar Pradesh), Kalyani (West Bengal), and Mangalagiri (Andhra Pradesh). Additionally, 202 healthcare infrastructure projects worth over ₹11,700 crores were launched across 23 states and union territories, encompassing medical colleges, specialty units, and research facilities.

The Ayushman Bharat scheme, introduced in 2018, exemplifies India's dedication to providing accessible and affordable healthcare. As the world's largest government-funded health insurance plan, it covers nearly 55 crore individuals from vulnerable families, offering health coverage of up to ₹5 lakh per family per year. Since its inception, over 26,000 hospitals, including more than 11,000 private facilities, have been empaneled under the scheme.

These initiatives and investments underscore India's commitment to advancing its healthcare sector, aiming to ensure comprehensive health and wellness for all citizens.

Despite rapid growth and advancements, India’s healthcare sector faces several challenges that need to be addressed for sustainable development and efficient healthcare delivery. Some of the key challenges include:

Shortage of Skilled Medical Professionals : India faces a significant shortage of doctors, nurses, and allied healthcare professionals. The doctor-to-patient ratio stands at approximately 1:1500, which is below the World Health Organization's (WHO) recommendation of 1:1000. Similarly, there is a shortage of trained paramedics, technicians, and support staff, which impacts the quality of patient care.

Inadequate Healthcare Infrastructure: While urban areas have access to well-equipped hospitals and specialty centers, rural and semi-urban regions suffer from poor infrastructure, a lack of essential medical facilities, and an insufficient number of hospitals and diagnostic centers. Nearly 70% of India's population resides in rural areas, but only about 40% of the country’s hospital beds are available there.

High Out-of-Pocket Expenditure

India's healthcare system is still largely dominated by private healthcare providers, leading to high out-of-pocket expenditures for patients. As per recent reports, around 60% of healthcare expenses in India are borne by individuals, making quality healthcare unaffordable for a significant portion of the population.

Dependence on Imported Medical Equipment

India imports nearly 80-85% of its medical devices, including high-end diagnostic and treatment equipment like MRI machines, CT scanners, and ventilators. This heavy reliance on imports increases costs and makes the healthcare sector vulnerable to supply chain disruptions.

Limited Access to Affordable Medicines

Although India is a leading pharmaceutical producer, many essential and life-saving drugs remain expensive and inaccessible to lower-income groups. The lack of price regulation for many critical medicines contributes to the rising cost of healthcare services.

Regulatory and Policy Challenges

The Indian healthcare system faces complex regulatory hurdles, including delays in policy implementation, licensing issues, and compliance burdens for hospitals and pharmaceutical companies. Streamlining regulations and implementing clear healthcare policies are essential for sector growth.

Slow Adoption of Digital Healthcare Technologies

Although the COVID-19 pandemic accelerated digital adoption in healthcare, many hospitals and clinics, especially in rural areas, still lack digital infrastructure for telemedicine, electronic health records (EHR), and AI-driven healthcare solutions. Bridging the digital divide is crucial for improving healthcare access and efficiency.

Rising Burden of Non-Communicable Diseases (NCDs)

India is witnessing an increasing prevalence of lifestyle-related diseases such as diabetes, cardiovascular disorders, hypertension, and obesity. The shift from communicable to non-communicable diseases has placed an additional burden on the healthcare infrastructure and financial resources.

Lack of Awareness and Preventive Healthcare

Preventive healthcare measures, such as routine check-ups, vaccinations, and awareness programs, remain inadequate. Many people seek medical attention only when diseases reach an advanced stage, increasing treatment costs and reducing survival rates.

Conclusion

Addressing these challenges requires a multi-pronged approach, including government initiatives, private sector investments, and technological advancements. Strengthening healthcare infrastructure, promoting medical education, boosting local medical manufacturing, and enhancing digital healthcare solutions are essential steps toward making quality healthcare accessible and affordable for all

The Union Budget for 2024-25, presented by Finance Minister Nirmala Sitharaman, has allocated ₹90,958.63 crore to the Union Health Ministry, marking a 12.96% increase from the previous year's revised estimate of ₹80,517.62 crore.

Key Allocations and Initiatives:

- Ayushman Bharat – Pradhan Mantri Jan Arogya Yojana (AB-PMJAY): The budget for AB-PMJAY has been increased from ₹6,800 crore in 2023-24 to ₹7,300 crore in 2024-25, reflecting a 7% rise.

- Pradhan Mantri Ayushman Bharat Health Infrastructure Mission (PM-ABHIM): Funding for PM-ABHIM has seen a significant boost, with allocations rising from ₹2,100 crore in 2023-24 to ₹4,108 crore in 2024-25.

- Biotechnology Research and Development: The allocation for biotechnology research and development has more than doubled, increasing from ₹500 crore in 2023-24 to ₹1,100 crore in 2024-25.

assets.kpmg.com

- INTRODUCTION:

Healthcare comprises hospitals, medical devices, clinical trials, outsourcing, telemedicine, medical tourism, health insurance and medical equipment. The Indian healthcare sector is growing at a brisk pace due to its strengthening coverage, services, and increasing expenditure by public as well private players.

The growth in the industry is largely volume-driven and is highly fragmented. That is, dominated by a few large (organised) players and various small and regional players. Analysts point out that 80-85% of the industry is unorganised or dominated by regional players. So far, higher life expectancy and changes in lifestyle, a health-conscious population, and improvement in testing services, could directly contribute to the growth of the companies in the diagnostics industry.

The market is highly fragmented and urbanised as standalone centres and hospital-based labs (including government labs) have an 85% share of the market. Urban areas account for 74% of the whole market, though with reasonable penetration in Tier 2 and 3 cities in terms of number of labs.

While all the indicators appear to be positive for the industry, it has pricing pressure. That is, the players in the diagnostics industry cannot take advantage of the pricing. Their services are offered at a steep discount considering the competition, particularly from small regional players.

India is a cost competitive compared to its peers in Asia and western countries. The low cost of medical services has resulted in a rise in the country’s medical tourism, attracting patients from across the world. Moreover, India has emerged as a hub for R&D activities for international players due to its relatively low cost of clinical research.

- POTENTIAL FOR GROWTH IN THE HEALTHCARE INDUSTRY IN INDIA:

According to various reports in the media, experts expect consolidation in the industry as various Government healthcare-related policies are introduced and implemented. This not only offers potential for growth in the coming years but could also offer pricing advantages for the companies. Indian diagnostics market set to double to $20 billion by FY26.

Overall health spends are expected to grow at 16-18% CAGR, driven by improving affordability and increasing incidence of non-communicable diseases. Private hospital players are expected to be largest beneficiary with 65-70% share of healthcare spends with incremental gains from standalone hospitals/nursery centres to even large corporate Hospitals during COVID.

Further, the penetration of testing centres in India is still low, especially in the rural regions where the dependence on primary health centres is high. This bodes well for diagnostics companies in terms of expansion. For instance, in December last year, Lupin announced the launch of diagnostic labs. Similarly, SRL Diagnostics has planned investments for expansion purposes. Metropolis too said in a statement about expanding to smaller cities.

The diagnostics industry has two categories – pathology (offered by all and accounts for nearly 58% of the revenue in the industry) relates to testing of all major illnesses. And radiology (which accounts for 42% of revenue in the industry) relates to imaging diagnoses such as x-rays, CT scans and Ultrasound.

- MARKET SIZE:

- Indian Healthcare Sector: The Indian healthcare sector is expected to record a three-fold rise, growing at a CAGR of 22% between FY 2016-22 to reach US$ 372 billion in 2022 from US$ 110 billion in 2016. By FY22, Indian healthcare infrastructure is expected to reach US$ 349.1 billion. In FY22, premiums underwritten by health insurance companies grew to Rs. 73,582.13 crore. The health segment has a 33.33% share in the total gross written premiums earned in the country.

The Indian medical tourism market was valued at US$ 2.89 billion in 2020 and is expected to reach US$ 13.42 billion by 2026. India has been ranked 10th in the Medical Tourism Index (MTI) for 2020-21 out of 46 destinations by the Medical Tourism Association. The e-health market size is estimated to reach US$ 10.6 billion by 2025. As per Minister of Health & Family Welfare the doctor, population ratio in the country is 1:854, assuming 80% availability of 12.68 lakh registered allopathic doctors and 5.65 lakh AYUSH doctors.

- Indian Diagnostic Sector: The Indian diagnostics market, now with a size of $10 billion in FY2021, is projected to grow at a compounded annual growth rate (CAGR) of 14% to reach $20 billion by FY 2026 as per new industry research reports. Out of the $10 billion worth market, standalone centres account for 48% market share, followed by hospital labs with 37% share and national chains with 5% share. While the pathology segment contributes 57% to the diagnostic market share, radiology accounts for 43% of the market, comprising tests like computed tomography (CT) scans, magnetic resonance imaging (MRI), colour Doppler ultrasound scans, etc.

This growth will be primarily driven by increasing demographics, urbanisation, penetration, and better realisations per tests. The diagnostic industry in India is characterised by a high degree of fragmentation with over 1, 00,000 labs. This fragmentation poses a challenge in terms of capability, scalability, and quality of labs, but on the other hand, it also provides an opportunity to consolidate newer business models to evolve.

New business models around tele radiology and tele pathology to improve access, quality, and efficiency of diagnostics is an emerging area. Tele radiology was estimated to be a $356 million market in 2020 and is likely to evolve into $700 million market by 2025, growing at a CAGR of 15%. Network of partnerships and supply chain innovations, increased use of technology and digital solutions are also likely to fuel growth.

- The Union Budget for 2024-25, presented by Finance Minister Nirmala Sitharaman, has allocated ₹90,958.63 crore to the Union Health Ministry, marking a 12.96% increase from the previous year's revised estimate of ₹80,517.62 crore. Key Allocations and Initiatives:

- Ayushman Bharat – Pradhan Mantri Jan Arogya Yojana (AB-PMJAY): The budget for AB-PMJAY has been increased from ₹6,800 crore in 2023-24 to ₹7,300 crore in 2024-25, reflecting a 7% rise.

- Pradhan Mantri Ayushman Bharat Health Infrastructure Mission (PM-ABHIM): Funding for PM-ABHIM has seen a significant boost, with allocations rising from ₹2,100 crore in 2023-24 to ₹4,108 crore in 2024-25.

- Biotechnology Research and Development: The allocation for biotechnology research and development has more than doubled, increasing from ₹500 crore in 2023-24 to ₹1,100 crore in 2024-25.

FDI inflow for the drugs and pharmaceuticals sector stood at US$ 19.90 billion from April 2000 to June 2022, according to the data released by Department for Promotion of Industry and Internal Trade (DPIIT).

The capex cycle, which was affected during FY21, has resumed in FY22. Aggressive Greenfield expansion due to better liquidity and attractive interest rates have aided the expansion. Despite capex, debt metrics have improved in FY22 on account of higher ARPOB and occupancy levels. Greenfield expansion is expected to continue from FY23, and large players are likely to go in for inorganic acquisitions cum expansion leading to increase in bed capacity by about 30% by FY25. Improving cash flows, prudent funding, and equity infusion will benefit credit risk profiles. Some of the recent developments in the Indian healthcare industry are as follows:

- As of November 24, 2022, more than 219.88 crore COVID-19 vaccine doses have been administered across the country. As of November 16, 2022, India has exported 28.13 crore vaccine doses.

- Multinational healthcare company Abbott has committed to converting 75 Primary Health Centres (PHCs) to Health and Wellness Centres (HWCs) in nine Indian States, in collaboration with Americares India Foundation, a non-profit organisation dedicated to relief and development in the field of health. This will benefit over 2.5 million people from under-resourced communities every year.

- In November 2022, diabetes management app BeatO raised US$ 33 million in its Series B funding round led by impact investor Light rock India.

- In August 2022, Edelweiss General Insurance partnered with the Ministry of Health, Government of India, to help Indians generate their Ayushman Bharat Health Account (ABHA) number.

- CHALLENGES WITH THE HEALTHCARE SECTOR: Despite rapid growth and advancements, India’s healthcare sector faces several challenges that need to be addressed for sustainable development and efficient healthcare delivery. Some of the key challenges include

- Dependence on Imported Medical Equipment: India imports nearly 80-85% of its medical devices, including high-end diagnostic and treatment equipment like MRI machines, CT scanners, and ventilators. This heavy reliance on imports increases costs and makes the healthcare sector vulnerable to supply chain disruptions

- Slow Adoption of Digital Healthcare Technologies: Although the COVID-19 pandemic accelerated digital adoption in healthcare, many hospitals and clinics, especially in rural areas, still lack digital infrastructure for telemedicine, electronic health records (EHR), and AI-driven healthcare solutions. Bridging the digital divide is crucial for improving healthcare access and efficiency

- Inadequate Healthcare Infrastructure: While urban areas have access to well-equipped hospitals and specialty centers, rural and semi-urban regions suffer from poor infrastructure, a lack of essential medical facilities, and an insufficient number of hospitals and diagnostic centers. Nearly 70% of India's population resides in rural areas, but only about 40% of the country’s hospital beds are available there.

- GOVERNMENT INITIATIVES: Some of the major initiatives taken by the Government of India to promote the Indian healthcare industry are as follows:

- India's healthcare sector has demonstrated significant growth and development, underscored by a 12.59% increase in the Union Health Ministry's budget allocation for 2024-2025, totalling ₹90,658.63 crore. This rise reflects the government's commitment to enhancing healthcare infrastructure and services across the nation

- Since 2016, the Indian healthcare industry has maintained a robust compound annual growth rate (CAGR) of approximately 22%. The hospital market, valued at USD 98.98 billion in 2023, is projected to grow at a CAGR of 8.0%, reaching USD 193.59 billion by 2032. Concurrently, the telemedicine sector is expected to reach USD 5.4 billion by 2025, with an impressive CAGR of 31%. Artificial intelligence applications in healthcare are also anticipated to expand at an annual rate of 45% by 2024, indicating a significant shift towards technology-driven solutions

- In a move to bolster healthcare accessibility, Prime Minister Narendra Modi inaugurated five new All India Institute of Medical Sciences (AIIMS) in Rajkot (Gujarat), Bathinda (Punjab), Raebareli (Uttar Pradesh), Kalyani (West Bengal), and Mangalagiri (Andhra Pradesh). Additionally, 202 healthcare infrastructure projects worth over ₹11,700 crores were launched across 23 states and union territories, encompassing medical colleges, specialty units, and research facilities.

- The Ayushman Bharat scheme, introduced in 2018, exemplifies India's dedication to providing accessible and affordable healthcare. As the world's largest government-funded health insurance plan, it covers nearly 55 crore individuals from vulnerable families, offering health coverage of up to ₹5 lakh per family per year. Since its inception, over 26,000 hospitals, including more than 11,000 private facilities, have been empaneled under the scheme

- In the 2023-24, among the highlights for the health sector is an announcement to launch a new mission to eliminate Sickle Cell Anaemia disease by 2047. Other key proposals include opening of 157 new nursing colleges and starting dedicated multidisciplinary courses for the medical devices.

- In the 2022-23: INR 86,200.65 crore was allocated to the Ministry of Health and Family Welfare. Pradhan Mantri Swasthya Suraksha Yojana (PMSSY) was allocated Rs. 10,000 crore. Human Resources for Health and Medical Education was allotted Rs. 7,500 crore. National Health Mission was allotted Rs. 37,000 crore. Ayushman Bharat – Pradhan Mantri Jan Arogya Yojana (AB-PMJAY) was allotted Rs. 6,412 crore.

- The Government of India approved continuation of ‘National Health Mission’ with a budget of Rs. 37,000 crore. INR 5,156 crore was allocated to the newly announced PM-ABHIM to strengthen India’s health infrastructure and improve the country’s primary, secondary and tertiary care services.

- The government of India approved a 100% FDI in Greenfield and Brownfield projects.

- ROAD AHEAD:

The Indian government is committed to establishing the country as a global healthcare hub, with plans to increase public health spending to 2.5% of the GDP by 2025. The healthcare sector has experienced significant growth, reaching a valuation of approximately $372 billion in 2023, up from $110 billion in 2016, reflecting a compound annual growth rate (CAGR) of 22.5% during this period.

The hospital industry has been a major contributor to this expansion, with the market size increasing from ₹4 trillion in FY17 to ₹8.6 trillion by FY22, achieving a CAGR of 16–17%. This growth is largely driven by the rising prevalence of chronic and infectious diseases, including cancer, cardiovascular ailments, gastrointestinal disorders, renal issues, and urological problems, which have heightened the demand for diagnostic and treatment services.

For instance, in 2020, India reported approximately 1,324,413 new cancer cases, with 646,030 cases in males and 678,383 in females. Additionally, as of November 9, 2022, around 44.6 million COVID-19 tests had been conducted in the country, underscoring the critical role of diagnostic laboratories in managing public health.

The COVID-19 pandemic has accelerated the adoption of digital technologies in healthcare delivery. Initiatives such as the National Digital Health Mission (NDHM) and the establishment of teleconsultation guidelines have fostered a burgeoning health tech startup ecosystem, aiming to enhance the healthcare journey for the Indian population.

Despite these advancements, India remains heavily reliant on imports for medical devices, sourcing approximately 80–85% of its medical devices internationally. In the fiscal year 2023–24, medical device imports amounted to ₹68,885 crore, marking a 13% increase from the previous year.

This dependency is particularly pronounced in radiology equipment, such as X-ray, MRI, and CT scan machines, where import reliance reaches 95%.

To address this challenge, the government introduced the National Medical Device Policy in April 2023, aiming to streamline regulatory procedures and promote local innovation to reduce import dependence.

The private equity and venture capital sectors have also shown increased interest in supporting the health tech startup ecosystem. Maximizing the clinical, financial, and operational value of new digital offerings and services requires stakeholders across biopharma, medtech, and other healthcare sectors to embrace digital business models and ecosystems. This approach is essential for delivering better outcomes and driving stakeholder awareness, adoption, engagement, and growth.

In summary, while India's healthcare sector is on a robust growth trajectory, concerted efforts are needed to enhance self-reliance in medical device manufacturing and to fully leverage digital innovations for improved healthcare delivery.

The designated plot for the proposed super-specialty hospital was initially allotted to the seller by Nagar Vikas Pranyas through Allotment Letter No. F.11 () Regin-I/Bhuwana/P. No.2-A/2023/1144 dated 25.01.2023. Subsequently, a freehold lease deed (No. 1264) was issued on 20.02.2023 for the re-allocated plot under Section 90 'B' of the Rajasthan Land Revenue Act, 1956. This lease deed was registered at the Sub-Registrar's Office, First Udaipur, on 25.02.2023, recorded in Book No. 1, Volume No. 1752, Page No. 35, Serial No. 202303102104486, and additionally documented on Pages 429 to 435 of Book No. 1, Volume No. 4851. Accordingly, the seller holds full rights and authority to transfer the said plot for the development of the proposed healthcare facility

The seller has transferred full ownership of 25,345 sq. ft. to the buyer for ₹3.51 crore, including all rights and interests. Physical possession has been handed over, granting the buyer complete authority to use the property as desired.

The project is progressing steadily, with Ashiyana Institute of Medical Science LLP having secured a prime 25,345 sq. ft. land parcel for the establishment of a state-of-the-art medical facility. This strategically located site provides a strong foundation for advanced healthcare infrastructure. With land acquisition and building construction completed, the project is now advancing towards the finishing phase and the installation of medical equipment. The availability of this sizable plot ensures the facility will be equipped with modern amenities, addressing the growing healthcare needs of the community and marking a significant milestone in its development.

The proposed healthcare facility is strategically located in Bhuwana, Udaipur, a prime and rapidly developing area that offers excellent connectivity to both urban and semi-urban populations. Bhuwana is a prominent residential and commercial hub, attracting families, working professionals, and businesses. Its proximity to major roadways and transportation networks ensures easy access for patients, making the facility well-positioned to serve the healthcare needs of diverse demographics.

The Paras Hospital-Udaipur of similar private hospitals within a 3.00 km radius further strengthens its competitive advantage, as the facility will cater to an underserved market. Additionally, Bhuwana’s growing population and development make it an ideal location to establish a state-of-the-art healthcare center that is equipped to provide comprehensive and affordable medical services. This strategic positioning enhances the facility’s potential to become a preferred choice for quality healthcare in the region

The proposed 100-bed hospital will provide comprehensive healthcare services, including general healthcare for routine check-ups, diagnostics, and treatment of common ailments. It will also offer specialized medical services in pediatrics, gynecology, orthopedics, cardiology, neurology, and odontology. Emergency care will be available for non-critical conditions, ensuring timely medical intervention. The hospital will feature in-house diagnostic facilities, including a laboratory, radiology, and radiotherapy services. Additionally, rehabilitation and physiotherapy services will be provided to support post-surgical and injury recovery, promoting overall patient well-being

- LLP OVERVIEW: M/s Ashiyana Institute of Medical Science LLP was incorporated on March 22, 2023 with under LLP Registration No. ACA-3314 is a Limited Liability Partnership having its Registered Office at 17-C, Old Fatehpura, Udaipur City, Udaipur, Girwa, Rajasthan, India, 313001. It is registered at Registrar of Companies, Jaipur. Its Capital Contribution is INR 20,00,000.

As per brief description of the LLP provided by the client, M/s Ashiyana Institute of Medical Science LLP is formed to be engaged in the business of establishing a new multi-speciality hospital focusing on provider of high-quality affordable healthcare services, at village Bhuwana, Tehsil-Badgaon, District Udaipur (Rajasthan) in Arazi No. 3860, 3896, 3898, 3899-3901, 3904, 3909-3917.

The partners of the LLP are Mr. Ashish Bholaram Agarwal and Mrs. Sheetal Ashish Agarwal, who are also the Directors of the company. As per information provided by the client, Mr. Ashish Bholaram Agarwal is the Chairperson of Sai Tirupati University, which is running a medical college and hospital under the name “Pacific Institute of Medical Sciences”. ln year 2005 he also became trustee of Vijaya Shanti Educational Trust & in the year 2012, he became the trustee of Tirupati Balaji Educational Trust. He has gained considerable experience in the field of administrative and healthcare which will be of immense help in making the proposed project a success. He will be assisted with key managerial personnel having experienced in Medical, healthcare centre and project implementation. Mrs. Sheetal Ashish Agarwal joined her husband in setting up medical college and hospital in the year 2014. The college and hospital were set up in record time with the help of team of highly experienced, qualified, skilled & motivated technical man power.  She was looking after the general administration and finance.

The partners of LLP plan to establish a new proposed multi-specialty Hospital to expand their business operation area in Udaipur. As per data information provided by client, name of the hospital is M/s Ashiyana Institute of Medical Science LLP.

The Hospital is proposed to provide the comprehensive healthcare services, including general healthcare, which encompasses routine check-ups, diagnostics, and treatment for common ailments. Additionally, it will provide specialized medical services across various disciplines such as pediatrics, gynecology, orthopedics, cardiology, neurology, and odontology. Emergency care will be available for non-critical medical conditions, ensuring timely intervention. The hospital will also feature in-house diagnostic services, including a laboratory, radiology, and radiotherapy facilities. Furthermore, rehabilitation and physiotherapy services will be provided to support patients in their recovery from surgeries or injuries, promoting overall well-being and faster rehabilitation.

At present Limited Liability Partnership is looking for financial assistance and approaching financial institutions for the same to take a required term loan to purchase the required plant & machinery, equipment and planning to achieve the COD till July 2026 expectedly

The proposed multi-specialty hospital is being established by Ashiyana Institute of Medical Science LLP in village-Bhuwana, Tehsil-Badgaon, District Udaipur (Rajasthan). The hospital will be built on a 25,345 sq. ft. land parcel located at Plot No. 2-A, covering Arazi Nos. 3860, 3896, 3898, 3899-3901, 3904, and 3909-3917. The land is a self-acquired property of the seller and has been legally converted from agricultural use to hospital purposes to support the development of this healthcare facility.

The plot is ideally located in the growing area of Bhuwana, Udaipur, with well-defined boundaries that enhance its strategic value. To the east, it is bordered by Plot No. 2A, offering proximity to neighbouring developments. The western side is adjacent to open land, providing potential for future expansion or collaboration opportunities. On the northern side, the plot is connected to Plot No. 2B, ensuring a harmonious setting within the locality. The southern boundary is defined by a road, which serves as the primary access point for entry and exit, ensuring smooth connectivity for patients, visitors, and staff. This strategic positioning makes the location highly accessible and well-suited for the establishment of a multi-specialty hospital

The proposed 100-bed hospital will provide comprehensive healthcare services, including general healthcare for routine check-ups, diagnostics, and treatment of common ailments. It will also offer specialized medical services in pediatrics, gynecology, orthopedics, cardiology, neurology, and odontology. Emergency care will be available for non-critical conditions, ensuring timely medical intervention. The hospital will feature in-house diagnostic facilities, including a laboratory, radiology, and radiotherapy services. Additionally, rehabilitation and physiotherapy services will be provided to support post-surgical and injury recovery, promoting overall patient well-being.

The proposed healthcare facility is situated in Bhuwana, Udaipur, a prominent and rapidly growing area known for its accessibility to both urban and semi-urban populations. While Paras Hospital, located within a 3 km radius, offers similar general healthcare services at comparable rates, the proposed facility stands out by offering advanced radiology therapy and specialized services not currently provided by Paras Hospital.

This differentiation in services ensures that the proposed facility fills a critical gap in the market while still benefiting from the strategic location. Bhuwana’s connectivity and demographic growth further enhance the potential for the facility to attract patients seeking comprehensive and specialized healthcare solutions in a convenient and well-equipped environment.

The proposed multi-specialty hospital is being established by Ashiyana Institute of Medical Science LLP in village-Bhuwana, Tehsil-Badgaon, District Udaipur (Rajasthan). The hospital will be built on a 25,345 sq. ft. land parcel located at Plot No. 2-A, covering Arazi Nos. 3860, 3896, 3898, 3899-3901, 3904, and 3909-3917. The land is a self-acquired property of the seller and has been legally converted from agricultural use to hospital purposes to support the development of this healthcare facility.

The designated plot for the proposed super-specialty hospital was initially allotted to the seller by Nagar Vikas Pranyas through Allotment Letter No. F.11 () Regin-I/Bhuwana/P. No.2-A/2023/1144 dated 25.01.2023. Subsequently, a freehold lease deed (No. 1264) was issued on 20.02.2023 for the re-allocated plot under Section 90 'B' of the Rajasthan Land Revenue Act, 1956. This lease deed was registered at the Sub-Registrar's Office, First Udaipur, on 25.02.2023, recorded in Book No. 1, Volume No. 1752, Page No. 35, Serial No. 202303102104486, and additionally documented on Pages 429 to 435 of Book No. 1, Volume No. 4851. Accordingly, the seller holds full rights and authority to transfer the said plot for the development of the proposed healthcare facility.

The seller has transferred full ownership of 25,345 sq. ft. to the buyer for ₹3.51 crore, including all rights and interests. Physical possession has been handed over, granting the buyer complete authority to use the property as desired.

The project is progressing steadily, with Ashiyana Institute of Medical Science LLP having secured a prime 25,345 sq. ft. land parcel for the establishment of a state-of-the-art medical facility. This strategically located site provides a strong foundation for advanced healthcare infrastructure. With land acquisition and building construction completed, the project is now advancing towards the finishing phase and the installation of medical equipment. The availability of this sizable plot ensures the facility will be equipped with modern amenities, addressing the growing healthcare needs of the community and marking a significant milestone in its development

During the site visit on February 6, 2024, we observed that the rates of commercial land near the proposed project range from approximately INR 20,000 to INR 25,000 per square meter, which aligns with the cost of the 2,355.48 sq. meter land acquired by the client.

The project is progressing steadily, with Ashiyana Institute of Medical Science LLP having secured a prime 25,345 sq. ft. land parcel for the establishment of a state-of-the-art medical facility. This strategically located site provides a strong foundation for advanced healthcare infrastructure. With land acquisition and building construction completed, the project is now advancing towards the finishing phase and the installation of medical equipment. The availability of this sizable plot ensures the facility will be equipped with modern amenities, addressing the growing healthcare needs of the community and marking a significant milestone in its development.

After obtaining approval for the proposed building plan for the super specialty hospital, the company commenced construction using its own funds. The civil construction work of the hospital building has been completed, and interior work is currently in progress. The construction was carried out by a local contractor.

The proposed 100-bed hospital is designed to deliver a wide range of healthcare services to meet diverse patient needs. It will offer general healthcare for routine consultations, diagnostics, and treatment of common illnesses. Specialized medical services will include pediatrics, gynecology, orthopedics, cardiology, neurology, and odontology. The hospital will also provide emergency care for non-critical cases, ensuring prompt and efficient medical attention. Equipped with advanced in-house diagnostic facilities, such as a laboratory, radiology, and radiotherapy units, the hospital aims to deliver accurate and timely diagnoses. Furthermore, it will offer rehabilitation and physiotherapy services to aid in post-surgical recovery and injury management, ensuring a holistic approach to patient care

The approved layout plan for the proposed hospital has been designed to meet project requirements, ensuring optimal functionality for hospital operations, facilities, and user amenities. The sanctioned map includes detailed plans for the basement, ground floor, and floors 1 to 7, along with the mumty area, aligning with the needs of a modern healthcare facility.

The total projected cost of constructing the hospital building, inclusive of civil work, interior finishing, electrification, open drains, and internal and external sanitary fittings, is approximately ₹28.24 crore. This estimate has been certified by Om Prakash Shrimali, a government-approved and bank-empanelled valuer (Registration No. SCA/2016/27/360512). As per the valuation report dated January 24, 2025, the estimated construction cost stands at ₹28.24 crore.

The company expects to complete the proposed hospital building work, including installation of all the furniture fixtures, by January 2025. It is expected to start its commercial operations in July 2026.

PLANT & MACHINERY (EQUIPMENT): The hospital will be equipped with state-of-the-art medical infrastructure, including advanced diagnostic laboratories for blood tests, X-rays, and imaging services. It will feature high-tech treatment rooms for minor procedures, a well-equipped emergency care unit, and specialized medical equipment for various departments. The facility will house modern operation theaters, intensive care units, and a fully functional radiology department with MRI and ultrasound machines. Additionally, a centralized oxygen supply system, fire safety equipment, and water treatment units will be installed to ensure smooth and safe hospital operations. These technological advancements will enhance the quality of patient care and medical efficiency.

Major equipment suppliers have been finalized, and negotiations for final pricing are going on. Below table shows the details of major equipment, plant & machinery along with expected cost and suppliers as per quotation of the respective vendor’s shared by the client

Based on information provided by the client and data available in the public domain, the cost estimates for new machinery have been assessed using current market rates and vendor/supplier offers. The final selection of vendors is yet to be decided.

The total cost of Plant & Machinery and other fixed assets has been estimated at ₹32.21 crore, which includes the procurement of the latest and most advanced medical equipment required for the proposed multi-specialty hospital.

Our independent tertiary research and publicly available data confirm that the vendors under consideration are well-established players in the industry. Additionally, an inspection of the equipment cost range indicates that the estimates are reasonable

- UTILITIES:

As per data/information provided by the client/company, details of Electricity, Water and other utilities are describing as below:

- WATER: According to the information shared by the client, both the groundwater and bore well will be in place at the site location. Firm has proposed to establish standard water treatment plant as per industry norms using STP technology. After the treatment of water, there will be an abundant water supply for bathrooms, cleaning and cooking. Additionally, water recycling measures will be implemented, utilizing bathroom wastewater for toilet flushing and irrigation of lawns and plants. Rainwater harvesting will also be incorporated at the site in the future

- Electricity: According to the client's information, the area has a sufficient electricity supply, and hospital electrical connections can be availed upon request. For this project, a commercial electrical connection with a 500-kW load will be secured from Ajmer Vidhyut Vitran Nigam Limited. The estimated daily electricity consumption ranges between 5,000 to 6,000 units, for which the necessary arrangements have been made. Additionally, a diesel generator (DG) will be installed to ensure backup power support, providing uninterrupted operations in case of power outages.

- Power Back: The hospital has a 630 kVA DG (diesel generator) set installed and operational to provide an uninterrupted power supply in case of a power failure, ensuring the continuous functioning of critical medical equipment and hospital operations

Transportation: The proposed multi-specialty hospital is strategically located with excellent transportation and accessibility features. The site is well-connected by road, with essential utilities like water readily available. A local bus stop is within 3 km, providing convenient public transport options, while Udaipur City Railway Station, located approximately 6 km away, ensures accessibility for those traveling by train. Additionally, the hospital is situated just 500 meters from National Highway 58 (NH 58), enabling seamless regional and intercity connectivity. Maharana Pratap Airport, Udaipur, is only 26 km away, facilitating access for outstation patients and medical professionals. The site is positioned in a well-populated area, ensuring proximity to local communities. This prime location enhances the hospital’s accessibility and supports its goal of delivering healthcare services to urban and semi-urban populations efficiently

- MANPOWER: As per information shared by the client/company, an estimate of manpower requirement allowing for leave, absentecism, sickness and holidays for smooth and for efficient operation of different sections of the multi-specialist Hospital, including all of its departments, has been prepared based on technical, skills and management ground primarly to indicate the order of manpower requirement.

As per information provided by the company, they have estimated around 165 workers will be required when Hospital will be operational. The basic structure of the manpower will require the following kind of resources:

| Proposed Manpower Details |  |  |  |  |
| --- | --- | --- | --- | --- |
| Doctors |  |  |  |  |
| Department | Senior |  | Junior |  |
|  | Nos | Salary/Person | Nos | Salary/Person |
| Pathology | 1 | 1,50,000 | 1 | 60,000 |
| Medicine | 1 | 1,75,000 | 1 | 60,000 |
| Paediatrics | 1 | 1,60,000 | 1 | 60,000 |
| Surgery | 1 | 2,40,000 | 1 | 60,000 |
| Orthopaedics | 1 | 2,10,000 | 1 | 60,000 |
| Radiotherapy | 1 | 2,40,000 | 1 | 60,000 |
| Gynaecology | 1 | 1,80,000 | 1 | 60,000 |
| Dentistry | 1 | 1,00,000 | 1 | 40,000 |
| Total |  | 19,15,000.00 |  |  |

| Nursing Staff |  |  |  |
| --- | --- | --- | --- |
| Department | Salary including fringe Benefits |  |  |
|  | Nos | Salary/Person | Amount |
| Pathology | 1 | 19,500 | 19,500 |
| Medicine | 9 | 19,500 | 1,75,500 |
| Paediatrics | 7 | 19,500 | 1,36,500 |
| Surgery | 9 | 19,500 | 1,75,500 |
| Orthopaedics | 7 | 19,500 | 1,36,500 |
| Radiotherapy | 2 | 19,500 | 39,000 |
| Gynaecology | 7 | 19,500 | 1,36,500 |
| Dentistry | 1 | 19,500 | 19,500 |
| Total |  |  | 8,38,500 |

| Technician /Paramedical Staff |  |  |  |
| --- | --- | --- | --- |
| Department | Salary including fringe Benefits |  |  |
|  | Nos | Salary/Person | Amount |
| Pathology | 1 | 19,500 | 19,500 |
| Medicine | 9 | 19,500 | 1,75,500 |
| Paediatrics | 8 | 19,500 | 1,56,000 |
| Surgery | 10 | 19,500 | 1,95,000 |
| Orthopaedics | 8 | 19,500 | 1,56,000 |
| Radiotherapy | 2 | 19,500 | 39,000 |
| Gynaecology | 8 | 19,500 | 1,56,000 |
| Dentistry | 2 | 19,500 | 39,000 |
| Total |  |  | 9,36,000 |

| Ward Boys |  |  |  |
| --- | --- | --- | --- |
| Department | Salary including fringe Benefits |  |  |
|  | Nos | Salary/Person | Amount |
| Pathology | 1 | 16,500 | 16,500 |
| Medicine | 8 | 16,500 | 1,32,000 |
| Paediatrics | 7 | 16,500 | 1,15,500 |
| Surgery | 7 | 16,500 | 1,15,500 |
| Orthopaedics | 7 | 16,500 | 1,15,500 |
| Radiotherapy | 2 | 16,500 | 33,000 |
| Gynaecology | 7 | 16,500 | 1,15,500 |
| Dentistry | 1 | 16,500 | 16,500 |
| Total |  |  | 6,60,000 |

| General Category |  |  |  |
| --- | --- | --- | --- |
| Department | Salary including fringe benefits |  |  |
|  | No. | Salary Per Person | Amount |
| Maintenance Persons | 5 | 15,500 | 77,500 |
| Security | 12 | 16,500 | 1,98,000 |
| Bio Medical Engineer | 1 | 18,500 | 18,500 |
| Other | 3 | 15,000 | 45,000 |
| Total |  |  | 3,39,000 |

The growing healthcare sector in Udaipur presents numerous career opportunities for both medical and non-medical professionals. With the expansion of multi-specialty hospitals, diagnostic centers, and specialty clinics, the demand for skilled healthcare workers is steadily rising. As the industry continues to grow, the need for medical professionals, technicians, and administrative personnel will further increase. The establishment of new hospitals and healthcare facilities in Udaipur is expected to generate employment for thousands of skilled and semi-skilled professionals, making the healthcare sector a promising field for long-term career growth.

As per data/information provided by the client, category wise proposed project cost is shown in the below table:

(INR Crores)

| Total Project Cost (TPC) |  |  |  |
| --- | --- | --- | --- |
| Particulars | Cost |  |  |
| HARD COST | Already Incurred | To be Incurred | Total Cost |
| Land Development | 3.82 | 1.09 | 4.91 |
| Construction of Building | 15.35 | 12.89 | 28.24 |
| Plant And Machinery | 0.00 | 32.21 | 32.21 |
| Mis. Fixed Assets | 0.00 | 2.50 | 2.50 |
| Preliminary Expanses | 2.02 | 0.20 | 2.22 |
| Total Cost | 21.19 | 48.89 | 70.08 |
| SOFT COST | Already Incurred | To be Incurred | Total Cost |
| Contingencies @5% | 0.00 | 3.15 | 3.15 |
| Working Capital | 0.00 | 0.35 | 0.35 |
| Total Project Cost | 21.19 | 52.39 | 73.58 |
| MEANS OF FINANCE |  |  |  |
| Particulars | Already Done | Proposed | Total |
| Promoters Contribution | 5.26 | 14.74 | 20.00 |
| Bank Finance (Term Loan) | 0.00 | 24.16 | 24.16 |
| Unsecured Loan | 15.93 | 13.49 | 29.42 |
| Total | 21.19 | 52.39 | 73.58 |

Notes:

- The LLP had acquired the land are of 25345 Sq Ft in village Bhuwana, Tehsil-Badgaon, District Udaipur (Rajasthan) in Arazi No. 3860, 3896, 3898, 3899-3901, 3904, 3909-3917; Bhuwana, Udaipur as per the sales deed provided by the client for the INR 3.51 crore.

- The projected building's total construction cost, including complete civil work, interior work etc. is approx. INR 28.24 crores, out of which the company’s promoters have already spent INR 15.35 crores to complete the civil work of the proposed hospital building.

- The cost of Plant & Machinery has been estimated at INR 32.21 crores. The cost estimates are assessed based on present market rates and offer received from vendors/suppliers. The final decision on the selection of vendors has yet to be taken.

- The cost estimates for Miscellaneous Fixed Assets include Furniture (₹1.50 crore), Office Equipment (₹0.50 crore), and Other Assets (₹0.50 crore). As per the information provided by the client, these expenses will be incurred on-site after the completion of building finishing work. However, no quotations for the mentioned assets have been received for assessment

- Preliminary expenses include costs for establishment expenses, traveling and conveyance, and salaries. Miscellaneous expenses are also considered, along with interest, commitment charges, and upfront fees. Additionally, provisions are made for consultancy and other coordination services, as well as deposits and approvals.

| Particular | Amount in Crores |
| --- | --- |
| Establishment Expenses | 0.05 |
| Travelling & Conveyance | 0.05 |
| Salaries | 0.10 |
| Misc. Expenses | 0.15 |
| Interest, commitment charges & upfront fee | 1.41 |
| Consultancy & other co-ordinations services | 0.26 |
| Deposit & Approvals | 0.20 |
| Total | 2.22 |

- Contingent expenses are considered as 5% of the project cost. Any contingencies, if they arise, beyond the stipulated amount will be borne by the company from its self-sourced funds.

- The Working capital gap INR 0.35 crore has been assessed for business purposes, with a projected sale of INR 11.41 crore for FY2026-27. The stocks and receivables holding has been evaluated on market trends and industry-wise requirements for this business.

MEANS OF FINANCE: In the total project cost of ₹73.58 crores, it is proposed that the partners will contribute ₹20.00 crores as their share of capital for the project. An amount of ₹24.16 crores will be secured through a bank term loan, while the remaining ₹29.42 crores will be provided by the partners in the form of an unsecured loan. Partners net worth certificates, indicate that the partners possess ample assets to fund the project whenever necessary. Partners of the firm are financially strong. Hence, unplanned financial requirement will be met through the support of the partners

Executive Summary

Project Overview: M/s Ashiyana Institute of Medical Science LLP, incorporated on March 22, 2023, under LLP Registration No. ACA-3314, is a Limited Liability Partnership with its registered office at 17-C, Old Fatehpura, Udaipur, Rajasthan. The LLP plans to establish a state-of-the-art 100-bed multi-specialty hospital at Bhuwana, Tehsil-Badgaon, District Udaipur, Rajasthan. The hospital will be constructed on a legally converted 25,345 sq. ft. land parcel strategically located for accessibility and catering to urban and semi-urban populations. The project is progressing steadily, with land acquisition and civil construction completed, and the finishing phase and equipment installation underway. The hospital is expected to commence operations by July 2026.

Promoters and Expertise: The LLP is promoted by Mr. Ashish Bholaram Agarwal and Mrs. Sheetal Ashish Agarwal, who bring extensive experience in healthcare and educational institution management. Mr. Agarwal serves as the Chairperson of Sai Tirupati University, managing medical colleges and hospitals, while Mrs. Agarwal has significant expertise in administration and finance. Their proven track record, combined with a skilled managerial team, ensures the successful implementation and operation of the proposed project.

Hospital Services: The hospital will offer comprehensive healthcare services, including general healthcare, specialized medical services, emergency care, and rehabilitation. Key offerings include:

- General Healthcare: Routine check-ups, diagnostics, and treatment for common ailments.

- Specialized Services: Pediatrics, gynecology, orthopedics, cardiology, neurology, and odontology.

- In-House Diagnostics: Laboratory, radiology, and radiotherapy facilities.

- Rehabilitation and Physiotherapy: Support for post-surgical recovery and injury management.

Market Positioning: The hospital is strategically positioned in Bhuwana, Udaipur, a rapidly developing area with excellent connectivity. It aims to address the growing demand for advanced healthcare services in the region. While Paras Hospital, located within 3 km, offers general healthcare services, the proposed hospital will differentiate itself by providing advanced radiotherapy and specialized services, filling a critical gap in the local healthcare market.

Project Progress: The hospital’s civil construction has been completed, and interior work is in progress. The total cost of constructing the hospital building, inclusive of civil work, interior finishing, and sanitary fittings, is estimated at ₹28.24 crore. Major equipment suppliers have been identified, and the total cost of plant and machinery is projected at ₹32.21 crore. All utilities, including water, electricity, and power backup, have been planned to ensure uninterrupted operations.

Utilities and Infrastructure:

- Water: On-site water treatment and recycling systems, including rainwater harvesting, will be implemented.

- Electricity: A 500-kW commercial connection and a 630 kVA DG set will provide reliable power.

- Transportation: The site is well-connected by road, rail, and air, enhancing accessibility for patients and staff.

Manpower Requirements: The hospital will employ an estimated 165 workers, including technical, skilled, and management personnel, ensuring efficient operations across all departments.

Project Cost and Financing: The total project cost is estimated at ₹73.58 crore, with the following financial structure:

- Promoters’ Contribution: ₹20.00 crore

- Bank Term Loan: ₹24.16 crore

- Unsecured Loans: ₹29.42 crore the promoters’ net worth and financial strength ensure sufficient funding for the project, with contingency provisions to address any unplanned financial requirements.

Conclusion: The proposed multi-specialty hospital by Ashiyana Institute of Medical Science LLP represents a significant investment in the healthcare infrastructure of Udaipur. With experienced promoters, a strategic location, and comprehensive service offerings, the hospital is well-positioned to meet the growing healthcare needs of the region. The project’s progress, supported by robust financial planning and advanced medical technology, ensures a successful launch and sustainable operations, contributing to the overall well-being of the community.

| Total Project Cost (TPC) |  |  |  |
| --- | --- | --- | --- |
| Particulars | Cost |  |  |
|  | Already Incurred | To be Incurred | Total Cost |
| Land Development | 3.82 | 1.09 | 4.91 |
| Construction of Building | 15.35 | 12.89 | 28.24 |
| Plant And Machinery | 0.00 | 32.21 | 32.21 |
| Mis. Fixed Assets | 0.00 | 2.50 | 2.50 |
| Preliminary Expanses | 2.02 | 0.20 | 2.22 |
| Contingencies @5% | 0.00 | 3.15 | 3.15 |
| Working Capital | 0.00 | 0.35 | 0.35 |
| Total Project Cost | 21.19 | 52.39 | 73.58 |