Please find the list of points/task to be covered during the site visit of "M/S W2Jwala Bioenergy" for the purpose of TEV study:

- Total Land area (As per Sale/lease deed: 11.73 kille).

- Accessibility, Demarcation and Identification of the proposed site for the plant.

- Current Status of building & Civil Works, mention building (blockwise)

- Comment on any deviation in building, construction v/s map.

- List of plant & machinery arrived at site & cross checking of the same (kindly have a copy of proposed plant and machinery as per project report.

- Discussion with the promoters about the product profile & what all products will be manufactured as per proposed plan.

- Discussion with the promoters about the higher cost of the project wrt the industrial benchmark.

- What is the expected COD date

- Raw material to be used in the production and ratio (component wise) of the raw material used and sources of procurement.

- Marketing & Selling, distribution plan of the company.

- Google Coordinates.

- Site Pictures.

- Location Advantages.

- Status of utilities road, water, electricity etc. (Sanctioned Load, Sanctioning Authority, etc.)

- Comment on any other observations that seem reasonable for TEV purposes at your end.

Please find all the required documents from your Server folder/FTP.

- Site measurement is checked at site using google measuring tool and same is found to be same.

Demarcation

- Accessibility:

Site is accessible through the Following ways:

| Mode | Distance/Measure |
| --- | --- |
| Abutting Road | 25 Ft |
| Main Road (Jaula Kalan Link Road) | ~800 Mtr. |
| Railway Station (Dappar) | ~ 7.8 Km |
| Airport (Chandigarh) | ~29 Km |

Identification/Landmark: G19 Brick Company

- Vacant land without any demarcation.

- Vacant land without any demarcation.

- No Machinery arrived at site

- Boi CNG and Fertilizer

- Machinery are imported

- COD

- 30°30'03.3"N 76°51'44.8"E

- Photos Link: https://drive.google.com/drive/folders/19H0w9mH0CrV2spUVrhN2eCHpTzqWN3vm?usp=drive_link

- Underground water available, electricity not available on site.

- NA